| Policy Owner: | Chief Information Officer / IT Manager |
| --- | --- |
| Effective Date: | January 1, 2025 |
| Version: | 1.0 |
| Classification: | Internal Use Only |

# Asset Management Policy Implementation Workbook

Implementation Workbook

# Asset Management Policy Implementation Workbook

## How to Use This Workbook

This workbook guides you through implementing a complete asset management program at your organization. Whether you're starting from scratch or improving an existing program, this workbook provides practical steps, templates, and guidance.

What's included:- Asset inventory creation and management
- Asset classification and tagging
- Procurement and lifecycle processes
- Disposal and data sanitization procedures
- Tools and technology recommendations

Timeline:6-12 weeks for full implementation (varies by organization size)

Who should use this:IT managers, operations managers, asset managers, and anyone responsible for implementing or improving asset management practices.

## Section 1: Planning and Assessment (Week 1-2)

### Step 1.1: Assess Current State (4-6 hours)

Before implementing asset management, understand where you are today.

Questions to answer:

Inventory status:- Do you have any asset inventory today? (spreadsheet, database, system)
- How complete is it? (50%? 80%? 20%?)
- How accurate is it? (when last updated?)
- What assets are tracked? (just computers, or also phones, software, cloud services?)
- Where is inventory stored? (Excel, Google Sheets, asset management system)

Current processes:- How do you currently acquire assets? (formal process or ad hoc?)
- How do you assign assets to employees?
- How do you track who has what?
- What happens when equipment breaks?
- What happens when employee leaves?
- How do you dispose of old equipment?

Challenges and pain points:- What problems do you face with current asset management?
  - Can't find equipment when needed?
  - Don't know what you have?
  - Equipment disappears?
  - Surprise license renewals?
  - Equipment not returned when employees leave?
  - Old equipment sitting around?
- What events triggered need to improve asset management? (audit finding, lost equipment, failed compliance check)

Resources available:- Who can work on asset management implementation? (IT staff, intern, contractor)
- How much time can they dedicate?
- What budget available for tools, tags, software?
- What executive support do you have?

Document your findings:

Create a simple assessment document:

CURRENT STATE ASSESSMENT

Inventory Status:
- Coverage: [X%] of assets tracked
- Accuracy: Last updated [X months ago]
- Format: [Excel/system name]
- Includes: [Hardware/Software/Cloud services?]

Key Problems:
1. [Problem 1]
2. [Problem 2]
3. [Problem 3]

Resources:
- Staff: [Names and time available]
- Budget: [$X for tools and implementation]
- Timeline: [X weeks/months]

Success Criteria:
- [What does success look like?]

### Step 1.2: Define Scope and Goals (2-3 hours)

Decide what you'll include in your asset management program.

Scope decisions:

Asset types to manage:- [ ] Desktop computers
- [ ] Laptop computers
- [ ] Servers (physical)
- [ ] Virtual machines / cloud infrastructure
- [ ] Mobile devices (phones, tablets)
- [ ] Networking equipment (routers, switches, access points)
- [ ] Peripherals (monitors, keyboards, mice, webcams, headsets)
- [ ] Printers and copiers
- [ ] Software licenses
- [ ] SaaS subscriptions
- [ ] Other specialized equipment

Start with critical assets first:

Phase 1 (First 4 weeks):Core devices
- Laptops and desktops
- Mobile phones
- High-value equipment

Phase 2 (Weeks 5-8):Expand coverage
- Servers and networking
- Peripherals and accessories
- Software licenses

Phase 3 (Weeks 9-12):Complete program
- All remaining equipment
- Cloud services
- Process optimization

Program goals:

Define specific, measurable goals:

Examples of good goals:- "Achieve 95% inventory accuracy within 3 months"
- "Reduce average asset request fulfillment time from 2 weeks to 3 days"
- "Ensure 100% of departing employees return all equipment"
- "Implement quarterly inventory audits"
- "Track all software licenses and renewals"

Your goals:1. [Primary goal]
2. [Secondary goal]
3. [Tertiary goal]

Success metrics:- Inventory accuracy: [Target %]
- Asset utilization rate: [Target %]
- Time to fulfill asset requests: [Target days]
- Equipment return rate at termination: [Target %]
- Audit findings related to assets: [Target = zero]

### Step 1.3: Choose Asset Management Tools (4-6 hours)

Select tools for tracking and managing assets.

Tool options by organization size:

Small organizations (< 50 employees):

Option 1: Spreadsheet (Free - $0)-Tools:Excel, Google Sheets
-Pros:Free, simple, everyone understands spreadsheets
-Cons:Manual updates, limited automation, no barcode scanning, doesn't scale
-Good for:Starting out, very small companies, limited budget

Option 2: Free/Low-cost asset management tools ($0-$500/year)-Tools:Snipe-IT (open source), Asset Panda Lite, Spiceworks
-Pros:Affordable, more features than spreadsheet, barcode support
-Cons:Limited features compared to enterprise tools, may require some IT expertise
-Good for:Small companies ready to move beyond spreadsheets

Medium organizations (50-250 employees):

Option 3: Mid-market asset management software ($1,000-$10,000/year)-Tools:Asset Panda, InvGate Assets, ManageEngine AssetExplorer, Freshservice
-Pros:Good feature set, reasonable cost, cloud-based, mobile apps, integrations
-Cons:Subscription cost, may have learning curve
-Good for:Growing companies, serious about asset management

Large organizations (250+ employees):

Option 4: Enterprise asset management (ITAM) ($10,000-$100,000+/year)-Tools:ServiceNow, Flexera, Snow Software, BMC, Ivanti
-Pros:Comprehensive features, advanced reporting, integrations, automation, discovery
-Cons:Expensive, complex, requires dedicated resources
-Good for:Large enterprises, complex environments, integration with ITSM

Key features to consider:

Must-have features:- Asset inventory database
- Check-in/check-out tracking
- User assignment
- Basic reporting
- Search functionality

Important features:- Barcode/QR code scanning (mobile app)
- Asset lifecycle tracking
- Depreciation calculation
- Warranty tracking
- License management
- Email notifications (warranty expiring, etc.)
- Integration with help desk system

Nice-to-have features:- Automated discovery (finds devices on network automatically)
- Software inventory and license compliance
- Mobile device management (MDM) integration
- Purchase order management
- Maintenance scheduling
- Audit trails
- Custom fields and workflows

Tool selection matrix:

| Criteria | Spreadsheet | Free Tools | Mid-Market | Enterprise |
| --- | --- | --- | --- | --- |
| Cost | Free | $0-500/yr | $1K-10K/yr | $10K-100K+/yr |
| Ease of use | Very easy | Easy-Medium | Medium | Complex |
| Setup time | 1 day | 1-2 weeks | 2-4 weeks | 2-6 months |
| Barcode support | No | Yes | Yes | Yes |
| Mobile app | No | Sometimes | Yes | Yes |
| Auto-discovery | No | Sometimes | Sometimes | Yes |
| Integrations | Limited | Limited | Good | Extensive |
| Best for | <25 users | 25-50 users | 50-250 users | 250+ users |

Decision process:1. Identify must-have features
2. Determine budget
3. Short-list 3-4 options
4. Trial each option (most offer free trials)
5. Evaluate against criteria
6. Make decision
7. Purchase and begin implementation

Recommendation for starting out:-Very small company:Start with Google Sheets template, upgrade later
-Small company:Snipe-IT (free) or Asset Panda Lite (affordable)
-Medium company:Asset Panda, Freshservice, or ManageEngine
-Large company:ServiceNow or Flexera

### Step 1.4: Get Leadership Buy-In (2-3 hours)

Secure support and budget from leadership.

Building the business case:

Prepare executive summary:

ASSET MANAGEMENT PROGRAM PROPOSAL

Problem Statement:
Currently, we lack visibility into our assets. This creates:
- Lost or missing equipment (estimated cost: $X,XXX)
- Surprise expenses (warranty expirations, license renewals)
- Failed audits (compliance risk)
- Inefficient operations (can't find equipment when needed)

Solution:
Implement asset management program including:
- Complete asset inventory
- Asset tracking system
- Lifecycle management processes
- Proper disposal procedures

Investment Required:
- Software/Tools: $X,XXX
- Asset tags and labels: $XXX
- Staff time: X hours over X weeks
- Total: $X,XXX

Expected Benefits:
- Reduce lost/missing equipment by XX%
- Prevent surprise expenses (save $X,XXX/year)
- Pass audits (avoid fines and remediation costs)
- Improve efficiency (reduce time to fulfill requests by X days)
- ROI: X months

Timeline: X weeks for initial implementation

Next Steps: [Approval needed to proceed]

Present to leadership:- Schedule meeting with CIO, CFO, or appropriate executive
- Present business case
- Focus on cost savings and risk reduction
- Request approval for budget and resources
- Get commitment from executive sponsor

## Section 2: Asset Inventory Creation (Week 3-5)

### Step 2.1: Discover and Document Existing Assets (2-4 weeks)

Create comprehensive inventory of all existing assets.

Discovery methods:

Method 1: Manual inventory (small organizations)

Process:1.Physical walkthrough:Walk through office, identify all equipment
2.Create initial list:Record in spreadsheet as you go
3.Collect information:For each device, record:
   - Asset type (laptop, desktop, phone, etc.)
   - Make and model
   - Serial number (usually on sticker on device)
   - Location
   - Current user (if assigned)
   - Condition (good, fair, poor)
4.Photograph assets:Take photo of device and serial number sticker
5.Enter into system:Transfer information into asset management system

Timeline:1-2 weeks depending on size

Method 2: Automated network discovery (medium-large organizations)

Process:1.Deploy discovery tool:Many asset management systems include network discovery
   - Scans network for all connected devices
   - Collects hostname, IP address, MAC address, operating system
   - May collect installed software inventory
2.Review discovered assets:Manually verify and categorize
3.Supplement with manual discovery:Discovery tools find network devices but not:
   - Offline devices (powered off, not connected)
   - Peripheral equipment (monitors, keyboards, mice)
   - Mobile devices not on network
4.Reconcile:Match discovered devices with physical devices

Timeline:1-2 days for scan, 1-2 weeks for reconciliation

Method 3: Hybrid approach (recommended)

Combine automated and manual methods:
1. Run automated discovery for network devices
2. Manual inventory for peripherals and non-networked devices
3. Survey employees for remote/home equipment
4. Reconcile all sources

Employee asset survey:

Send email to all employees:

Subject: Asset Inventory - Please Report Equipment

We're conducting a complete asset inventory. Please reply with ALL 
company-owned equipment you have:

- Laptop (make/model/serial number)
- Desktop (if applicable)
- Mobile phone
- Tablet
- Monitor(s)
- Keyboard, mouse
- Headset, webcam
- Any other company equipment

For each item, please provide:
- Type and model
- Serial number (usually on sticker on device)
- Location (office, home, etc.)

Please respond by [date]. Contact IT if you have questions.

Thank you!

Information to collect for each asset:

Hardware assets minimum:- Asset tag number (you'll assign this)
- Asset type (laptop, desktop, phone, etc.)
- Manufacturer (Dell, HP, Apple, etc.)
- Model (Latitude 5420, iPhone 13, etc.)
- Serial number
- Assigned to (employee name)
- Location (building, floor, room OR home address if remote)
- Status (active, in stock, in repair, retired)

Hardware assets additional (if available):- Purchase date
- Purchase cost
- Vendor/supplier
- Purchase order number
- Warranty start and end dates
- Expected end of life date

Software licenses:- Software name
- Version
- License type (per user, per device, site license, subscription)
- Number of licenses purchased
- Assigned to (users)
- Purchase date
- Renewal date
- Cost

Asset inventory template:

Create spreadsheet with these columns:

| Asset Tag | Type | Make | Model | Serial # | User | Location | Purchase Date | Cost | Warranty End | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Common challenges and solutions:

Challenge:Can't find serial numbers
-Solution:Serial numbers usually on bottom of laptops, back of monitors, back/bottom of phones. Take photo if hard to read. For virtual machines, use system UUID.

Challenge:Employees don't respond to survey
-Solution:Send reminder after 1 week. Escalate to managers. Make completion mandatory for payroll processing or access to systems.

Challenge:Too many assets to inventory quickly
-Solution:Prioritize critical assets first (laptops, phones, servers). Complete other assets in Phase 2.

Challenge:Remote employees with equipment at home
-Solution:Ask for photo of serial number, or schedule video call to verify equipment.

### Step 2.2: Implement Asset Tagging System (1-2 weeks)

Physical tags enable quick identification and tracking.

Tag types:

Option 1: Barcode labels ($50-200 for starter kit)- Printed labels with barcode and asset number
- Requires barcode printer or order pre-printed labels
- Mobile app can scan barcodes for check-in/out
- Affordable, easy to implement
-Recommended for most organizations

Option 2: QR code labels ($50-200)- Similar to barcodes but QR codes
- Can scan with any smartphone camera
- Can encode more information (link to asset record)
- Good option, similar cost to barcodes

Option 3: RFID tags ($500-2,000+ for system)- Radio frequency identification
- No line-of-sight required (can scan from distance)
- Can scan multiple assets simultaneously
- More expensive, requires special equipment
- Overkill for most SMBs; good for large enterprises or high-value assets

Option 4: Tamper-evident serialized labels ($100-300)- Destructible labels that leave "VOID" pattern if removal attempted
- Includes pre-printed serial numbers
- More secure, prevents tag swapping
- Good for high-value or portable equipment

Recommended approach for most organizations:- Barcode or QR code labels for most assets
- Tamper-evident labels for laptops and mobile devices
- Metal engraved tags for high-value equipment (optional)

Tag implementation:

1. Design tag format:- Company name or logo
- Asset number (e.g., ASSET-001, LAPTOP-123, PHONE-456)
- Barcode/QR code
- Contact info (if device lost: "Property of Example Corp - Call 555-1234")

2. Order tags:-Buy pre-printed:Order from vendor like MyAssetTag, CamCode, or Asset Labels
-Print yourself:Buy barcode printer and label stock (requires investment)
-Budget:$100-300 for 200-500 tags

3. Apply tags:-Laptops:Top of laptop near screen hinge (visible when open), or bottom near serial number
-Desktops:Side panel or top of case (visible)
-Monitors:Back of monitor
-Phones/Tablets:Back of device or on case
-Peripherals:On device itself (mouse, keyboard, etc.)
-Clean surface first:Use alcohol wipe to ensure adhesion
-Press firmly:Ensure complete contact
-Avoid:Vents, ports, moving parts, surfaces that heat up

4. Record tag assignments:- Update inventory with asset tag numbers
- Link tag to asset record in system
- Photograph tagged asset

5. Document procedures:- Where to apply tags for each device type
- How to assign next tag number
- What to do if tag falls off
- How to handle assets without tags

Numbering scheme:

Simple sequential:ASSET-001, ASSET-002, ASSET-003...
- Pros: Simple, easy
- Cons: Doesn't indicate asset type

Type-based:LAPTOP-001, PHONE-001, MONITOR-001...
- Pros: Immediately identifies asset type
- Cons: More categories to track

Location-based:NYC-LAPTOP-001, SF-LAPTOP-001...
- Pros: Shows location
- Cons: Complicated if assets move

Recommendation:Start with simple sequential numbering. Easy to implement and maintain.

### Step 2.3: Enter Data into Asset Management System (1-2 weeks)

Transfer inventory into chosen asset management system.

Data entry process:

1. Set up system:- Install/configure asset management software
- Create user accounts
- Configure asset types and fields
- Set up locations
- Import user list (from HR system or Active Directory)

2. Import bulk data:- Clean up spreadsheet (consistent formatting, no duplicates)
- Export to CSV
- Import into asset management system
- Review import errors
- Fix errors and re-import

3. Manual data entry:- For assets not in spreadsheet
- For assets with incomplete information
- As assets are discovered during walkthrough

4. Associate assets with users:- Assign each asset to current user
- Update user contact information
- Set up email notifications

5. Verify data:- Spot-check random sample of assets (10-20)
- Verify serial numbers match physical devices
- Confirm user assignments accurate
- Fix any discrepancies found

Data quality checklist:

[ ] All required fields completed

[ ] Serial numbers verified against physical devices

[ ] User assignments accurate

[ ] Locations correct

[ ] Duplicate records removed

[ ] Asset tags assigned and applied

[ ] Photos uploaded (if applicable)

[ ] Warranty dates entered

[ ] Purchase information complete

## Section 3: Implement Asset Lifecycle Processes (Week 6-8)

### Step 3.1: Asset Request and Procurement Process (1 week)

Establish workflow for requesting and acquiring new assets.

Design request workflow:

Step 1: Request submission- Employee or manager identifies need
- Submits asset request form with:
  - What asset needed (specific as possible)
  - Business justification
  - When needed by
  - Budget code (if applicable)

Step 2: Manager approval- Manager reviews request
- Verifies legitimate business need
- Confirms budget available
- Approves or denies with reason

Step 3: IT review- IT Asset Manager reviews approved requests
- Checks if spare assets available
- Identifies approved equivalent if available
- Estimates cost if purchase needed
- Escalates to CIO/CFO if over spending threshold

Step 4: Procurement- Procurement orders from approved vendors
- Uses standard models from approved list when possible
- Obtains purchase order
- Tracks order status

Step 5: Receipt and configuration- IT receives asset and inspects
- Creates asset record in inventory
- Applies asset tag
- Configures with security baseline
- Installs required software
- Tests functionality

Step 6: Deployment- IT schedules handoff with employee
- Provides asset and accessories
- Employee signs receipt acknowledgment
- IT updates inventory (assigned to user, deployment date)

Create request form template:

ASSET REQUEST FORM

Requestor Information:
Name: ___________________
Department: ___________________
Manager: ___________________
Email: ___________________

Asset Details:
Asset Type: [ ] Laptop [ ] Desktop [ ] Phone [ ] Tablet [ ] Other: ______
Preferred Model: ___________________
(If unsure, IT will recommend standard model)

Justification:
[ ] New hire (Start date: ______)
[ ] Replacement (Current asset: ______ Issue: ______)
[ ] Additional equipment (Reason: ______)
[ ] Role change (New role: ______)

Business Need:
_________________________________________
_________________________________________

When Needed: ___________________
Budget Code (if applicable): ___________________

Manager Approval:
Name: ___________________ Date: ________ Signature: ___________

IT Asset Manager Review:
[ ] Approved - Spare available
[ ] Approved - Purchase required (Est. cost: $______)
[ ] Denied - Reason: ___________________

Date: ________ Signature: ___________

Approved equipment list:

Maintain list of standard, approved equipment:

Laptops:-Standard:Dell Latitude 5440, HP EliteBook 840, Lenovo ThinkPad T14
-Power user:Dell Precision 5680, MacBook Pro 16"
-Cost-effective:Lenovo ThinkPad E14

Desktops:-Standard:Dell OptiPlex 7010, HP EliteDesk 800
-Workstation:Dell Precision 3660

Mobile devices:-Standard:iPhone 14, Samsung Galaxy S23
-Cost-effective:iPhone SE, Samsung Galaxy A54

Benefits of standardization:
- Volume discounts
- Easier to support (fewer models)
- Consistent user experience
- Spare parts availability
- Faster deployment

Procurement requirements:

Purchase only from approved vendors

Minimum warranty: 3 years for laptops/desktops

Include support contract if available

Document purchase in asset record

Retain receipts and invoices

SLA targets:

Set and measure service level agreements:
- Asset requests from existing stock: 2 business days
- Asset requests requiring purchase: 10 business days
- Emergency requests: Same day if spare available

### Step 3.2: Asset Assignment and Check-Out (3-4 hours)

Process for assigning assets to users.

Check-out procedure:

1. Prepare asset:- Apply asset tag if not already
- Configure with security baseline
- Install required software
- Test all functionality
- Clean device (if previously used)
- Include all accessories (charger, cables, etc.)

2. Create asset record:- Enter in asset management system
- Assign unique asset tag number
- Record all identifying information
- Status: "Ready for deployment"

3. Schedule deployment:- Contact user to schedule handoff
- Arrange convenient time
- Confirm location (office or ship to home)

4. Hand off to user:- Meet with user
- Verify user identity
- Demonstrate key features if needed
- Provide brief acceptable use reminders
- Give user accessories and documentation

5. Document assignment:- User signs acceptance form
- IT updates asset record:
  - Assigned to: [User name]
  - Assignment date: [Date]
  - Status: Active
- Attach signed form to asset record
- Send confirmation email to user and manager

Asset acceptance form:

ASSET ACCEPTANCE ACKNOWLEDGMENT

Asset Information:
Asset Tag: ___________________
Type: ___________________
Make/Model: ___________________
Serial Number: ___________________

Assigned To:
Name: ___________________
Employee ID: ___________________
Department: ___________________
Date Issued: ___________________

Included Items:
[ ] Primary device
[ ] Power adapter/charger
[ ] Cables
[ ] Carrying case
[ ] Mouse
[ ] Keyboard
[ ] Other: ___________________

I acknowledge that I have received the above asset(s) and agree to:
- Take reasonable care of the equipment
- Use equipment in accordance with Acceptable Use Policy
- Report problems or damage immediately
- Keep equipment secure
- Return equipment upon request or when leaving company
- Understand company may remotely wipe device if lost/stolen

Employee Signature: ___________________ Date: ___________

IT Staff Signature: ___________________ Date: ___________

### Step 3.3: Asset Maintenance and Support (1 week)

Processes for ongoing asset support.

Maintenance activities:

Routine maintenance:- Software updates and patches (automated where possible)
- Antivirus definition updates (automated)
- Disk cleanup and optimization (quarterly)
- Hardware cleaning (annual or as needed)
- Battery health checks for laptops/phones (annual)

Break/fix support:- User reports problem to IT help desk
- IT troubleshoots (remote if possible)
- If hardware issue:
  - Under warranty: IT initiates warranty repair
  - Out of warranty: IT evaluates repair cost vs. replacement
  - Provide loaner equipment if repair takes >1 day
- Document issue and resolution in asset record

Warranty management:- Track warranty expiration dates in asset system
- Set up alerts 60 days before expiration
- Evaluate warranty extension vs. replacement
- Use warranty when possible to reduce costs

Refresh planning:- Track asset age
- Plan for replacements at end of refresh cycle:
  - Laptops: 3-4 years
  - Desktops: 4-5 years
  - Phones: 2-3 years
  - Servers: 4-5 years
- Budget for refresh cycle
- Communicate refresh schedule to users

### Step 3.4: Asset Return and Check-In (3-4 hours)

Process for when assets are returned.

Return triggers:- Employee termination/resignation
- Role change (no longer needs equipment)
- Equipment being replaced
- End of project
- Repair return

Return procedure:

1. Notification:- HR notifies IT of upcoming termination (ideally 1+ week notice)
- OR user submits asset return request
- IT prepares asset return checklist

2. User preparation:- User backs up any personal files
- User removes personal information if time permits
- User gathers all equipment and accessories

3. Asset collection:- Schedule return appointment
- User brings all equipment to IT
- IT verifies against checklist:
  - Primary device
  - Power adapter
  - Cables
  - Accessories
  - Badge, keys
- User signs return acknowledgment
- IT provides receipt

4. Asset inspection:- IT inspects returned equipment:
  - Physical condition (good, damaged, broken)
  - All accessories included
  - Asset tag present
- Document any damage
- Photograph if significant damage

5. Data sanitization:- IT wipes all data using approved method
- For reuse: Reinstall OS, reconfigure
- For disposal: Data wipe, then physical destruction if needed
- Document sanitization completion

6. Update inventory:- Status: Returned
- Return date
- Returned by: [User name]
- Condition: [Good/Fair/Poor/Damaged]
- Next action: [Reuse/Repair/Dispose]

Asset return checklist:

ASSET RETURN CHECKLIST

Employee: ___________________
Termination Date: ___________________
Return Date: ___________________

Asset Inventory:
[ ] Laptop: Tag #_______ Serial #_______ Condition: _______
[ ] Power adapter for laptop
[ ] Laptop case/bag
[ ] Desktop: Tag #_______ Serial #_______ Condition: _______
[ ] Monitor(s): Tag #_______ Serial #_______ Condition: _______
[ ] Keyboard: Tag #_______ Serial #_______ Condition: _______
[ ] Mouse: Tag #_______ Serial #_______ Condition: _______
[ ] Mobile phone: Tag #_______ Serial #_______ Condition: _______
[ ] Phone charger
[ ] Tablet: Tag #_______ Serial #_______ Condition: _______
[ ] Headset: Tag #_______ Serial #_______ Condition: _______
[ ] Webcam: Tag #_______ Serial #_______ Condition: _______
[ ] USB drives / External drives
[ ] Badge
[ ] Keys
[ ] Other: _______________________

Notes on condition or missing items:
_________________________________________

All items received and inspected.

IT Staff Signature: _______________ Date: _______

Employee Signature: _______________ Date: _______
(Acknowledging return)

## Section 4: Asset Disposal and Data Sanitization (Week 9-10)

### Step 4.1: Data Sanitization Procedures (1 week)

Critical:Proper data sanitization before disposal prevents data breaches.

Data sanitization methods:

Method 1: Software-based data wiping (Preferred for reuse)- Uses specialized software to overwrite all data multiple times
- Meets NIST SP 800-88 guidelines
- Renders data unrecoverable
- Device can be reused after wiping

Recommended tools:-DBAN (Darik's Boot and Nuke):Free, reliable, wipes entire drive
-Blancco Drive Eraser:Professional tool, generates certificate
-Parted Magic:Includes secure erase tools
-Built-in secure erase:Many SSDs have secure erase command

Wiping standards:- Minimum: DoD 5220.22-M (3 passes)
- Preferred: DoD 5220.22-M (7 passes) or NIST 800-88 compliant
- For SSDs: ATA Secure Erase or Crypto Erase

Process:1. Boot device with wiping tool
2. Select drive to wipe
3. Choose wiping standard
4. Start wipe (can take hours for large drives)
5. Generate certificate of completion
6. Attach certificate to asset record

Method 2: Physical destruction (Required for non-functional or highly sensitive)- Physically destroys storage media
- Makes data completely unrecoverable
- Device cannot be reused

Destruction methods:-Degaussing:Strong magnetic field destroys magnetic media (HDDs, tapes). Does NOT work on SSDs.
-Shredding:Industrial shredder physically destroys drives to <2mm particles
-Crushing:Hydraulic press crushes and bends drives
-Drilling:Drill multiple holes through platters (DIY option but not preferred)

When to physically destroy:- Device not working (can't boot to wipe software)
- Highly sensitive data (executive devices, HR data, financial systems)
- Drives with bad sectors that can't be completely wiped
- SSDs that can't be securely erased
- For added assurance before disposal

Process:1. Remove hard drive from device
2. Use approved destruction method
3. Document destruction (certificate, photos)
4. Dispose of destroyed media properly
5. Update asset record

Mobile device wiping:

Smartphones and tablets:- Factory reset through device settings
- If enrolled in MDM, use MDM remote wipe (more thorough)
- If device lost/stolen, remote wipe immediately
- Verify reset completion before disposal

Process:- iOS: Settings > General > Transfer or Reset iPhone > Erase All Content and Settings
- Android: Settings > System > Reset > Factory data reset
- After reset, verify device returns to setup screen

Data sanitization policy:

Establish clear requirements:
- ALL assets must be sanitized before disposal or reuse
- Sanitization records maintained for audit
- Third-party disposal vendors must provide certificates of destruction
- High-value or sensitive assets require physical destruction even if wiped
- Spot-check disposal procedures quarterly

Sanitization record template:

DATA SANITIZATION RECORD

Asset Information:
Asset Tag: ___________________
Type: ___________________
Serial Number: ___________________
Storage Capacity: ___________________

Sanitization Method:
[ ] Software wipe - Tool: _________ Standard: _________ Passes: ___
[ ] Physical destruction - Method: _________

Performed By: ___________________
Date: ___________________
Duration: ___________________

Verification:
[ ] Certificate of sanitization attached
[ ] Visual inspection confirming destruction
[ ] Test confirming data unrecoverable

Notes: _________________________________________

Approved for disposal/reuse: ___________ Date: _______

### Step 4.2: Asset Disposal Process (1 week)

Disposal methods:

Option 1: Donate- Donate working equipment to nonprofits, schools, or charities
- Provides tax deduction
- Supports community
- Must still sanitize data first!

Requirements:- Equipment must be functional
- Data thoroughly wiped
- Document donation (receipt for taxes)
- Remove company logos if possible

Option 2: Sell/Trade-in- Sell to refurbisher or through manufacturer trade-in program
- Recover some value
- Vendor handles remarking
- Must still sanitize data first!

Vendors:- Manufacturer trade-in programs (Dell, HP, Apple)
- IT asset disposition (ITAD) companies
- Amazon Trade-In, Gazelle, Decluttr (for phones)

Option 3: Recycle- E-waste recycling for non-functional or end-of-life equipment
- Environmentally responsible
- Compliance with e-waste regulations
- May incur cost

Requirements:- Use certified recycler (R2 or e-Stewards certified)
- Data sanitization required first
- Obtain certificate of recycling
- Track disposal in asset records

Option 4: Secure destruction- Complete physical destruction of device
- Highest security
- Usually incurs cost
- For most sensitive equipment

Disposal decision matrix:

| Condition | Age | Data Sensitivity | Recommended Disposal |
| --- | --- | --- | --- |
| Working | < 3 years | Low-Medium | Reuse internally or donate |
| Working | 3-5 years | Low-Medium | Donate or sell/trade-in |
| Working | > 5 years | Any | Recycle (outdated) |
| Not working | Any | Low-Medium | Recycle |
| Any | Any | High/Restricted | Wipe + physical destruction + recycle |

Disposal procedure:

1. Identify assets for disposal:- End of life / end of support
- Replaced by newer equipment
- Broken beyond repair
- No longer needed

2. Data sanitization:- Wipe data using approved method
- Physically destroy if required by sensitivity
- Document sanitization

3. Select disposal method:- Based on condition, age, sensitivity
- Obtain quotes if selling/recycling
- Select disposal vendor

4. Prepare for disposal:- Remove asset tags or mark as disposed
- Photograph assets being disposed
- Package securely for transport

5. Execute disposal:- Donate: Deliver to charity, get receipt
- Sell: Ship to buyer, receive payment
- Recycle: Schedule pickup or deliver to recycler
- Destroy: Engage destruction vendor

6. Obtain documentation:- Certificate of recycling/destruction
- Receipt for donation
- Proof of sale/trade-in

7. Update asset records:- Status: Disposed
- Disposal date
- Disposal method
- Disposal vendor
- Certificate attached
- Remove from active inventory

Finding certified e-waste recyclers:

Look for these certifications:
-R2 (Responsible Recycling):Industry standard for IT asset disposition
-e-Stewards:Higher standard, more environmentally focused
-ISO 14001:Environmental management standard

How to find:- Search "[your city] R2 certified e-waste recycler"
- Check manufacturer recycling programs
- Ask other local businesses for recommendations

## Section 5: Ongoing Management and Optimization (Week 11-12+)

### Step 5.1: Regular Inventory Audits (Ongoing)

Maintain inventory accuracy through regular audits.

Audit frequency:-Quarterly:Spot-check 10-20% of assets
-Annually:Complete physical inventory of all assets
-Event-driven:After major changes (office move, layoffs, merger)

Quarterly spot-check audit process:

1. Select sample:- Randomly select 10-20% of assets
- Ensure sample includes all asset types and locations
- Use stratified sampling (some from each location/type)

2. Verify physical assets:- Locate each selected asset
- Verify asset tag matches inventory record
- Verify user assignment is correct
- Verify location is correct
- Check physical condition

3. Verify digital records:- Confirm inventory data is complete
- Check for orphaned records (asset in system but not found physically)
- Identify missing assets

4. Document findings:- Assets verified correctly: [X/Y]
- Discrepancies found: [Z]
- Missing assets: [List]
- Untagged assets found: [List]

5. Remediate discrepancies:- Update records to match reality
- Track down missing assets
- Tag untagged assets and add to inventory
- Investigate losses

6. Report results:- Inventory accuracy: [X%]
- Issues found and resolved
- Recommendations for improvement

Annual full inventory:

More comprehensive process:
1.Prepare:Schedule audit, notify staff, prepare materials
2.Physical count:Count and verify all assets
3.Reconcile:Compare physical count to inventory records
4.Investigate discrepancies:Research mismatches
5.Update records:Correct inventory database
6.Write-off missing assets:Formally write off lost/stolen assets
7.Report:Executive summary of findings

Managing discrepancies:

Asset in inventory but not found physically:- Check if user left company (should have been returned)
- Check if asset was disposed but not removed from inventory
- Contact user to verify location
- If truly missing, investigate and potentially write off

Asset found but not in inventory:- Determine how asset acquired (purchase record?)
- Tag asset and add to inventory
- Update records retroactively if possible

Accuracy targets:-Excellent:>95% accuracy
-Good:90-95% accuracy
-Needs improvement:<90% accuracy

### Step 5.2: Software License Management (Ongoing)

Track and manage software licenses to ensure compliance.

License inventory:

Information to track:- Software name and version
- License type (per user, per device, perpetual, subscription, site license)
- Number of licenses purchased
- Purchase date and PO number
- License key(s)
- Assigned to (which users/devices)
- Renewal date (if subscription)
- Cost (initial and annual)
- Vendor contact information

License compliance:

Regular reconciliation:- Monthly: Check license assignments vs. actual usage
- Quarterly: Run software inventory scan to find installed software
- Annually: Comprehensive license audit

Software inventory tools:- Many asset management systems include software inventory
- PDQ Inventory (affordable)
- Lansweeper (affordable)
- ServiceNow, Flexera (enterprise)

Process:1. Scan endpoints to discover installed software
2. Compare discovered installations to purchased licenses
3. Identify over-deployment (more installations than licenses)
4. Identify under-utilization (unused licenses)
5. Remediate:
   - Purchase additional licenses if over-deployed
   - Uninstall software if not licensed
   - Reassign unused licenses to users who need them

Subscription management:

Challenges:- Subscriptions expire and must be renewed
- Surprise expenses if not tracked
- Auto-renewal can lead to paying for unused services

Best practices:- Track all subscription renewal dates in calendar
- Set reminders 60 days before renewal
- Review usage before renewal (do we still need this?)
- Budget for renewals in annual planning
- Centralize subscription management (one person or team owns)
- Require approval before subscribing to new services

### Step 5.3: Reporting and Metrics (Ongoing)

Track metrics to measure program effectiveness and inform decisions.

Key metrics to track:

Inventory metrics:- Total number of assets by type
- Total value of assets
- Inventory accuracy rate
- Assets per employee
- Asset utilization rate

Financial metrics:- Total asset value
- Assets purchased (monthly, quarterly, annually)
- Asset depreciation
- Cost per employee (equipment)
- Budget variance

Operational metrics:- Average age of assets by type
- Assets due for refresh (next 6-12 months)
- Average time to fulfill asset request
- Assets in repair
- Lost/stolen assets (monthly)
- Asset return rate at termination

Compliance metrics:- Software license compliance rate
- Assets missing asset tags
- Assets without assigned owners
- Past warranty devices
- EOL/EOS devices (security risk)

Monthly report template:

ASSET MANAGEMENT MONTHLY REPORT
Month: [Month Year]

INVENTORY SUMMARY
- Total Assets: [X]
  - Laptops: [X]
  - Desktops: [X]
  - Mobile Devices: [X]
  - Other: [X]
- Total Asset Value: $[X]
- Assets Added: [X]
- Assets Disposed: [X]

OPERATIONAL METRICS
- Asset Requests Fulfilled: [X] (Avg. [X] days)
- Assets Deployed: [X]
- Assets Returned: [X]
- Assets in Repair: [X]
- Lost/Stolen: [X]

REFRESH PLANNING
- Assets Due for Refresh (Next 6 Months): [X]
- Estimated Refresh Cost: $[X]

COMPLIANCE
- Inventory Accuracy: [X]%
- Software License Compliance: [X]%
- Assets Missing Tags: [X]
- EOL/EOS Devices: [X] (RISK!)

ACTION ITEMS
1. [Action item 1]
2. [Action item 2]

BUDGET
- Spend MTD: $[X]
- Budget: $[X]
- Variance: $[X]

### Step 5.4: Continuous Improvement (Ongoing)

Regularly evaluate and improve asset management program.

Quarterly program review:

Review meeting agenda:1. Review metrics and trends
2. Discuss challenges and pain points
3. Review policy and procedure effectiveness
4. Identify improvement opportunities
5. Prioritize improvements
6. Assign action items

Questions to ask:- Is inventory accuracy meeting targets?
- Are asset requests fulfilled timely?
- Are employees returning equipment at termination?
- Are we preventing losses and theft?
- Is the asset management system working well?
- Are processes efficient or cumbersome?
- What complaints have we received?
- What audit findings have we had?

Common improvement opportunities:

Automation:- Automate asset discovery (network scanning)
- Automate low-stock alerts
- Automate warranty expiration notifications
- Automate software license compliance checks
- Integrate with HR system (auto-trigger equipment requests for new hires)

Process optimization:- Streamline asset request workflow
- Improve check-out/check-in procedures
- Standardize equipment models (reduce variety)
- Implement self-service portal for users

Technology upgrades:- Upgrade to better asset management system
- Implement mobile apps for barcode scanning
- Add RFID for high-value assets
- Improve integration with other systems

Policy updates:- Update refresh cycles based on actual experience
- Adjust approved equipment list
- Refine disposal procedures
- Update security requirements

Success indicators:

You know asset management program is working when:
- You can find any asset in under 5 minutes
- You know exactly what assets each employee has
- Employees receive equipment quickly (within SLA)
- All equipment is returned at termination
- You pass audits with no asset-related findings
- No surprise expenses (warranty, license renewals budgeted)
- Minimal lost or stolen equipment
- Leadership has visibility into asset costs and planning

Congratulations on implementing your asset management program! Ongoing discipline and continuous improvement will keep it effective.