| Policy Owner: | Chief Information Officer / IT Manager |
| --- | --- |
| Effective Date: | January 1, 2025 |
| Version: | 1.0 |
| Classification: | Internal Use Only |

# Change Management Policy Implementation Workbook

Implementation Workbook

# Change Management Policy Implementation Workbook

## Introduction

### Purpose of This Workbook

Implementing effective change management can seem daunting, especially if your organization currently has informal or ad-hoc change practices. This workbook provides a practical, step-by-step approach to establishing a change management program that balances control with organizational agility.

Whether you're implementing change management for the first time or improving an existing program, this workbook guides you through the essential activities, decisions, and deliverables needed for success.

What you'll accomplish:- Establish governance structure and assign clear roles
- Define change types appropriate for your organization
- Implement Change Advisory Board operations
- Create documented processes and procedures
- Set up tooling to support efficient change management
- Train personnel and roll out the program
- Establish metrics and continuous improvement practices

Who should use this workbook:- IT Managers and Directors implementing change management
- Change Managers setting up or improving change processes
- Project teams tasked with change management implementation
- Small businesses building their first formal change process
- Enterprises enhancing existing change management maturity

### How to Use This Workbook

This workbook is organized into sequential sections that build upon each other. Each section includes:
-Objectives:What you'll accomplish in this section
-Key Decisions:Critical choices you need to make
-Activities:Step-by-step tasks to complete
-Deliverables:Tangible outputs you'll create
-Tips for Success:Practical advice based on common challenges
-Worksheets:Templates and forms to guide your work

Implementation approach:

For organizations starting from scratch:Work through sections sequentially. Budget 3-6 months for full implementation depending on organizational size and complexity.

For organizations improving existing programs:Use this as a maturity assessment. Skip sections where you already have mature capabilities and focus on areas needing improvement.

For small businesses:Focus on Sections 1-4 and 7 as your foundation. Sections 5, 6, and 8 can be simplified or addressed over time as the program matures.

For enterprises:Pay particular attention to Sections 3, 6, and 8. Your scale demands robust governance, sophisticated tooling, and comprehensive metrics.

### Implementation Timeline

Typical implementation timeline:

Month 1-2: Foundation (Sections 1-2)- Establish program scope and governance
- Assign roles and responsibilities
- Define change types and categories
- Gain executive sponsorship

Month 3-4: Process and Governance (Sections 3-4)- Form Change Advisory Board
- Document core processes and procedures
- Create templates and forms
- Select and procure tooling (if needed)

Month 5: Tool Setup and Testing (Section 6)- Implement and configure change management tool
- Build workflows and integrations
- Pilot with small group
- Refine based on feedback

Month 6: Rollout and Operationalization (Sections 7-8)- Train all personnel
- Communicate rollout
- Begin enforcing policy
- Establish metrics and reporting
- Set continuous improvement cadence

Adjust timeline based on your organization's size, existing maturity, and resource availability.

### Success Factors

Critical success factors for change management implementation:

Executive Sponsorship:Change management requires executive commitment. Secure a sponsor (CIO, VP Operations, or equivalent) who will champion the program, allocate resources, and hold people accountable.

Cultural Readiness:Frame change management as enabling safe changes, not preventing necessary work. Build a culture where following the process is valued and makes people's jobs easier.

Right-Sized Process:Resist the temptation to over-engineer. Start with minimum viable change management and enhance over time. Process must fit your organizational maturity and pace.

Tool Support:Manual change management doesn't scale. Invest in appropriate tooling early, even if starting with simple solutions like Jira or ServiceNow basic modules.

Communication:Constant, clear communication about why change management matters, how it works, and what's expected prevents confusion and resistance.

Quick Wins:Demonstrate value early by preventing incidents, catching issues in testing, or streamlining previously chaotic deployments.

Continuous Improvement:No implementation is perfect. Establish feedback loops and continuously refine based on what works and what doesn't.

Common Implementation Pitfalls to Avoid:

❌Implementing without executive support- Program will fail when challenged
❌Making process too bureaucratic- People will circumvent it
❌Skipping tool investment- Manual process won't scale or sustain
❌Poor communication- Leads to confusion, resentment, and non-compliance
❌Inflexible one-size-fits-all approach- Different change types need different rigor
❌No enforcement- Policy without accountability becomes suggestion
❌Abandoning too quickly- Takes 6-12 months to fully embed new practices

## Section 1: Change Management Program Setup

### Objectives

By completing this section, you will:
- Define the scope of your change management program
- Assign key roles and responsibilities
- Establish governance structure
- Secure executive sponsorship and resources
- Create program charter

### Activity 1.1: Define Program Scope

What to include in scope:

Start by defining what types of changes your program will manage. For most organizations, include:

✅Production environment changes:- Application code deployments
- Infrastructure modifications (servers, storage, network)
- Database schema and configuration changes
- Security control modifications
- Platform and operating system updates

✅Changes that could impact production:- Deployment pipeline modifications
- CI/CD automation changes
- Infrastructure-as-code templates
- Configuration management scripts

What to consider excluding (at least initially):- User account administration (separate standard operating procedure)
- Routine patching through approved patch management process
- Changes to isolated development/test environments
- Business process changes not affecting IT systems

Decision Worksheet: Program Scope

| Change Type | In Scope? | Rationale | Governance Approach |
| --- | --- | --- | --- |
| Application deployments | ☐ Yes ☐ No |  | ☐ Standard ☐ Normal ☐ Both |
| Infrastructure changes | ☐ Yes ☐ No |  | ☐ Standard ☐ Normal ☐ Both |
| Database changes | ☐ Yes ☐ No |  | ☐ Standard ☐ Normal ☐ Both |
| Network changes | ☐ Yes ☐ No |  | ☐ Standard ☐ Normal ☐ Both |
| Security changes | ☐ Yes ☐ No |  | ☐ Standard ☐ Normal ☐ Both |
| Cloud resource changes | ☐ Yes ☐ No |  | ☐ Standard ☐ Normal ☐ Both |

Key Decision:Will you manage changes across all environments or only production?
-Recommendation:Focus on production initially. Add pre-production environment controls as program matures.

Key Decision:Will you include vendor/third-party changes?
-Recommendation:Yes, include notifications of vendor changes and your organization's response/validation activities.

### Activity 1.2: Assign Roles and Responsibilities

Core roles to assign:

Change Manager:This is a critical role requiring dedicated time. Options:
-Large organizations:Full-time Change Manager position
-Medium organizations:IT Manager with 30-40% time allocated
-Small organizations:IT lead with 10-20% time allocated

Assign to:_____Time commitment: _____% of role

Change Advisory Board (CAB) Chair:Often the Change Manager, but could be IT Director for authority.

Assign to:_____

CAB Members (identify 5-10 individuals):

| Role/Expertise Area | Name | Why Included |
| --- | --- | --- |
| IT Operations |  | Systems/infrastructure expertise |
| Development/Engineering |  | Application development expertise |
| Information Security |  | Security impact assessment |
| Network/Infrastructure |  | Network change expertise |
| Database |  | Database change expertise |
| Business Representative |  | Business impact perspective |
| Quality Assurance |  | Testing standards |

Emergency CAB (ECAB) Members (subset of CAB):

Critical roles available for rapid emergency change decisions:
-____ (Required: Senior IT leader)
- ____(Required: Change Manager or delegate)
-_______ (Technical expert as needed)

CIO/IT Director (Policy Owner):Name:_____

Tips for role assignment:- Select CAB members who will actually attend and contribute
- Balance technical expertise with business perspective
- Include stakeholders who will champion the program
- Ensure CAB members have authority to make decisions
- Consider geographic distribution for global organizations
- Designate backup for each critical role

### Activity 1.3: Establish Governance Structure

Define decision-making authority:

Change approval authority levels:

| Change Risk Level | Approval Required | Notes |
| --- | --- | --- |
| Standard Changes | Change Manager | Pre-approved, just logging |
| Low-Risk Normal | Change Manager | < $5K impact, low business risk |
| Medium-Risk Normal | CAB | Most normal changes |
| High-Risk Normal | CAB + IT Director | Significant risk or impact |
| Extreme Risk | CIO + Executive | Major systems, high risk |
| Emergency | ECAB | Time-sensitive |

Financial authority thresholds:- Changes costing less than $_ require CAB approval only
- Changes costing more than $_require CIO approval

CAB meeting frequency:☐ Daily (15-minute standup for high-change environments)
☐ Weekly (recommended for most organizations)
☐ Bi-weekly
☐ On-demand (when changes require review)

Meeting day/time:_____

Escalation paths:

When CAB cannot reach decision: Escalate to___

For emergency changes outside ECAB authority: Contact___

For policy exceptions: Request to___

### Activity 1.4: Secure Executive Sponsorship

Change management requires executive sponsorship to succeed. Prepare a business case and secure commitment.

Business Case Template:

Problem Statement:Without formal change management, we experience:
- [Frequency] of change-related incidents annually
- $[Amount] in costs from failed changes
- [Hours/days] of unplanned downtime
- Compliance gaps for SOC 2/ISO 27001/PCI DSS/HIPAA
- Inability to track what changed when issues occur

Proposed Solution:Implement formal change management program per industry best practices and compliance requirements.

Benefits:- Reduce change-related incidents by 40-60%
- Prevent costly outages and data loss
- Meet compliance requirements for audits
- Improve ability to troubleshoot issues
- Enable faster, safer changes through streamlined approvals
- Better visibility and coordination of changes

Required Investment:- Personnel: [Time/positions needed]
- Tooling: $[Cost] for change management system
- Training: $[Cost] for training personnel
- Timeline: [Months] for implementation

Expected ROI:If we prevent just [X] incidents per year, investment pays for itself through avoided downtime costs, faster incident resolution, and audit compliance.

Executive Sponsorship Agreement:

Secure written commitment from executive sponsor:
- Commitment to allocate resources (budget, personnel time)
- Authority to hold teams accountable for compliance
- Willingness to champion program across organization
- Support for appropriate enforcement of policy

Executive Sponsor:____
Date: ____

### Activity 1.5: Create Program Charter

Document the program foundation in a charter:

Change Management Program Charter Template:

Program Name:[Organization Name] Change Management Program

Program Sponsor:[Name, Title]

Program Manager:[Change Manager Name]

Purpose:[2-3 sentences on why implementing change management]

Scope:- In scope: [Systems/change types covered]
- Out of scope: [Exclusions]

Objectives:- Reduce change-related incidents to < [target]% of total incidents
- Achieve [X]% change success rate
- Meet compliance requirements for [applicable frameworks]
- Enable [Y] changes per month/quarter with controlled risk

Governance:- CAB meets [frequency] on [day/time]
- Change Manager: [Name]
- CAB Members: [List]
- Approval authorities: [Summary of authority levels]

Timeline:- Month 1-2: Foundation and planning
- Month 3-4: Process development and CAB formation
- Month 5: Tool implementation
- Month 6: Training and rollout
- Go-Live Date: [Target date]

Success Metrics:- Change success rate
- Emergency change percentage
- CAB efficiency
- Stakeholder satisfaction
- Compliance score

Communication Plan:- Monthly updates to executive leadership
- Quarterly all-hands presentations
- Regular communications to IT staff

Approved by:_____ Date:___

Deliverables from Section 1:- [ ] Program scope documented
- [ ] Roles assigned to individuals
- [ ] Governance structure defined
- [ ] Executive sponsorship secured
- [ ] Program charter approved

## Section 2: Defining Change Types and Categories

### Objectives

By completing this section, you will:
- Define standard changes for your organization
- Create standard change catalog
- Establish criteria for normal changes
- Define emergency change requirements
- Document approval requirements for each type

### Activity 2.1: Identify Candidate Standard Changes

Standard changes accelerate low-risk routine work. Identify changes your organization performs regularly with predictable, successful outcomes.

Standard Change Identification Worksheet:

For each potential standard change, answer these questions:
- Is it performed regularly (monthly or more frequent)?
- Does it follow a documented, repeatable procedure?
- Is risk consistently low with minimal business impact?
- Have we performed it successfully multiple times without issues?
- Can it be executed without extensive customization for each instance?

If YES to all: Good standard change candidate.

Candidate Standard Changes:

| Change Description | Frequency | Risk Level | Current Procedure? | Candidate? |
| --- | --- | --- | --- | --- |
| User account creation/deletion | Daily/Weekly | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Password resets | Daily | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| OS security patching (non-critical) | Monthly | Low-Med | ☐ Yes ☐ No | ☐ Yes ☐ No |
| SSL certificate renewals | Monthly | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Routine database maintenance | Weekly | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Standard firewall rule additions | Weekly | Low-Med | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Server restarts (maintenance) | As needed | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Backup restores (test) | Weekly | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Monitoring rule adjustments | Weekly | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| Storage allocation (< X GB) | Weekly | Low | ☐ Yes ☐ No | ☐ Yes ☐ No |
| [Your change type] |  |  | ☐ Yes ☐ No | ☐ Yes ☐ No |

Tips for standard change identification:- Start with 5-10 standard changes, expand over time
- Don't make complex changes "standard" to avoid oversight
- Review standard change catalog every 6-12 months
- Remove from catalog if changes start causing issues

### Activity 2.2: Document Standard Change Procedures

For each standard change, create a documented procedure.

Standard Change Procedure Template:

Standard Change: [Change Name]
Standard Change ID: SC-[Number]
Approved Date: [Date]
Review Date: [Date + 12 months]

Description:
[Brief description of the change]

Pre-Approved Conditions:
This change is pre-approved ONLY when:
- [Condition 1 - e.g., "User account creation follows standard template"]
- [Condition 2 - e.g., "Requested by authorized manager"]
- [Condition 3 - e.g., "No unusual access requirements"]

If conditions not met, this becomes a Normal Change requiring CAB approval.

Prerequisites:
- [System access required]
- [Tools needed]
- [Required approvals - e.g., "Manager approval for new account"]

Procedure Steps:
1. [Detailed step 1]
2. [Detailed step 2]
3. [Detailed step 3]
...

Expected Duration: [Time estimate]

Risk Assessment:
- Risk Level: Low
- Impact if failure: [Describe]
- Rollback approach: [How to undo]

Logging Requirements:
- Log in change management system
- Required fields: [List fields to document]
- Retention: [Period]

Approval: Change Manager (auto-approved upon logging)

Owner: [Role responsible for this procedure]

Activity:Document procedures for your top 5-10 standard changes.

### Activity 2.3: Define Normal Change Criteria

Normal changes require full change management process. Define what qualifies.

Normal Change Criteria:

A change requires normal change process (CAB approval) if it meets ANY of these criteria:

Risk-Based Criteria:☐ Affects business-critical or customer-facing systems
☐ Could cause service disruption or downtime
☐ First-time or rarely performed change
☐ Complex change affecting multiple systems
☐ Changes to security controls or configurations
☐ Potential compliance impact

Financial Criteria:☐ Estimated cost exceeds $_
☐ Potential downtime cost exceeds $_

Scope Criteria:☐ Affects more than [X] users
☐ Affects multiple departments or locations
☐ Changes core infrastructure or architecture
☐ Modifies integration between systems

Change Type Criteria:☐ Application code deployments (unless via approved pipeline)
☐ Database schema changes
☐ Network architecture modifications
☐ Operating system upgrades
☐ New system implementations

When Uncertain:If you're unsure whether a change is standard or normal, treat it as normal change. Better to err on side of additional review.

### Activity 2.4: Define Emergency Change Criteria

Be explicit about what constitutes a genuine emergency to prevent abuse.

Emergency Change Criteria - Must Meet At Least One:

Valid emergencies:
☐ Production system failure affecting business operations or customers
☐ Active security incident requiring immediate containment
☐ Data loss or corruption requiring urgent recovery
☐ Critical security vulnerability being actively exploited
☐ Imminent system failure with high confidence (not speculation)
☐ Legal/regulatory requirement demanding immediate action

NOT valid emergencies:❌ Missed deadlines due to poor planning
❌ Customer pressure for features
❌ Business preference for speed
❌ Desire to avoid normal process
❌ "We promised this by tomorrow"

Emergency Change Requirements:

Even in emergencies:
- ECAB authorization required (verbal OK, documented immediately)
- Basic risk assessment and rollback planning (abbreviated)
- Documentation during or immediately after (not deferred)
- Post-implementation review mandatory
- Full change request completed within 24 hours

Emergency Change Abuse Prevention:

If emergency changes exceed 10% of total changes, investigate:
- Are too many changes being classified as emergency?
- Is planning and scheduling inadequate?
- Are there legitimate process improvements needed?

### Activity 2.5: Define Change Categories

Categorize changes by system type to route to appropriate reviewers.

Change Categories and Routing:

| Category | Description | Required Reviewers | Approval Authority |
| --- | --- | --- | --- |
| Application | Code changes, app configs | Dev Manager, App Owner, QA | CAB |
| Infrastructure | Servers, storage, compute | Infrastructure Manager | CAB |
| Database | Schema, data, DB config | DBA, App Owner, Data Owner | CAB |
| Network | Firewalls, routers, switches | Network Manager, Security | CAB |
| Security | Access controls, auth, encryption | Info Security Officer | CAB + Security |
| Platform | OS, middleware, containers | Platform Team, Security | CAB |
| Cloud | Cloud resources, IaaS, PaaS | Cloud Team, FinOps | CAB |
| [Custom] |  |  |  |

Category assignment rules:- Change Owner selects category during submission
- Change Manager validates and may recategorize
- Some changes span multiple categories (select primary + flag others)

### Activity 2.6: Document Approval Matrix

Create clear approval requirements based on change type, risk, and category.

Approval Authority Matrix:

| Change Type | Risk Level | Approval Required | Decision Timeframe |
| --- | --- | --- | --- |
| Standard | Low | Change Manager (auto) | Same day |
| Normal | Low | Change Manager or CAB | 1-2 days |
| Normal | Medium | CAB | 3-5 days |
| Normal | High | CAB + IT Director | 5-7 days |
| Normal | Extreme | CAB + CIO | 7-14 days |
| Emergency | Any | ECAB | 1-4 hours |

Special approval requirements by category:

Security changes:Require Information Security Officer approval

Compliance-relevant changes:Require Compliance Officer review

High-cost changes (>$__):Require CIO approval

Customer-facing changes:Require Product/Service Owner approval

Vendor changes:Require Vendor Manager coordination

Deliverables from Section 2:- [ ] Standard change catalog with documented procedures
- [ ] Normal change criteria defined
- [ ] Emergency change criteria defined
- [ ] Change categories and routing established
- [ ] Approval authority matrix documented

## Section 3: Implementing the CAB

### Objectives

By completing this section, you will:
- Form your Change Advisory Board
- Create CAB charter
- Establish meeting cadence and procedures
- Define decision-making criteria
- Conduct first CAB meeting

### Activity 3.1: Finalize CAB Membership

Refine CAB membership based on program scope and organizational structure.

CAB Composition Checklist:

Core members (should attend all meetings):
- [ ] Change Manager (chair)
- [ ] IT Operations Manager
- [ ] Development/Engineering Manager
- [ ] Information Security Officer
- [ ] Network Manager

Extended members (attend when relevant changes):
- [ ] Database Administrator
- [ ] Application Owners (rotating)
- [ ] Business Representatives
- [ ] QA/Testing Lead
- [ ] Cloud/Infrastructure Architect
- [ ] Vendor Representatives (as needed)

CAB Member Invitation Template:

To: [CAB Member Name]
Subject: Invitation to Join Change Advisory Board

We are implementing a formal change management program to improve system 
reliability, reduce incidents, and meet compliance requirements. You have 
been identified as a critical stakeholder for the Change Advisory Board 
(CAB).

CAB Purpose:
Review and approve changes to production systems to ensure appropriate 
risk management while enabling business agility.

Your Role:
- Attend [weekly/bi-weekly] CAB meetings ([day] at [time], [duration])
- Review change requests in advance (distributed 48 hours before meeting)
- Provide expertise in [your area]
- Make approval decisions based on organizational priorities

Time Commitment:
- Meeting attendance: [X] minutes [frequency]
- Pre-meeting review: 15-30 minutes
- Total: ~[X] hours per month

Benefits:
- Visibility into all production changes
- Input on changes affecting your areas
- Prevention of issues through early review
- Coordination with other teams

First Meeting: [Date/Time/Location]

Please confirm your participation by [date]. Contact [Change Manager] with 
questions.

CAB Member Onboarding:- Share program charter and CAB charter
- Provide access to change management system
- Schedule 1-on-1 orientation
- Clarify expectations and time commitment

### Activity 3.2: Create CAB Charter

Document CAB purpose, authority, and operating procedures.

CAB Charter Template:

Change Advisory Board Charter

Purpose:The Change Advisory Board (CAB) is responsible for reviewing, evaluating, and approving normal changes to production systems, balancing business needs with risk management.

Authority:The CAB has authority to:
- Approve, conditionally approve, defer, or reject normal changes
- Set change management priorities and standards
- Recommend process improvements
- Escalate high-risk changes to executive leadership
- Request additional information or testing before approval

The CAB does NOT have authority to:
- Approve changes exceeding $[amount] without CIO approval
- Approve changes with extreme risk rating without executive escalation
- Override security or compliance requirements
- Make policy exceptions (CIO authority)

Membership:- Core Members: [List]
- Extended Members: [List]
- Chair: [Change Manager]
- Secretary: [Note taker - may be Change Manager]

Meeting Schedule:- Frequency: [Weekly/Bi-weekly]
- Day/Time: [Specific schedule]
- Duration: [60-90 minutes]
- Location: [Conference room / Virtual link]

Meeting Format:1. Review previous minutes and action items (5 min)
2. Forward Schedule of Changes review (10 min)
3. Post-implementation reviews (10 min)
4. New change requests (30-50 min)
5. Metrics and trends (5-10 min)
6. Process improvements (5 min as needed)

Decision-Making:- Decisions made by consensus when possible
- When consensus not achieved, majority vote
- Chair breaks ties
- Significant dissent documented and escalated if necessary

Quorum:Minimum [X] core members required for meeting, including Chair. Without quorum, meeting rescheduled or decisions deferred.

Communication:- Change requests distributed 48 hours before meeting
- Meeting minutes distributed within 24 hours
- Decisions communicated to Change Owners immediately

Success Metrics:- Meeting efficiency (staying within time limits)
- Decision quality (% of approved changes succeeding)
- Stakeholder satisfaction with CAB process

Approved by:___ Date: _

### Activity 3.3: Establish Meeting Logistics

Set up operational aspects of CAB meetings.

Meeting Logistics Checklist:

Scheduling:- [ ] Recurring calendar invite sent to all members
- [ ] Conference room reserved (or virtual meeting link created)
- [ ] Alternate meeting procedures defined (if quorum not met)
- [ ] Holiday and vacation handling defined

Pre-Meeting Process:- [ ] Change requests due by [day/time - e.g., Monday 5 PM for Wednesday meeting]
- [ ] Change Manager reviews submissions for completeness
- [ ] Agenda prepared and distributed by [day/time - e.g., Tuesday 5 PM]
- [ ] Change request packages distributed to CAB members
- [ ] Members expected to pre-review before meeting

Meeting Materials:- [ ] Standard agenda template
- [ ] Change request summary template
- [ ] Decision documentation template
- [ ] Metrics dashboard/report

During Meeting:- [ ] Meeting chair role defined (Change Manager or delegate)
- [ ] Note-taking assignment (rotating or dedicated)
- [ ] Time-boxing per change (e.g., 5-10 minutes each)
- [ ] Parking lot for offline discussions

Post-Meeting:- [ ] Minutes documented within 24 hours
- [ ] Decisions entered in change management system
- [ ] Change Owners notified of decisions
- [ ] Action items tracked to completion

Virtual Meeting Best Practices:- Video encouraged for engagement
- Screen sharing for change request review
- Dial-in option as backup
- Recording meetings (optional, for reference)

### Activity 3.4: Define Decision Criteria

Establish consistent evaluation criteria so CAB makes objective, defensible decisions.

CAB Decision Framework:

Evaluation Dimensions:

1. Business Value (Weight: 20%)- Clear business justification?
- Expected benefits quantified?
- Aligns with organizational priorities?
- Timing supports business objectives?

Scoring: Low (1) / Medium (2) / High (3)

2. Risk Assessment (Weight: 30%)- Risk level appropriate for value?
- Likelihood of failure acceptable?
- Impact if failure acceptable?
- Mitigation strategies adequate?

Scoring: Unacceptable (1) / Acceptable with conditions (2) / Acceptable (3)

3. Technical Readiness (Weight: 25%)- Technical approach sound?
- Implementation plan detailed and realistic?
- Required skills and resources available?
- Dependencies satisfied?

Scoring: Not Ready (1) / Needs Work (2) / Ready (3)

4. Testing Quality (Weight: 15%)- Testing scope appropriate for risk?
- Test results demonstrate readiness?
- Issues resolved or acceptable?
- Rollback plan tested?

Scoring: Inadequate (1) / Acceptable (2) / Comprehensive (3)

5. Organizational Capacity (Weight: 10%)- Resources available (people, systems, tools)?
- Not overwhelming change capacity?
- Timing appropriate?
- Support available post-implementation?

Scoring: No (1) / Conditional (2) / Yes (3)

Scoring and Decision:- Score each dimension (1-3)
- Calculate weighted average
- < 2.0: Defer or Reject (not ready)
- 2.0-2.3: Conditionally Approve (conditions must be met)
- 2.4-2.7: Approve (may include recommendations)
- > 2.7: Approve enthusiastically

This is a guide, not a formula.CAB uses judgment, but scoring provides structure and consistency.

Decision Documentation Template:

Change Request: [ID and Title]
Decision Date: [Date]
Decision: ☐ Approved ☐ Conditionally Approved ☐ Deferred ☐ Rejected

Key Discussion Points:
- [Point 1]
- [Point 2]

Concerns Raised:
- [Concern 1 and how addressed]

Conditions (if conditionally approved):
- [Condition 1]
- [Condition 2]

Rationale:
[2-3 sentences explaining decision]

Dissenting Opinions: [If any]

Follow-Up Actions:
- [Action 1 - Owner - Due Date]

CAB Members Present: [List]

### Activity 3.5: Conduct First CAB Meeting

Prepare for and conduct your inaugural CAB meeting.

First Meeting Agenda:

Pre-Meeting:- Ensure all members received charter and orientation materials
- Select 2-3 pilot changes for first meeting (preferably straightforward)
- Distribute agenda and change requests 48 hours in advance

Meeting Agenda (First Meeting - Allow extra time, 90-120 minutes):

Welcome and Introductions (10 min)

Purpose of change management program

CAB role and importance

Member introductions

CAB Charter Review (15 min)

Review authority, membership, procedures

Answer questions

Confirm member commitment

Change Management Process Overview (15 min)

Walkthrough of change lifecycle

CAB's role in the process

Decision framework

Tools and systems

Practice Change Reviews (45 min)

Review 2-3 pilot changes

Practice using decision framework

Get comfortable with discussion and decision-making

Don't worry about perfection - learning exercise

Meeting Logistics Discussion (10 min)

Meeting schedule and attendance expectations

Communication procedures

Questions and concerns

Next Steps (5 min)

Next meeting date

Action items

How to prepare for future meetings

Member introductions

CAB Charter Review (15 min)

Confirm member commitment

Change Management Process Overview (15 min)

Tools and systems

Practice Change Reviews (45 min)

Don't worry about perfection - learning exercise

Meeting Logistics Discussion (10 min)

Questions and concerns

Next Steps (5 min)

Tips for first meeting success:- Set collaborative, positive tone
- Acknowledge learning curve
- Welcome questions and feedback
- Keep time moving but don't rush
- End on time to respect people's schedules
- Gather feedback after meeting for improvements

Post-Meeting:- Send thank you and meeting summary
- Document lessons learned for next meeting
- Make any process adjustments based on feedback
- Continue with regular weekly/bi-weekly meetings

Deliverables from Section 3:- [ ] CAB members confirmed and onboarded
- [ ] CAB charter approved
- [ ] Meeting logistics established
- [ ] Decision criteria documented
- [ ] First CAB meeting conducted successfully

## Section 4: Creating Process and Procedures

### Objectives

By completing this section, you will:
- Document end-to-end change management process
- Create change request templates
- Develop risk assessment procedures
- Create rollback plan templates
- Develop communication templates

### Activity 4.1: Document Change Management Process Flow

Create clear process documentation that everyone can follow.

Process Documentation Components:

1. Process Flow DiagramCreate a visual flowchart showing:
- Change request submission
- Initial review and categorization
- Risk assessment
- Approval routing (by change type)
- Planning and scheduling
- Testing
- Implementation
- Post-implementation review
- Closure

Use tools like Lucidchart, Visio, or draw.io.

2. Detailed Process Steps

For each stage, document:
- Inputs (what you need to start this stage)
- Activities (what happens during this stage)
- Roles (who does what)
- Outputs (what you produce)
- Next steps (what happens next)

Sample Process Step Documentation:

Stage: Change Request Submission

Purpose: Initiate change management process with complete information

Inputs:
- Business need or requirement
- Technical solution approach
- Impact assessment

Roles:
- Change Owner: Completes change request
- Change Manager: Available to answer questions

Activities:
1. Change Owner logs into change management system
2. Selects "Submit Change Request"
3. Completes required fields:
   - Change title and description
   - Change type and category
   - Systems affected
   - Risk assessment
   - Implementation approach
   - Testing plan
   - Rollback plan
   - Communication plan
4. Attaches supporting documentation
5. Submits for review

Outputs:
- Change request record with unique ID
- Email notification to Change Manager

Next Steps:
- Initial assessment by Change Manager (Stage 2)

Timeline:
- Complete at least 5 business days before desired implementation

Related Documents:
- Change Request Template
- Change Request Guidelines

3. Quick Reference Guide

Create one-page summary for common scenarios:
- "I need to deploy code - what do I do?"
- "I need emergency approval - what do I do?"
- "My change was rejected - what do I do?"

### Activity 4.2: Create Change Request Template

Develop a standardized change request template.

Change Request Template Fields:

Basic Information:- Change Request ID: [Auto-generated]
- Title: [Concise, descriptive title]
- Change Owner: [Name]
- Contact: [Email/Phone]
- Submission Date: [Auto-filled]
- Requested Implementation Date: [Date]
- Change Type: ☐ Standard ☐ Normal ☐ Emergency
- Change Category: ☐ Application ☐ Infrastructure ☐ Database ☐ Network ☐ Security ☐ Other

Change Description:- What is changing: [Detailed description]
- Current state: [Before change]
- Future state: [After change]
- Business justification: [Why this change is needed]
- Benefits: [Expected outcomes]

Impact Analysis:- Systems affected: [List all systems/applications]
- Users impacted: [Number and groups]
- Business functions affected: [Which business processes]
- Downtime required: ☐ None ☐ [Duration estimate]
- Service degradation: ☐ None ☐ [Description]
- Dependencies: [Other systems, changes, or projects]

Risk Assessment:- Risk Level: ☐ Low ☐ Medium ☐ High ☐ Extreme
- Likelihood of issues: ☐ Low ☐ Medium ☐ High
- Impact if failure: ☐ Low ☐ Medium ☐ High ☐ Critical
- Risk factors: [What could go wrong]
- Mitigation measures: [How risks will be reduced]
- Risk of NOT implementing: [Consequences of not changing]

Implementation Plan:- High-level approach: [How change will be implemented]
- Detailed steps: [Step-by-step procedure]
- Duration estimate: [Time required]
- Personnel required: [Who will implement]
- Tools needed: [Any special tools or access]
- Prerequisites: [What must be done first]
- Change window: [When change will occur]

Testing Plan:- Testing approach: [How change will be tested]
- Test environment: [Where testing occurs]
- Test scenarios: [What will be tested]
- Test results: [Attach test evidence]
- Success criteria: [How to determine success]
- Test sign-off: [Who approved testing]

Rollback Plan:- Rollback trigger: [When to rollback]
- Rollback procedure: [Steps to reverse change]
- Rollback duration: [How long rollback takes]
- Data at risk: [What could be lost]
- Point of no return: [When rollback not possible]
- Rollback testing: ☐ Tested ☐ Not tested (justify)

Communication Plan:- Stakeholders to notify: [List]
- Notification timing: [When to communicate]
- Communication method: [Email, announcement, etc.]
- Escalation contacts: [Who to contact if issues]

Approvals:- Change Manager: ☐ Approved ☐ Rejected [Name] [Date]
- CAB Decision: ☐ Approved ☐ Conditionally Approved ☐ Deferred ☐ Rejected [Date]
- Additional Approvers: [As required by change type]

Implementation:- Actual implementation date: [Date/Time]
- Actual duration: [Duration]
- Issues encountered: [Description]
- Rollback required: ☐ Yes ☐ No

Closure:- Success: ☐ Yes ☐ Partial ☐ No
- Actual vs planned results: [Comparison]
- Lessons learned: [What worked, what to improve]
- Follow-up actions: [Any remaining tasks]
- Closed by: [Name] [Date]

### Activity 4.3: Develop Risk Assessment Guide

Create guidance for assessing change risk consistently.

Risk Assessment Worksheet:

Step 1: Assess Likelihood of Problems

Consider these factors (rate each Low/Medium/High):
- Change complexity: How complex is this change?
- Change novelty: How often have we done this?
- Testing quality: How thoroughly can we test?
- Implementer experience: How experienced is the team?
- System stability: Is the system currently stable?

Overall Likelihood: ☐ Low (<10%) ☐ Medium (10-30%) ☐ High (>30%)

Step 2: Assess Impact if Problems Occur

Consider these factors:
- Business criticality: How critical is this system?
- User scope: How many users affected?
- Recovery complexity: How hard is rollback?
- Financial impact: What's the cost if failure?
- Compliance impact: Any regulatory risks?

Overall Impact: ☐ Low ☐ Medium ☐ High ☐ Critical

Step 3: Determine Overall Risk Rating

Use the risk matrix:
- High Likelihood + Critical Impact = Extreme Risk
- High Likelihood + High Impact = High Risk
- Medium Likelihood + High Impact = High Risk
- Medium Likelihood + Medium Impact = Medium Risk
- Low Likelihood + High Impact = Medium Risk
- Low Likelihood + Medium Impact = Low Risk
- Low Likelihood + Low Impact = Low Risk

Step 4: Identify Risk Mitigation

For Medium risk or higher, document mitigation:
- [ ] Enhanced testing
- [ ] Phased rollout
- [ ] Additional resources during implementation
- [ ] Vendor support engagement
- [ ] Extended change window
- [ ] Enhanced monitoring
- [ ] Rollback rehearsal
- [ ] Other:_____

Step 5: Reassess After Mitigation

Does mitigation reduce risk to acceptable level?
☐ Yes - proceed with change
☐ No - reject or require additional mitigation

### Activity 4.4: Create Rollback Plan Template

Ensure every change has a viable rollback approach.

Rollback Plan Template:

Rollback Decision CriteriaInitiate rollback if:
- [ ] [Specific condition 1 - e.g., "Error rate exceeds 5%"]
- [ ] [Specific condition 2 - e.g., "System response time > 3 seconds"]
- [ ] [Specific condition 3 - e.g., "Critical functionality broken"]
- [ ] Other unacceptable problems

Rollback Authorization- Change Implementer may recommend rollback
- [Role] authorizes rollback decision
- For critical systems: [Senior role] must authorize

Rollback ProcedureStep-by-step process to reverse change:

[Step 1 - e.g., "Stop application services"]

[Step 2 - e.g., "Restore database from backup"]

[Step 3 - e.g., "Redeploy previous application version"]

[Step 4 - e.g., "Restart services"]

[Step 5 - e.g., "Verify system functionality"]

Rollback Duration- Estimated time to complete rollback: [Duration]
- Systems unavailable during rollback: [List]

Data Considerations- Data entered since change: [Lost, retained, manual re-entry required]
- Data modifications: [Will be reversed, retained, or require reconciliation]
- Data backup taken at: [Time/Date]

Point of No ReturnRollback is NOT possible after:
- [Condition - e.g., "24 hours post-change"]
- [Condition - e.g., "After data migration completes"]

If past point of no return, alternative: [Forward fix approach]

Rollback Testing- Rollback tested in [environment]: ☐ Yes ☐ No
- Test date: [Date]
- Test results: [Summary]
- Known rollback limitations: [List any]

### Activity 4.5: Develop Communication Templates

Create standard communications for consistency.

Pre-Implementation Notification Template:

Subject: Scheduled Maintenance: [System Name] - [Date/Time]

[Audience],

We will be performing scheduled maintenance on [System/Application] on 
[Day, Date] from [Start Time] to [End Time] [Time Zone].

What's Changing:
[Brief description of change and why it's happening]

Expected Impact:
[Description of downtime, service degradation, or user experience changes]

What You Need to Do:
[Any user actions required, or "No action required"]

Timing:
- Start: [Date/Time]
- Expected completion: [Date/Time]
- Duration: [Hours]

Contact Information:
If you experience issues or have questions:
- Email: [support email]
- Phone: [support number]
- Escalation: [manager contact]

Thank you for your patience.

[Change Owner Name]

During Implementation Status Update Template:

Subject: Maintenance Update: [System Name] - In Progress

[Audience],

Maintenance on [System] is currently in progress.

Current Status: [On schedule / Delayed / Experiencing issues]

Progress: [Brief description]

Expected Completion: [Updated time if changed]

We will send another update [when complete / in X minutes if issues].

Post-Implementation Completion Template:

Subject: Maintenance Complete: [System Name] Now Available

[Audience],

Scheduled maintenance on [System] has been completed successfully.

The system is now fully operational and available for use.

What Changed:
[Brief summary of what was implemented]

If You Experience Issues:
Please report any problems to [support contact].

Thank you for your patience during this maintenance.

Deliverables from Section 4:- [ ] End-to-end process documented with flowcharts
- [ ] Change request template created
- [ ] Risk assessment procedures defined
- [ ] Rollback plan template created
- [ ] Communication templates developed

## Section 5: Testing and Validation Requirements

### Objectives

By completing this section, you will:
- Define test environment standards
- Create testing requirements by change risk
- Develop test documentation standards
- Establish rollback testing procedures

### Activity 5.1: Assess Current Test Environment Capabilities

Understanding your current state helps set realistic testing requirements.

Test Environment Assessment:

Current State Inventory:

| Environment | Purpose | Separation from Prod? | Config Parity | Data Type | Adequate? |
| --- | --- | --- | --- | --- | --- |
| Development |  | ☐ Yes ☐ No | % match | Production/Synthetic | ☐ Yes ☐ No |
| QA/Test |  | ☐ Yes ☐ No | % match | Production/Synthetic | ☐ Yes ☐ No |
| Staging |  | ☐ Yes ☐ No | % match | Production/Synthetic | ☐ Yes ☐ No |
| UAT |  | ☐ Yes ☐ No | % match | Production/Synthetic | ☐ Yes ☐ No |

Gap Analysis:

Identify gaps between current state and ideal:
- Missing environments:____
- Configuration differences: ____- Data limitations:____
- Access/tool limitations: ____

Remediation Plan:

For each gap, determine:
- Priority (Critical / Important / Nice-to-have)
- Cost to remediate
- Timeline for improvement
- Interim workarounds

### Activity 5.2: Define Testing Requirements by Risk Level

Create clear testing standards based on change risk.

Testing Requirements Matrix:

Low-Risk Changes:- Functional testing: Basic validation that change works
- Regression testing: Critical path testing only
- Duration: 1-2 hours
- Tester: Implementer may self-test
- Documentation: Test summary (pass/fail)
- Rollback testing: Not required if rollback simple

Medium-Risk Changes:- Functional testing: Comprehensive testing of changed functionality
- Regression testing: Affected systems and direct dependencies
- Integration testing: Key integration points
- Duration: 4-8 hours
- Tester: Independent QA validation
- Documentation: Test plan and detailed results
- Rollback testing: Required

High-Risk Changes:- Functional testing: Full test suite execution
- Regression testing: Extensive across all related systems
- Integration testing: End-to-end business processes
- Performance testing: Load and stress testing
- Security testing: Vulnerability assessment
- User acceptance testing: Business stakeholder validation
- Duration: 2-5 days
- Tester: Multiple stakeholders with sign-off
- Documentation: Comprehensive test plan, results, and evidence
- Rollback testing: Required with rehearsal

Special Testing Requirements:

Security-impacting changes:- Vulnerability scanning
- Security configuration review
- Access control testing
- Penetration testing (for significant changes)

Compliance-relevant changes (HIPAA, PCI, etc.):- Compliance control validation
- Audit logging verification
- Data protection testing
- Regulatory requirement checklist

### Activity 5.3: Create Test Documentation Templates

Standard test documentation ensures consistency.

Test Plan Template(for medium/high-risk changes):

Test Plan: [Change Request ID]
Change: [Change Title]
Test Owner: [Name]
Test Environment: [Environment Name]

Test Objectives:
- [Objective 1]
- [Objective 2]

Test Scope:
In Scope: [What will be tested]
Out of Scope: [What will not be tested]

Test Environment:
- Environment: [Name]
- Configuration: [Version, patch level]
- Test data: [Description]
- Differences from production: [List]

Test Scenarios:
1. [Scenario 1 name]
   - Purpose: [What this tests]
   - Steps: [How to execute]
   - Expected result: [Pass criteria]

2. [Scenario 2 name]
   ...

Regression Testing:
- Critical paths to test: [List]
- Systems to validate: [List]

Success Criteria:
- All test scenarios pass
- No critical or high-severity defects
- [Other criteria]

Test Schedule:
- Start: [Date]
- Complete by: [Date]
- Duration: [Hours/days]

Approved by: _________________ Date: _________

Test Results Template:

Test Results: [Change Request ID]

Test Execution Date: [Date]
Tester: [Name]
Environment: [Name]

Summary:
- Total scenarios: [#]
- Passed: [#]
- Failed: [#]
- Blocked: [#]

Detailed Results:

Scenario 1: [Name]
Status: ☐ Pass ☐ Fail ☐ Blocked
Notes: [Any issues or observations]
Evidence: [Screenshot, log file, etc.]

Scenario 2: [Name]
...

Defects Found:

Defect 1: [Description]
Severity: ☐ Critical ☐ High ☐ Medium ☐ Low
Status: ☐ Open ☐ Fixed ☐ Deferred ☐ Accepted
Resolution: [How addressed]

Overall Assessment:
☐ Ready for production
☐ Not ready (reason: ________________)

Sign-off: _________________ Date: _________

### Activity 5.4: Establish Rollback Testing Procedures

Rollback Testing Checklist:

Before implementing change in production, test rollback:

Preparation:- [ ] Identify rollback procedure steps
- [ ] Identify test environment for rollback testing
- [ ] Create baseline state in test environment
- [ ] Implement change in test environment

Rollback Execution:- [ ] Execute rollback procedure step-by-step
- [ ] Document actual time required
- [ ] Note any difficulties or issues

Rollback Validation:- [ ] Verify system returned to baseline state
- [ ] Confirm functionality restored
- [ ] Check data consistency
- [ ] Verify no residual artifacts from change

Documentation:- [ ] Document rollback test results
- [ ] Update rollback procedure if needed
- [ ] Confirm rollback timing estimate accurate
- [ ] Document any rollback limitations

When rollback testing not possible:- Document why rollback cannot be tested
- Identify alternative recovery procedures
- Implement additional safeguards (backups, phased rollout)
- Obtain explicit approval for rollback limitations

Deliverables from Section 5:- [ ] Test environment assessment completed
- [ ] Testing requirements matrix defined
- [ ] Test documentation templates created
- [ ] Rollback testing procedures established

## Section 6: Tool Implementation

### Objectives

By completing this section, you will:
- Select appropriate change management tool
- Configure workflows and approval routing
- Set up notifications and integrations
- Train administrators on tool

### Activity 6.1: Select Change Management Tool

Tool Selection Criteria:

Evaluate tools based on:
-Functionality:Change request submission, approval workflows, calendar, reporting
-Usability:Intuitive interface, mobile access, low training burden
-Integration:APIs, CMDB integration, monitoring tools, communication platforms
-Scalability:Supports current and projected change volume
-Cost:Licensing, implementation, training, ongoing support
-Vendor:Stability, support quality, roadmap alignment

Tool Options by Organization Size:

Small Organizations (< 50 people):- Jira Service Management (basic tier)
- Freshservice
- ServiceNow Express
- Even: Customized Jira, Trello, or Asana
- Estimated cost: $500-$3,000/year

Medium Organizations (50-500 people):- Jira Service Management (standard/premium)
- ServiceNow (standard modules)
- BMC Remedy
- Cherwell
- Estimated cost: $5,000-$50,000/year

Large Organizations (500+ people):- ServiceNow (enterprise)
- BMC Remedy suite
- Cherwell Enterprise
- Custom ITSM platforms
- Estimated cost: $50,000-$500,000+/year

Tool Evaluation Matrix:

| Tool | Functionality | Usability | Integration | Cost | Score |
| --- | --- | --- | --- | --- | --- |
| [Tool 1] | /10 | /10 | /10 | /10 | /40 |
| [Tool 2] | /10 | /10 | /10 | /10 | /40 |
| [Tool 3] | /10 | /10 | /10 | /10 | /40 |

Selected Tool:_____
Procurement timeline: _______

### Activity 6.2: Configure Change Management Workflows

Workflow Configuration Steps:

1. Define Change Types in Tool- Standard change (auto-approval workflow)
- Normal change (CAB approval workflow)
- Emergency change (ECAB approval workflow)

2. Configure Approval Routing

Standard Change Workflow:Submit → Auto-route to Change Manager → Auto-approve → Schedule → Implement → Close

Normal Change Workflow:Submit → Change Manager Review → Risk Assessment → CAB Approval → Schedule → Implement → Post-Implementation Review → Close

Emergency Change Workflow:Submit → ECAB Notification → ECAB Approval → Implement → Retroactive Documentation → Post-Emergency Review → Close

3. Set Field Requirements by Change Type

Configure which fields are mandatory, optional, or hidden based on change type.

4. Configure Notification Rules

Set up automated notifications:
- Change submitted: Notify Change Manager
- CAB review pending: Notify CAB members 48 hours before meeting
- Change approved: Notify Change Owner and Implementer
- Change scheduled: Notify affected stakeholders
- Change completed: Notify Change Owner and stakeholders
- Change failed: Notify Change Manager and IT leadership

5. Set Up Approval Authorities

Configure who can approve different change types and risk levels.

6. Create Change Calendar View

Configure calendar showing:
- Approved changes scheduled for next 30-60 days
- Change windows
- Change freeze periods
- Filtering by system, category, risk level

### Activity 6.3: Configure Integrations

Integration Priorities:

Priority 1: CMDB Integration(if you have CMDB)
- Link changes to affected configuration items
- Enable impact analysis from CMDB
- Auto-update CMDB from change completions

Priority 2: Monitoring Tool Integration- Create monitoring events when changes implemented
- Correlate changes with incidents in monitoring
- Enable "what changed" analysis during incident response

Priority 3: Communication Platform Integration- Post change notifications to Slack/Teams
- Enable change approvals from communication platform
- Share change calendar

Priority 4: Development/Deployment Tools- Integrate with CI/CD pipelines
- Auto-create change requests from deployments
- Link code commits to changes

Integration Configuration Checklist:- [ ] API credentials configured
- [ ] Data mapping defined
- [ ] Integration testing completed
- [ ] Error handling configured
- [ ] Integration monitoring set up

### Activity 6.4: Set Up Reporting and Dashboards

Standard Reports to Configure:

1. Change Calendar/Schedule- All scheduled changes next 30 days
- Filter by: date range, system, category, risk

2. Change Volume Report- Total changes by period (daily/weekly/monthly)
- Breakdown by type (standard/normal/emergency)
- Trend over time

3. Change Success Rate- % of changes successful vs. failed
- % requiring rollback
- By change type and risk level

4. CAB Efficiency Report- Changes approved per meeting
- Approval turnaround time
- Approval vs. rejection rate

5. Compliance Report- Changes with complete documentation
- Changes tested before implementation
- Changes with rollback plans
- Unauthorized change detections

Dashboard for IT Leadership:- Key metrics (success rate, emergency %, volume)
- Upcoming changes (next 7 days)
- Recent failures or issues
- Compliance status

Dashboard for Change Manager:- Changes pending review
- Changes pending CAB approval
- Changes scheduled this week
- Overdue post-implementation reviews

### Activity 6.5: Train Tool Administrators

Administrator Training Topics:

Tool configuration and customization

User and role management

Workflow modification

Report and dashboard creation

Troubleshooting common issues

Backup and disaster recovery

Integration management

Upgrade and maintenance procedures

Schedule vendor training or allocate time for admin team self-training.

Deliverables from Section 6:- [ ] Change management tool selected and procured
- [ ] Workflows configured for all change types
- [ ] Notification rules set up
- [ ] Integrations configured and tested
- [ ] Reports and dashboards created
- [ ] Tool administrators trained

## Section 7: Training and Rollout

### Objectives

By completing this section, you will:
- Train change management team
- Train system implementers
- Train all stakeholders
- Conduct pilot program
- Execute full rollout

### Activity 7.1: Develop Training Materials

Training Content by Audience:

Change Manager and CAB Training (4-8 hours):- Change management principles and benefits
- Policy and procedures deep dive
- CAB operations and decision-making
- Tool administration
- Metrics and reporting
- Hands-on exercises

Implementer Training (2-4 hours):- Why change management matters
- How to submit change requests
- Testing and rollback requirements
- Implementation procedures
- Tool usage (practitioner perspective)
- Common scenarios and Q&A

General Awareness Training (30-60 minutes):- Purpose of change management
- When to submit change request
- Change types (standard vs. normal vs. emergency)
- What to expect (timelines, approvals)
- How to get help
- Q&A

Training Materials to Create:- [ ] Presentation slides (per audience)
- [ ] Training videos (15-minute tool walkthrough)
- [ ] Quick reference guides
- [ ] Knowledge base articles
- [ ] FAQ document

### Activity 7.2: Conduct Training Sessions

Training Schedule:

Week 1: Change Management Team- Train Change Manager
- Train CAB members
- Conduct mock CAB meeting

Week 2: Pilot Group- Train 5-10 people from pilot group
- Include mix of developers, operations, security
- Hands-on practice submitting changes

Week 3-4: All Implementers- Train all personnel who will submit/implement changes
- Multiple sessions to accommodate schedules
- Record sessions for people who cannot attend

Ongoing: New Employees- Include change management in onboarding
- Just-in-time training when someone's first change

Training Attendance Tracking:- Track who completed training
- Require training before tool access
- Refresher training annually or as needed

### Activity 7.3: Execute Pilot Program

Before full rollout, pilot with a small group.

Pilot Program Plan:

Pilot Duration:4-6 weeks

Pilot Group:5-10 people representing different teams/change types

Pilot Scope:- All changes from pilot group go through new process
- CAB reviews pilot group changes
- Collect feedback continuously
- Refine process and tool based on feedback

Pilot Success Criteria:- All pilot changes submitted through tool
- CAB successfully reviews and approves changes
- Implementers report process is workable
- No major tool or process blockers identified

Pilot Activities:Week 1: Pilot launch, closely monitor first changes
Week 2-3: Collect feedback, make quick fixes
Week 4: Assess against success criteria
Week 5-6: Final refinements, prepare for full rollout

Feedback Mechanisms:- Weekly check-ins with pilot participants
- Survey after pilot completion
- Change Manager office hours for questions
- Issue tracking for problems encountered

### Activity 7.4: Plan Full Rollout

Rollout Communication Plan:

4 Weeks Before Rollout:- Executive announcement of change management program
- Why it matters, benefits, timeline
- Directed to training resources

2 Weeks Before Rollout:- Detailed rollout communication
- Training schedule and expectations
- FAQ and help resources

Go-Live:- Announcement that change management is now enforced
- Change Management team highly available for support
- Daily monitoring and quick issue resolution

Ongoing:- Weekly tips and reminders
- Success stories and prevented incidents
- Regular updates on program maturity

Rollout Approach Options:

Option 1: Big Bang (Recommended for small organizations)- All personnel begin using process on go-live date
- High visibility and clear expectations
- Requires good preparation and support

Option 2: Phased by Team(Recommended for large organizations)
- Roll out to one team/department at a time
- Learn and refine before next phase
- Takes longer but reduces risk

Option 3: Phased by Change Type- Start with normal changes only
- Add emergency change process
- Build standard change catalog over time

Go-Live Support:

First 2 weeks post-rollout:
- Change Manager highly available (extended hours)
- Daily stand-ups to address issues
- Rapid response to problems
- Document lessons learned

Rollout Success Metrics:- % of personnel completed training
- % of changes going through process
- Unauthorized changes detected
- User satisfaction with process
- Change success rate

### Activity 7.5: Address Resistance and Adoption Challenges

Common Resistance Points:

"This will slow us down":Response: Show data on how failed changes slow you down more. Emphasize streamlined approval for low-risk changes.

"Too much bureaucracy":Response: Right-size the process. Standard changes are streamlined. Focus bureaucracy where risk warrants.

"We're special, this doesn't apply to us":Response: Everyone follows the same process, scaled appropriately. No exceptions without executive approval.

"The tool is confusing":Response: Provide training, quick reference guides, office hours. Consider tool improvements.

Adoption Strategies:

✅ Executive sponsorship and visible support
✅ Show quick wins (incidents prevented, smooth changes)
✅ Recognize and reward people following process
✅ Make compliance easy, non-compliance hard
✅ Continuous improvement based on feedback
✅ Celebrate successes, learn from failures without blame

Deliverables from Section 7:- [ ] Training materials developed
- [ ] Training sessions conducted
- [ ] Pilot program executed successfully
- [ ] Full rollout communication sent
- [ ] Go-live completed with support
- [ ] Adoption challenges addressed

## Section 8: Metrics and Continuous Improvement

### Objectives

By completing this section, you will:
- Define key performance indicators
- Set up metric collection and reporting
- Establish regular review cadence
- Create continuous improvement process

### Activity 8.1: Define Key Performance Indicators (KPIs)

Essential Change Management KPIs:

Volume Metrics:- Total changes per period (week/month/quarter)
- Changes by type (standard/normal/emergency)
- Changes by category (application/infrastructure/database/etc.)
- Changes by risk level

Target: Baseline first, then set targets based on organizational capacity

Success Metrics:- Change success rate: % completed without issues
  - Target: > 90% for normal changes, > 95% for standard changes
- Rollback rate: % of changes requiring rollback
  - Target: < 5%
- Changes completed on schedule
  - Target: > 85%

Risk Metrics:- Emergency changes as % of total
  - Target: < 5-10%
- High/extreme risk changes as % of total
  - Track trend
- Unauthorized changes detected
  - Target: Minimize (< 1% ideally)

Efficiency Metrics:- Average approval time (submission to approval)
  - Target: < 3 business days for normal changes
- CAB meeting duration
  - Target: < 90 minutes
- Changes per CAB meeting
  - Track capacity

Quality Metrics:- Changes with complete documentation: Target > 95%
- Changes tested before implementation: Target 100%
- Changes with rollback plans: Target 100%
- Post-implementation reviews completed: Target > 90%

Business Impact Metrics:- Change-related incidents as % of total incidents
  - Target: < 20%
- Downtime attributed to changes (planned and unplanned)
  - Track trend, minimize unplanned
- Stakeholder satisfaction with change process
  - Target: > 80% satisfied

### Activity 8.2: Set Up Metric Collection and Reporting

Data Sources:

Primary: Change management system (most metrics)
Secondary: Incident management system (change-related incidents)
Tertiary: Monitoring tools (configuration changes, downtime)
Feedback: Stakeholder surveys

Automated Reporting:

Configure automatic reports:
-Daily:Changes scheduled today, changes completed yesterday
-Weekly:Volume, success rate, upcoming changes
-Monthly:Comprehensive metrics, trends, compliance status
-Quarterly:Executive summary, year-over-year trends

Report Distribution:- Daily: Change Manager
- Weekly: IT Management
- Monthly: IT Leadership, CAB
- Quarterly: Executive Leadership, Board (as appropriate)

Dashboard Setup:

Real-time dashboards for:
- Change Manager: Changes pending, upcoming, issues
- IT Leadership: Key metrics, trends, compliance
- Executives: High-level summary, red flags

### Activity 8.3: Establish Regular Review Cadence

Review Frequency and Focus:

Daily (Change Manager):- Review pending changes
- Address blockers or issues
- Monitor implementation of day's changes

Weekly (CAB):- Review previous week's changes
- Discuss any issues or failures
- Preview upcoming week
- Quick process improvements

Monthly (IT Leadership):- Review comprehensive metrics
- Analyze trends
- Major process improvements
- Resource allocation decisions

Quarterly (Executive Review):- Program effectiveness assessment
- Major successes and challenges
- Strategic improvements
- Budget and resource planning

Annual (Program Assessment):- Comprehensive program review
- Policy updates
- Maturity assessment
- Next year planning

### Activity 8.4: Create Continuous Improvement Process

Improvement Sources:

Post-Implementation Reviews:After significant or problematic changes:
- What went well?
- What went poorly?
- What should we do differently?
- Process improvements needed?

Retrospectives:Regular retrospectives (monthly or quarterly):
- Gather feedback from CAB, implementers, stakeholders
- Identify pain points and inefficiencies
- Brainstorm improvements
- Prioritize and implement

Metrics Analysis:Review metrics for improvement opportunities:
- High rollback rate: Better testing needed?
- High emergency rate: Poor planning or unrealistic criteria?
- Long approval times: Process bottlenecks to streamline?
- Low success rate: Risk assessment or testing issues?

Stakeholder Feedback:Regular surveys or feedback sessions:
- Is the process working for you?
- What's frustrating?
- What would make it better?
- Are we striking right balance of control vs. agility?

Improvement Backlog:

Maintain a prioritized list of improvements:
| Improvement | Priority | Effort | Owner | Target Date |
|-------------|----------|--------|-------|-------------|
| Streamline standard change approval | High | Low | Change Mgr | Q2 |
| Add integration with monitoring tool | Med | High | IT Ops | Q3 |
| Enhance CAB dashboard | Low | Med | Change Mgr | Q4 |

Improvement Implementation:

For each improvement:
1. Document current state and desired future state
2. Assess impact and resource requirements
3. Get stakeholder buy-in
4. Implement incrementally where possible
5. Measure results
6. Document and communicate change

Celebrate Successes:- Recognize teams with high change success rates
- Share stories of incidents prevented by change management
- Highlight process improvements that made things easier
- Thank CAB members and Change Manager for contributions

Deliverables from Section 8:- [ ] KPIs defined and baseline measured
- [ ] Metric collection and reporting set up
- [ ] Review cadence established
- [ ] Continuous improvement process defined
- [ ] First quarterly review completed

## Appendices

### Appendix A: Sample Change Request

[Complete example of a well-documented change request for application deployment, showing all required fields filled out properly]

### Appendix B: Sample Rollback Plan

[Detailed example rollback plan for database schema change, demonstrating thorough rollback preparation]

### Appendix C: Sample CAB Meeting Agenda

Change Advisory Board Meeting
Date: [Date]
Time: [Time]
Location: [Location/Virtual Link]

AGENDA

1. Opening (5 minutes)
   - Review and approve previous meeting minutes
   - Action items from last meeting

2. Forward Schedule of Changes Review (10 minutes)
   - Changes scheduled next 2 weeks
   - Conflicts or dependencies
   - Change freeze periods

3. Post-Implementation Reviews (10 minutes)
   - CR-12345: Database upgrade - Success
   - CR-12378: Firewall rule change - Rollback required (discussion)

4. New Change Requests for Approval (40 minutes)

   CR-12401: Deploy customer portal v2.5 (10 min)
   - Presenter: Jane Smith
   - Risk: Medium
   - Implementation: Saturday 3/15, 8 AM - 12 PM

   CR-12405: Add storage to file server (5 min)
   - Presenter: Bob Johnson
   - Risk: Low
   - Implementation: Tuesday 3/11, 9 PM

   CR-12410: Update SSL certificates (5 min)
   - Presenter: Alice Chen
   - Risk: Low
   - Implementation: Thursday 3/13, 7 PM

   CR-12415: Database server OS upgrade (15 min)
   - Presenter: Mike Rodriguez
   - Risk: High
   - Implementation: Saturday 3/22, 6 AM - 2 PM

5. Metrics and Trends (5 minutes)
   - Change success rate: 92% (target: 90%)
   - Emergency changes: 3% (target: <5%)
   - Volume: 47 changes last month

6. Process Improvements (5 minutes)
   - Proposal: Streamline standard change approval
   - Feedback on new change request template

7. Closing (2 minutes)
   - Upcoming meeting schedule
   - Action items assigned

Next Meeting: [Date/Time]

### Appendix D: Metrics Dashboard Example

[Description or screenshot of example metrics dashboard showing key KPIs, trends, and status indicators]

### Appendix E: Implementation Checklist

Complete Implementation Checklist:

Phase 1: Foundation (Weeks 1-8)- [ ] Program scope defined
- [ ] Roles assigned
- [ ] Executive sponsorship secured
- [ ] Program charter approved
- [ ] Change types and categories defined
- [ ] Standard change catalog created
- [ ] CAB formed and chartered
- [ ] CAB first meeting conducted

Phase 2: Process and Tools (Weeks 9-16)- [ ] Change management process documented
- [ ] Change request template created
- [ ] Risk assessment procedures defined
- [ ] Rollback plan template created
- [ ] Communication templates developed
- [ ] Testing requirements defined
- [ ] Change management tool selected
- [ ] Tool workflows configured
- [ ] Tool integrations set up
- [ ] Reports and dashboards created

Phase 3: Training and Rollout (Weeks 17-24)- [ ] Training materials developed
- [ ] Change management team trained
- [ ] Pilot group trained
- [ ] Pilot program executed
- [ ] All implementers trained
- [ ] Rollout communications sent
- [ ] Go-live completed
- [ ] Post-rollout support provided

Phase 4: Operationalize (Weeks 25-26+)- [ ] KPIs baseline measured
- [ ] Metric reporting operational
- [ ] Review cadence established
- [ ] First monthly review completed
- [ ] First quarterly review completed
- [ ] Continuous improvement process active

Ongoing:- [ ] Annual policy review
- [ ] Standard change catalog review
- [ ] Training for new employees
- [ ] Tool upgrades and maintenance
- [ ] Process refinements based on feedback