| Policy Owner: | Chief Data Officer / Privacy Lead |
| --- | --- |
| Effective Date: | January 1, 2025 |
| Version: | 1.0 |
| Classification: | Internal Use Only |

# Data Management Policy Implementation Workbook

Implementation Workbook

# Data Management Policy Implementation Workbook

## Introduction

This workbook provides step-by-step guidance for implementing a comprehensive data management program. Use this to translate policy requirements into practical action.

Who Should Use This:- Data Officers and Privacy Leads implementing new programs
- IT teams deploying technical controls
- Managers establishing data governance
- Organizations preparing for compliance audits (SOC 2, ISO 27001, HIPAA, PCI DSS)

How to Use This Workbook:- Work through phases sequentially
- Complete worksheets and checklists
- Adapt templates to your organization
- Track progress using included tracking tools
- Reference policy sections for detailed requirements

Implementation Timeline:-Phase 1 (Foundation):Weeks 1-4
-Phase 2 (Classification & Inventory):Weeks 5-8
-Phase 3 (Technical Controls):Weeks 9-16
-Phase 4 (Processes & Training):Weeks 17-24
-Phase 5 (Monitoring & Improvement):Ongoing

## Phase 1: Foundation (Weeks 1-4)

### Week 1: Establish Governance

Objective:Set up governance structure and assign roles.

Tasks:

1. Identify Data Officer/Privacy Lead- [ ] Designate individual accountable for data management program
- [ ] Define authority and reporting line
- [ ] Allocate time/budget for role
- [ ] Announce to organization

Name:__ Title: __

2. Establish Data Governance Committee- [ ] Identify committee members (IT, Security, Legal, Business Leaders)
- [ ] Define meeting schedule (monthly recommended)
- [ ] Create charter defining purpose and authority

Committee Members:- Chair:__
- IT Representative: __- Security Representative:__
- Legal Representative: __- Business Representative(s):___

3. Secure Executive Sponsorship- [ ] Brief executive leadership on program
- [ ] Secure budget for tools, training, resources
- [ ] Get executive sponsor (CEO, CIO, CFO)
- [ ] Schedule quarterly updates to leadership

Executive Sponsor:___

Deliverables:- ✓ Data Officer appointed
- ✓ Governance committee established
- ✓ Executive sponsorship secured

### Week 2: Assess Current State

Objective:Understand current data handling practices and gaps.

Assessment Questionnaire:

Data Inventory:- [ ] Do we know what data we have? ☐ Yes ☐ Partial ☐ No
- [ ] Do we know where data is stored? ☐ Yes ☐ Partial ☐ No
- [ ] Is data documented in inventory? ☐ Yes ☐ Partial ☐ No

Classification:- [ ] Is data classified by sensitivity? ☐ Yes ☐ Partial ☐ No
- [ ] Are classifications consistently applied? ☐ Yes ☐ Partial ☐ No
- [ ] Do employees know how to classify data? ☐ Yes ☐ Partial ☐ No

Storage & Protection:- [ ] Are laptops encrypted? ☐ All ☐ Some ☐ None
- [ ] Are databases encrypted? ☐ All ☐ Some ☐ None
- [ ] Is transmission encrypted? ☐ All ☐ Some ☐ None
- [ ] Are access controls implemented? ☐ Yes ☐ Partial ☐ No

Retention & Disposal:- [ ] Do we have retention schedules? ☐ Yes ☐ Partial ☐ No
- [ ] Do we regularly dispose of old data? ☐ Yes ☐ Sometimes ☐ No
- [ ] Is disposal performed securely? ☐ Yes ☐ Partial ☐ No

Compliance:- [ ] Do we handle PHI (HIPAA)? ☐ Yes ☐ No
- [ ] Do we handle payment cards (PCI DSS)? ☐ Yes ☐ No
- [ ] Do we handle EU personal data (GDPR)? ☐ Yes ☐ No
- [ ] Are we pursuing SOC 2 or ISO 27001? ☐ Yes ☐ No

Gap Analysis:

List top 5 gaps requiring immediate attention:
1._______
2. ______
3. ________
4._______
5. _________

Deliverables:- ✓ Current state assessment completed
- ✓ Gaps identified and prioritized

### Week 3: Define Scope & Priorities

Objective:Determine program scope and prioritize initiatives.

Scope Definition:

Data Types in Scope:- [ ] Customer data (contact info, transactions, preferences)
- [ ] Employee data (HR files, payroll, performance)
- [ ] Financial data (accounting, budgets, invoices)
- [ ] Intellectual property (source code, designs, trade secrets)
- [ ] System data (logs, configurations, backups)
- [ ] Other:___

Systems in Scope:- [ ] Customer relationship management (CRM)
- [ ] Human resources systems
- [ ] Financial/accounting systems
- [ ] Email and collaboration tools
- [ ] File servers and cloud storage
- [ ] Databases
- [ ] Backup systems
- [ ] Other:___

Compliance Requirements:- [ ] SOC 2 (Trust Services Criteria)
- [ ] GDPR (EU personal data)
- [ ] CCPA/CPRA (California residents)
- [ ] HIPAA (Protected Health Information)
- [ ] PCI DSS (Payment card data)
- [ ] ISO 27001 (Information security)
- [ ] Industry-specific:___

Prioritization Matrix:

Rate each initiative: High (3), Medium (2), Low (1) for Impact and Urgency

| Initiative | Impact | Urgency | Total | Priority |
| --- | --- | --- | --- | --- |
| Data inventory | ___ | ___ | ___ | ___ |
| Data classification | ___ | ___ | ___ | ___ |
| Encryption (laptops) | ___ | ___ | ___ | ___ |
| Encryption (databases) | ___ | ___ | ___ | ___ |
| Access controls | ___ | ___ | ___ | ___ |
| Retention schedules | ___ | ___ | ___ | ___ |
| Secure disposal | ___ | ___ | ___ | ___ |
| Training | ___ | ___ | ___ | ___ |
| Data subject rights | ___ | ___ | ___ | ___ |

Deliverables:- ✓ Scope defined
- ✓ Initiatives prioritized

### Week 4: Create Implementation Plan

Objective:Develop detailed implementation roadmap.

Implementation Roadmap Template:

Phase 2: Classification & Inventory (Weeks 5-8)- Week 5: Data inventory - customer data
- Week 6: Data inventory - employee and financial data
- Week 7: Data classification framework rollout
- Week 8: Initial classification of critical data

Phase 3: Technical Controls (Weeks 9-16)- Weeks 9-10: Laptop encryption deployment
- Weeks 11-12: Database encryption implementation
- Weeks 13-14: Access control improvements
- Weeks 15-16: Backup encryption and testing

Phase 4: Processes & Training (Weeks 17-24)- Weeks 17-18: Retention schedule development
- Weeks 19-20: Disposal procedures and tools
- Weeks 21-22: Training program development
- Weeks 23-24: Initial training rollout

Phase 5: Monitoring (Ongoing)- Month 7+: Compliance monitoring
- Month 7+: Continuous improvement

Resource Requirements:

Personnel:- Data Officer:_ hours/week
- IT Staff:  hours/week
- Legal/Compliance: __ hours/week
- Business Owners: _____ hours/week

Budget:- Encryption tools: $_
- Data discovery/classification tools: $
- Shredding services: $
- Training development: $_
- External consulting (if needed): $
- Total: $

Risks and Mitigation:

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Lack of executive support | ___ | ___ | ___ |
| Insufficient resources | ___ | ___ | ___ |
| Technical complexity | ___ | ___ | ___ |
| User resistance | ___ | ___ | ___ |
| Timeline delays | ___ | ___ | ___ |

Deliverables:- ✓ Implementation plan finalized
- ✓ Resources allocated
- ✓ Risks identified and mitigation planned

## Phase 2: Classification & Inventory (Weeks 5-8)

### Week 5-6: Create Data Inventory

Objective:Document all organizational data types, locations, and attributes.

Data Inventory Template:

| Data Category | Data Type | Owner | Classification | Location(s) | Volume | Retention | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Customer | Contact info | Sales VP | Confidential | CRM, Marketing | 50K records | 3-5 yrs | Active customers |
| Customer | Transaction history | Sales VP | Confidential | CRM, DB | 200K records | 7 yrs | Tax requirement |
| Customer | Payment methods | Finance VP | Restricted | Payment gateway | Token only | N/A | Tokenized |
| Employee | Personnel files | HR Director | Confidential | HR system | 100 files | 7 yrs post-term | Paper + electronic |
| Employee | Payroll | Finance VP | Restricted | Payroll system | Current only | 7 yrs | SSN included |
| Financial | Invoices | Finance VP | Confidential | Accounting system | 5K/year | 7 yrs | Tax requirement |
| Financial | Bank statements | Finance VP | Confidential | Locked cabinet | 12/year | 7 yrs | Paper |
| IP | Source code | CTO | Confidential | GitHub | 100 repos | Indefinite | Core product |

Data Discovery Process:

1. Interview Data Owners:- Schedule meetings with department heads
- Ask: What data do you collect/use? Where is it stored? How sensitive?
- Document in inventory template

2. Scan Systems:- Use data discovery tools (if available) to scan systems
- Manual review of file servers, SharePoint, cloud storage
- Review database schemas

3. Map Data Flows:- Document how data moves between systems
- Identify data entry points and exit points
- Note third-party sharing

4. Document Findings:- Complete inventory template
- Note unknowns for further investigation
- Prioritize high-risk data for immediate attention

Deliverables:- ✓ Data inventory completed for critical systems
- ✓ Data owners identified
- ✓ High-risk data flagged

### Week 7-8: Implement Data Classification

Objective:Roll out classification framework and classify critical data.

Classification Framework Communication:

1. Define Classification Levels (Use Policy Section 1.4):- Public
- Internal
- Confidential
- Restricted

2. Create Classification Guide:- Decision tree (flowchart)
- Examples for each level
- Common data types with default classifications

3. Communication Plan:- Email announcement from leadership
- Training sessions (in-person or video)
- Quick reference cards for desks
- Intranet page with resources

Classification Kickoff Checklist:- [ ] Classification levels defined and documented
- [ ] Examples created for each level
- [ ] Decision tree/flowchart created
- [ ] Quick reference guide published
- [ ] Training materials developed
- [ ] Leadership announcement sent
- [ ] Training sessions scheduled

Initial Classification Activities:

Priority 1 (Week 7): High-Risk Data- [ ] Classify all PHI as Restricted
- [ ] Classify all payment card data as Restricted
- [ ] Classify all data with SSN as Restricted
- [ ] Classify customer personal information as Confidential
- [ ] Classify employee personal information as Confidential

Priority 2 (Week 8): Business-Critical Data- [ ] Classify financial data
- [ ] Classify intellectual property
- [ ] Classify contracts and legal documents
- [ ] Classify strategic plans
- [ ] Classify vendor/supplier information

Priority 3 (Ongoing): All Other Data- [ ] Classify operational data
- [ ] Classify general business documents
- [ ] Classify communications
- [ ] Apply default classifications where appropriate

Classification Documentation:

Create classification register:

| Data Asset | Classification | Classified By | Date | Rationale | Review Date |
| --- | --- | --- | --- | --- | --- |
| Customer database | Confidential | Sales VP | 1/15/2025 | Contains PII | 1/15/2026 |
| Employee payroll | Restricted | HR Director | 1/15/2025 | Contains SSN | 1/15/2026 |

Deliverables:- ✓ Classification framework communicated
- ✓ Critical data classified
- ✓ Classification register created

## Phase 3: Technical Controls (Weeks 9-16)

### Week 9-10: Implement Endpoint Encryption

Objective:Encrypt all laptops, desktops, and mobile devices.

Laptop/Desktop Encryption Deployment:

1. Choose Encryption Solution:- Windows: BitLocker (built-in)
- Mac: FileVault (built-in)
- Cross-platform: Third-party (VeraCrypt, Symantec, McAfee)

2. Prepare Deployment:- [ ] Test encryption on pilot devices (5-10 devices)
- [ ] Document deployment procedure
- [ ] Create recovery key management process
- [ ] Set up recovery key storage (Active Directory, key escrow system)
- [ ] Communicate to users (what, why, when, impact)

3. Deploy Encryption:

Deployment Methods:- Group Policy (Windows domain)
- Mobile Device Management (MDM) for Mac/mobile
- Manual deployment (small organizations)

Deployment Checklist (per device):- [ ] Backup data before encryption
- [ ] Enable encryption (BitLocker/FileVault)
- [ ] Save recovery key to secure location
- [ ] Document recovery key location
- [ ] Verify encryption status
- [ ] Test device functionality
- [ ] User acceptance

4. Track Progress:

| Device Owner | Device Type | Encryption Status | Recovery Key Stored | Date Completed |
| --- | --- | --- | --- | --- |
| John Smith | Laptop | Complete | AD | 2/1/2025 |
| Jane Doe | Laptop | In Progress | - | - |

Mobile Device Encryption:

iOS/iPadOS:- Automatically encrypted when passcode set
- [ ] Enforce passcode policy (6+ digits)
- [ ] Enable remote wipe capability (MDM)

Android:- Enabled by default on Android 7.0+
- [ ] Verify encryption status
- [ ] Enforce screen lock
- [ ] Enable remote wipe capability (MDM)

Deliverables:- ✓ All devices encrypted
- ✓ Recovery keys securely stored
- ✓ Encryption status documented

### Week 11-12: Implement Database Encryption

Objective:Encrypt databases containing sensitive data.

Database Encryption Assessment:

Inventory Databases:

| Database Name | Type | Sensitivity | Data Volume | Current Encryption | Priority |
| --- | --- | --- | --- | --- | --- |
| CustomerDB | SQL Server | Confidential | 100GB | None | High |
| EmployeeDB | SQL Server | Restricted | 10GB | None | Critical |
| ProductionDB | PostgreSQL | Internal | 500GB | None | Medium |

Encryption Implementation:

Option 1: Transparent Data Encryption (TDE)- Encrypts entire database at file level
- No application changes required
- Supported: SQL Server, Oracle, MySQL, PostgreSQL (enterprise)

Implementation Steps (SQL Server TDE Example):

-- 1. Create master key
USE master;
CREATE MASTER KEY ENCRYPTION BY PASSWORD = '<strong_password>';

-- 2. Create certificate
CREATE CERTIFICATE TDECert WITH SUBJECT = 'TDE Certificate';

-- 3. Backup certificate (CRITICAL!)
BACKUP CERTIFICATE TDECert 
TO FILE = '\\secure-backup\TDECert.cer'
WITH PRIVATE KEY (FILE = '\\secure-backup\TDECert.key',
    ENCRYPTION BY PASSWORD = '<strong_password>');

-- 4. Create Database Encryption Key
USE CustomerDB;
CREATE DATABASE ENCRYPTION KEY
WITH ALGORITHM = AES_256
ENCRYPTION BY SERVER CERTIFICATE TDECert;

-- 5. Enable encryption
ALTER DATABASE CustomerDB SET ENCRYPTION ON;

-- 6. Verify
SELECT name, is_encrypted FROM sys.databases;

Option 2: Column-Level Encryption- Encrypt specific sensitive columns
- Requires application changes
- More granular control

Use When:Only some columns sensitive; performance considerations; need to query non-encrypted columns

Post-Implementation:- [ ] Verify encryption enabled
- [ ] Test application functionality
- [ ] Backup encryption certificates/keys securely
- [ ] Document encryption configuration
- [ ] Test backup/restore
- [ ] Monitor performance impact

Key Management:- [ ] Store encryption keys separately from database
- [ ] Backup keys immediately
- [ ] Document key recovery procedure
- [ ] Schedule annual key rotation
- [ ] Restrict key access to key custodians only

Deliverables:- ✓ Sensitive databases encrypted
- ✓ Encryption keys backed up
- ✓ Configuration documented

### Week 13-14: Enhance Access Controls

Objective:Implement role-based access controls and least privilege.

Access Control Implementation:

1. Define Roles and Permissions:

Example Role Matrix:

| Role | Customer Data | Employee Data | Financial Data | System Admin |
| --- | --- | --- | --- | --- |
| Sales | Read/Write | No Access | No Access | No |
| Customer Service | Read only | No Access | No Access | No |
| HR | No Access | Read/Write | No Access | No |
| Finance | Billing only | Payroll only | Read/Write | No |
| IT Admin | Read only (support) | No Access | No Access | Yes |
| Executives | Read only | Read only | Read only | No |

2. Review Current Access:

Access Review Template:

| User | Current Access | Required Access | Action |
| --- | --- | --- | --- |
| jsmith@example.com | CustomerDB full, EmployeeDB read | CustomerDB read only | Reduce |
| jdoe@example.com | CustomerDB read, ProductionDB full | Same | OK |
| admin@example.com | All systems full | All systems full | OK |

3. Implement Changes:- [ ] Remove unnecessary access
- [ ] Assign role-based permissions
- [ ] Implement least privilege
- [ ] Enable MFA for sensitive data access (Confidential, Restricted)
- [ ] Configure access logging

4. Access Request Process:

Access Request Form:

Requester: _______________
Manager Approval: _______________
System/Data: _______________
Access Level: ☐ Read ☐ Write ☐ Admin
Business Justification: _______________
Duration: ☐ Permanent ☐ Temporary (until: _______)
Data Owner Approval (if Confidential/Restricted): _______________

Approval Workflow:1. Employee submits request
2. Manager approves
3. Data Owner approves (if Confidential/Restricted)
4. IT provisions access
5. Access logged in tracking system

5. Schedule Access Reviews:- Confidential data: Quarterly
- Restricted data: Monthly
- Internal data: Annually

Deliverables:- ✓ Role-based access implemented
- ✓ Excess access removed
- ✓ Access request process established
- ✓ Access review schedule set

### Week 15-16: Secure Backups

Objective:Ensure backups are encrypted, tested, and properly retained.

Backup Security Implementation:

1. Inventory Backups:

| System | Backup Method | Frequency | Retention | Encrypted | Tested |
| --- | --- | --- | --- | --- | --- |
| File Server | Disk-to-disk | Daily | 30 days | No | Monthly |
| Customer DB | Database backup | Daily | 90 days | No | Quarterly |
| Email | Cloud (M365) | Continuous | 7 years | Yes | Annually |

2. Enable Backup Encryption:

Veeam Example:

1. Open Veeam Console
2. Create/Edit Backup Job
3. Enable "Encryption" in job settings
4. Set encryption password (strong, random)
5. Store password in password manager
6. Document encryption for restore

Cloud Backup (AWS, Azure, Google):- Enable server-side encryption
- Use customer-managed keys for sensitive data
- Document key location

3. Backup Key Management:- [ ] Store backup encryption passwords in password manager (LastPass, 1Password, KeePass)
- [ ] Store backup encryption keys separately from backups
- [ ] Document key location for recovery
- [ ] Test key access (can you retrieve when needed?)
- [ ] Plan for key custodian changes (password rotation when custodian leaves)

4. Test Backup Restoration:

Monthly Test (Automated):- [ ] Restore random file from backup
- [ ] Verify file integrity
- [ ] Document success/failure

Quarterly Test (Full System):- [ ] Restore full system to test environment
- [ ] Verify all data present and intact
- [ ] Test application functionality
- [ ] Document restoration time and process

Annual Disaster Recovery Test:- [ ] Full environment restoration
- [ ] All systems and data
- [ ] Complete business process testing
- [ ] Document lessons learned

5. Backup Disposal:

When to Dispose:- Operational backups: After retention period (30-90 days), overwrite
- Archival backups: After data retention period expires

How to Dispose:- Disk backups: Secure deletion of backup files
- Tape backups: Degaussing + physical destruction
- Cloud backups: Delete and verify deletion
- Get certificate of destruction for Restricted data

Deliverables:- ✓ All backups encrypted
- ✓ Backup keys securely stored
- ✓ Restoration tested and documented
- ✓ Backup disposal procedures implemented

## Phase 4: Processes & Training (Weeks 17-24)

### Week 17-18: Develop Retention Schedules

Objective:Document retention requirements for all data types.

Retention Schedule Development Process:

1. Legal Research:- [ ] Consult legal counsel on retention requirements
- [ ] Research federal regulations (IRS, DOL, EEOC, etc.)
- [ ] Research state regulations (employment, tax, privacy)
- [ ] Research industry regulations (HIPAA, PCI, etc.)
- [ ] Review contracts for retention obligations

2. Business Need Assessment:- [ ] Interview business owners on operational needs
- [ ] Assess analytics and reporting requirements
- [ ] Consider customer relationship duration
- [ ] Evaluate dispute resolution timelines

3. Draft Retention Schedule:

Retention Schedule Template:

| Data Category | Data Type | Retention Period | Trigger | Legal Basis | Business Need | Disposition |
| --- | --- | --- | --- | --- | --- | --- |
| Customer | Contact info | 3 years | Last contact | Privacy (minimization) | Marketing, service | Secure deletion |
| Customer | Transactions | 7 years | Transaction date | IRS | Audit, disputes | Secure deletion |
| Employee | Personnel file | 7 years | Termination | EEOC, state law | Legal defense | Secure deletion |
| Employee | I-9 forms | 3 years or 1 year post-term (later) | Hire/termination | Immigration law | Compliance | Secure deletion |
| Financial | Tax returns | 7 years | Filing date | IRS | Audit | Secure deletion |
| Financial | Invoices | 7 years | Invoice date | IRS, SOX | Audit | Secure deletion |
| Legal | Contracts | 7 years | Expiration | Statute of limitations | Legal defense | Secure deletion |
| Email | General business | 3-7 years | Send date | Business practice | Reference, legal | Secure deletion |

4. Legal Review:- [ ] Legal counsel reviews schedule
- [ ] Confirms legal requirements met
- [ ] Approves schedule

5. Business Owner Approval:- [ ] Each data owner reviews and approves retention for their data
- [ ] Resolves conflicts (longer retention vs. privacy minimization)
- [ ] Finalizes schedule

6. Executive Approval:- [ ] CEO or executive committee approves final schedule
- [ ] Authorizes implementation

Deliverables:- ✓ Retention schedule documented
- ✓ Legal review completed
- ✓ Business owners approved
- ✓ Executive approval obtained

### Week 19-20: Implement Disposal Procedures

Objective:Establish and operationalize secure disposal processes.

Secure Disposal Implementation:

1. Disposal Methods by Classification:

PUBLIC:- Method: Standard deletion
- Tools: Delete key, empty recycle bin
- Documentation: None required

INTERNAL:- Method: Secure deletion
- Tools: Operating system secure delete, simple overwrite
- Documentation: Log bulk disposals

CONFIDENTIAL:- Method: Secure deletion with verification
- Tools: DBAN, Eraser,shred -n 3, encryption key destruction
- Paper: Cross-cut shredder
- Documentation: Disposal log

RESTRICTED:- Method: Certified destruction
- Tools: NIST 800-88 sanitization, degaussing, physical destruction
- Paper: Industrial shredding or incineration
- Documentation: Certificate of destruction required

2. Procurement:

Software Tools:- [ ] Secure deletion software (DBAN, Eraser)
- [ ] Disk wiping for bulk disposal
- Budget: $_____

Equipment:- [ ] Cross-cut shredder for office (particles <5mm)
- [ ] Locked shred bins
- Budget: $_____

Services:- [ ] Shredding service for paper (NAID AAA certified preferred)
- [ ] Electronics disposal service (R2/e-Stewards certified)
- [ ] Bring your own device destruction to event or scheduled pickup
- Budget: $_____

3. Disposal Procedures:

Electronic Data Disposal Procedure:

1. Identify data for disposal (retention period expired, no legal hold)
2. Data Owner approves disposal
3. IT executes disposal:
   - CONFIDENTIAL/RESTRICTED: Secure wipe (DBAN, 3-7 passes)
   - INTERNAL: Simple deletion
4. Verify disposal completed
5. Document in disposal log
6. For RESTRICTED: Obtain certificate if third-party disposal

Paper Document Disposal Procedure:

1. Identify documents for disposal
2. Data Owner approves
3. Shred:
   - CONFIDENTIAL/RESTRICTED: Locked shred bin → shredding service
   - INTERNAL: Office shredder
4. For shredding service: Obtain certificate of destruction
5. Document disposal

Equipment Disposal Procedure:

1. Identify equipment for disposal
2. IT removes all data:
   - Hard drives: Secure wipe or physical destruction
   - SSDs: Secure erase command or physical destruction
   - Mobile devices: Factory reset + wipe
3. Remove asset tags and inventory
4. Dispose via certified recycler or destruction service
5. Obtain certificate of destruction for equipment with sensitive data
6. Document disposal

4. Disposal Log:

| Date | Data/Equipment | Classification | Disposal Method | Performed By | Approved By | Certificate # |
| --- | --- | --- | --- | --- | --- | --- |
| 2/15/25 | 2020 customer emails | Confidential | Secure deletion | IT team | Sales VP | N/A |
| 2/20/25 | Old laptops (5) | Restricted (had customer data) | Degauss + destroy | ABC Shredding | IT Dir | 2025-0215 |

5. Schedule Regular Disposal:- [ ] Annual data cleanup (review and dispose per retention schedule)
- [ ] Quarterly email cleanup (auto-delete emails >7 years)
- [ ] Monthly disposal of paper documents in locked bins
- [ ] Equipment disposal as needed (track in inventory system)

Deliverables:- ✓ Disposal procedures documented
- ✓ Disposal tools and services procured
- ✓ Disposal schedule established
- ✓ Disposal logging implemented

### Week 21-22: Develop Training Program

Objective:Create comprehensive training for all personnel on data management.

Training Program Development:

1. Training Needs Analysis:

Target Audiences:- All employees (general data management)
- Data Owners (ownership responsibilities)
- IT/Data Custodians (technical implementation)
- Executives (oversight and governance)
- New hires (onboarding)

2. Training Content:

All Employee Training (30-45 minutes):- Module 1: Why data management matters (5 min)
- Module 2: Data classification (10 min)
  - Four levels explained
  - Decision tree
  - Examples
- Module 3: Handling requirements (15 min)
  - Storage (where to save)
  - Transmission (how to share)
  - Access (who can see)
  - Disposal (how to delete)
- Module 4: Your responsibilities (10 min)
  - Day-to-day handling
  - Incident reporting
  - Data subject requests
- Module 5: Quiz (5 min)

Data Owner Training (1-2 hours):- Ownership responsibilities
- Classification decision-making
- Access approval processes
- Retention decisions
- Data quality oversight
- Incident response

IT Training (2-4 hours):- Encryption implementation
- Access control configuration
- Secure disposal techniques
- Backup management
- Logging and monitoring
- Incident response

3. Training Materials:

Required Materials:- [ ] Presentation slides (PowerPoint/Google Slides)
- [ ] Training script/notes
- [ ] Quick reference cards
- [ ] Posters for common areas
- [ ] Intranet page with resources
- [ ] Training video (optional but recommended)

4. Training Delivery Methods:

Options:- In-person training sessions (most engaging)
- Live webinar (remote teams)
- Recorded video (self-paced, scalable)
- Online training module (LMS if available)
- Hybrid (video + live Q&A)

Recommended:Recorded video for content delivery + live Q&A sessions

5. Training Schedule:

Initial Rollout (Weeks 23-24):- Week 23: Train Data Owners and IT (small groups)
- Week 24: All employee training begins (rolling schedule)

Ongoing:- New hire training: During onboarding (week 1)
- Annual refresher: All employees (1 hour)
- Updates: As needed when policy changes

Training Tracking:

| Employee Name | Training Date | Training Type | Score | Status |
| --- | --- | --- | --- | --- |
| John Smith | 3/1/2025 | All Employee | 90% | Complete |
| Jane Doe | 3/1/2025 | All Employee | - | Scheduled |
| Bob Manager | 3/1/2025 | Data Owner | 95% | Complete |

6. Training Assessment:

Quiz Questions (Examples):

Which classification level requires encryption for storage?
   a) Internal b) Confidential c) Both d) Neither
   Answer: c) Both (Confidential required, Internal recommended)

Customer email addresses are classified as:
   a) Public b) Internal c) Confidential d) Restricted
   Answer: c) Confidential (personal information)

If you receive a data deletion request, you should:
   a) Delete the data immediately
   b) Forward to Data Privacy Lead
   c) Ignore it
   d) Consult IT
   Answer: b) Forward to Data Privacy Lead

Which classification level requires encryption for storage?
   a) Internal b) Confidential c) Both d) Neither
   Answer: c) Both (Confidential required, Internal recommended)

Customer email addresses are classified as:
   a) Public b) Internal c) Confidential d) Restricted
   Answer: c) Confidential (personal information)

If you receive a data deletion request, you should:
   a) Delete the data immediately
   b) Forward to Data Privacy Lead
   c) Ignore it
   d) Consult IT
   Answer: b) Forward to Data Privacy Lead

Passing Score:80% or higher

Deliverables:- ✓ Training content developed
- ✓ Training materials created
- ✓ Training schedule established
- ✓ Training tracking system implemented

### Week 23-24: Conduct Initial Training

Objective:Train all personnel on data management requirements.

Training Rollout:

Week 23: Data Owners and IT (Priority Groups)

Day 1-2: Data Owner Training- [ ] Morning session: Sales, Marketing
- [ ] Afternoon session: Finance, HR
- [ ] Evening makeup session if needed

Day 3-4: IT Training- [ ] Morning session: System admins
- [ ] Afternoon session: Database admins, developers

Day 5: Review and Q&A- [ ] Open office hours for questions
- [ ] Refine materials based on feedback

Week 24: All Employee Training

Delivery Method:Recorded video + scheduled live Q&A sessions

Schedule:- Monday: Video released, email announcement
- Wednesday: Live Q&A session #1 (noon)
- Thursday: Live Q&A session #2 (3pm)
- Friday: Deadline for completion, makeup session (4pm)

Communication Plan:

Pre-Training (1 week before):- [ ] Leadership announcement email
- [ ] Calendar invitations sent
- [ ] Intranet page updated with training info

During Training:- [ ] Daily reminders to incomplete employees
- [ ] Quick tips emails (one topic per day)
- [ ] Manager escalation for non-completion

Post-Training:- [ ] Completion report to leadership
- [ ] Certificates of completion (if applicable)
- [ ] Feedback survey

Training Completion Tracking:

Target:100% completion within 2 weeks

Progress Dashboard:- Total employees:_
- Trained:  (%)
- In progress: _ (%)
- Not started: (_____%)

Follow-Up Actions:- [ ] Send reminders to incomplete employees (day 7)
- [ ] Manager escalation (day 10)
- [ ] Final deadline communication (day 13)
- [ ] Report non-compliant employees to HR (day 14)

Deliverables:- ✓ Priority groups trained (Data Owners, IT)
- ✓ All employees trained
- ✓ Training completion documented
- ✓ Feedback collected

## Phase 5: Monitoring & Continuous Improvement (Ongoing)

### Compliance Monitoring

Objective:Continuously monitor compliance and identify gaps.

Monitoring Activities:

Monthly:- [ ] Access review for Restricted data
- [ ] Review access logs for anomalies
- [ ] Monitor encryption status (laptops, databases)
- [ ] Review incident reports
- [ ] Update data inventory for new systems

Quarterly:- [ ] Access review for Confidential data
- [ ] Classification spot checks (sample documents)
- [ ] Disposal log review
- [ ] Training completion report
- [ ] Metrics dashboard review
- [ ] Data Governance Committee meeting

Annually:- [ ] Comprehensive data inventory update
- [ ] Retention schedule review and update
- [ ] Policy review and update
- [ ] Full access review (all data)
- [ ] Training content refresh
- [ ] External audit preparation

Compliance Metrics Dashboard:

Data Classification:- % of data classified:_ (Target: 100%)
- % Restricted data with assigned owner: ___ (Target: 100%)

Encryption:- % laptops encrypted:_ (Target: 100%)
- % databases encrypted:  (Target: 100% for Confidential/Restricted)
- % backups encrypted: __ (Target: 100% for Confidential/Restricted)

Access Control:- % users with access review completed this quarter:_ (Target: 100%)
- # excess access permissions removed: 
- % systems with MFA for Restricted data: __ (Target: 100%)

Retention & Disposal:- % data types with defined retention:_ (Target: 100%)
- # disposal activities completed per schedule: 
- % disposals with proper documentation: __ (Target: 100%)

Training:- % employees trained:_ (Target: 100%)
- % new hires trained within 30 days:  (Target: 100%)
- Average training score: __ (Target: >80%)

Incidents:- # data incidents reported:_
- # data subject requests received: 
- % data subject requests responded within timeframe: __ (Target: 100%)

### Continuous Improvement

Improvement Process:

1. Quarterly Review:- [ ] Review metrics and identify trends
- [ ] Analyze incident root causes
- [ ] Gather feedback from Data Owners and IT
- [ ] Identify gaps and opportunities
- [ ] Prioritize improvements

2. Annual Assessment:- [ ] Comprehensive program assessment
- [ ] Gap analysis against policy requirements
- [ ] Benchmark against industry best practices
- [ ] Assess new regulatory requirements
- [ ] Update program roadmap

3. Improvement Projects:

Project Template:

Project Name: _____________________
Owner: _____________________
Objective: _____________________
Success Criteria: _____________________
Timeline: _____________________
Resources Needed: _____________________
Status: ☐ Planned ☐ In Progress ☐ Complete

4. Lessons Learned:

After Incidents:- What happened?
- Why did it happen?
- How can we prevent recurrence?
- What process improvements needed?

After Audits:- What findings identified?
- What deficiencies noted?
- What recommendations made?
- How to address for next audit?

Improvement Tracking:

| Improvement | Priority | Owner | Status | Target Date | Completion |
| --- | --- | --- | --- | --- | --- |
| Automate retention in email | High | IT Manager | In Progress | Q2 2025 | 60% |
| Implement DLP | Medium | Security | Planned | Q3 2025 | 0% |
| Enhanced data discovery | Low | Data Officer | Planned | Q4 2025 | 0% |

### Audit Preparation

SOC 2 Audit Preparation:

Evidence to Gather:- [ ] Data Management Policy (this document)
- [ ] Data inventory
- [ ] Data classification records
- [ ] Access control matrices and approval records
- [ ] Access review documentation
- [ ] Encryption configurations and verification
- [ ] Retention schedule
- [ ] Disposal logs and certificates
- [ ] Training records and materials
- [ ] Incident reports and response documentation
- [ ] Vendor contracts with data protection clauses
- [ ] Data processing agreements
- [ ] Data subject request logs and responses

ISO 27001 Audit Preparation:

Additional Evidence:- [ ] Asset register (information assets)
- [ ] Risk assessment including data risks
- [ ] Statement of Applicability (data controls)
- [ ] Management review records
- [ ] Internal audit reports
- [ ] Non-conformance and corrective action records

HIPAA Audit Preparation:

Additional Evidence:- [ ] Risk analysis including PHI risks
- [ ] Business Associate Agreements
- [ ] PHI access logs
- [ ] Breach risk assessments
- [ ] HIPAA training records
- [ ] Policies on minimum necessary
- [ ] Individual rights request logs

PCI DSS Assessment Preparation:

Additional Evidence:- [ ] Cardholder data flows
- [ ] Cardholder data inventory
- [ ] Evidence no prohibited data stored (CVV, etc.)
- [ ] PAN masking configurations
- [ ] Encryption of cardholder data
- [ ] Key management procedures
- [ ] Physical security for cardholder data
- [ ] Media handling and disposal
- [ ] Quarterly compliance reviews

## Appendix: Templates and Checklists

All templates, forms, and checklists referenced in this workbook are available for download atsecurity-docs.com.

### Available Templates and Forms

Data Governance:- Data Governance Committee Charter Template
- Data Ownership Assignment Matrix
- Data Governance Meeting Agenda Template
- Executive Briefing Template

Data Inventory and Classification:- Data Inventory Spreadsheet Template
- Data Classification Decision Template
- Data Classification Register Template
- Data Flow Mapping Template
- Data Asset Documentation Form

Access Management:- Access Request Form Template
- Access Review Checklist Template
- Access Rights Matrix Template
- Role-Based Access Control (RBAC) Definition Template
- Privileged Access Request Form

Retention and Disposal:- Data Retention Schedule Template
- Disposal Log Template
- Disposal Approval Form
- Certificate of Destruction Template
- Legal Hold Notice Template
- Legal Hold Tracking Log

Training and Awareness:- Training Needs Assessment Template
- Training Attendance Tracker
- Training Quiz Template
- Training Feedback Survey
- Data Management Quick Reference Card (printable)
- Data Classification Poster (printable)

Compliance and Audit:- Compliance Metrics Dashboard Template
- Audit Evidence Checklist (SOC 2)
- Audit Evidence Checklist (ISO 27001)
- Audit Evidence Checklist (HIPAA)
- Audit Evidence Checklist (PCI DSS)
- Gap Analysis Template
- Risk Assessment Template

Vendor Management:- Vendor Data Protection Questionnaire
- Data Processing Agreement (DPA) Template
- Business Associate Agreement (BAA) Template
- Non-Disclosure Agreement (NDA) Template
- Vendor Security Assessment Template

Incident Response:- Data Incident Report Form
- Data Breach Assessment Template
- Data Subject Rights Request Form
- Access Request Log
- Deletion Request Log
- Incident Response Checklist

Implementation Planning:- Implementation Project Plan Template
- Resource Allocation Template
- Budget Planning Template
- Risk Register Template
- Stakeholder Communication Plan Template

Monitoring and Reporting:- Monthly Compliance Checklist
- Quarterly Review Template
- Annual Assessment Template
- Executive Dashboard Template
- Improvement Tracking Log

### How to Access Templates

Visitsecurity-docs.com

Navigate to the Resources section

Select "Data Management Templates"

Download the templates you need

Customize for your organization

All templates are provided in editable formats (Word, Excel, PowerPoint) and can be adapted to your organizational needs.