| Policy Owner: | Chief Information Security Officer / IT Manager |
| --- | --- |
| Effective Date: | January 1, 2025 |
| Version: | 1.0 |
| Classification: | Internal Use Only |

# Information Security Roles and Responsibilities Implementation Workbook

Implementation Workbook

# Information Security Roles and Responsibilities Implementation Workbook

## Introduction: Building Security Accountability

Welcome to your guide for establishing clear security roles and responsibilities.This workbook provides practical, step-by-step guidance to implement the Information Security Roles and Responsibilities Policy, creating a culture where everyone understands their part in protecting the organization.

Why This Matters

Clear security roles and responsibilities are the foundation of an effective security program. Without them:
- Critical security tasks fall through the cracks
- People don't know what they're responsible for
- Accountability is unclear when things go wrong
- Security becomes "someone else's job"
- Auditors find gaps in governance and oversight

With clear roles and responsibilities:
- Every security function has an owner
- People understand their accountability
- Security is integrated into everyone's job
- Issues are escalated appropriately
- Leadership demonstrates commitment
- Audit evidence is clear and compelling

Who This Workbook Is For

CISOs and Security Leadersbuilding or formalizing security governance

IT Managerstaking on security leadership responsibilities

HR Professionalsintegrating security into people processes

Executivesestablishing security accountability

Compliance Teamspreparing for SOC 2, ISO 27001, HIPAA, or PCI DSS audits

Anyoneresponsible for implementing security governance

What You'll Accomplish

By working through this workbook, you'll:
1. Design your security governance structure
2. Define and document all security roles
3. Engage executives and Board in security oversight
4. Build and develop your security team
5. Integrate security into business units
6. Establish training and competency programs
7. Create processes for ongoing role review and improvement

Before You Begin

Assess Your Starting Point:

Where are you today?
- ☐ No formal security roles defined (starting from scratch)
- ☐ Security roles exist but not documented
- ☐ Roles documented but not communicated or understood
- ☐ Roles in place but need refinement or updates
- ☐ Preparing for compliance audit requiring role evidence

Understand Your Context:

Consider these factors:
-Organization size:How many people? How many locations?
-Current structure:Who handles security today? How is it organized?
-Resources:Budget for security staff, tools, training?
-Maturity:Is this a new security program or mature program needing formalization?
-Compliance drivers:What frameworks must you comply with (SOC 2, ISO 27001, HIPAA, PCI DSS)?
-Leadership engagement:How supportive is executive leadership?

Set Realistic Expectations

Implementing security roles and responsibilities takes time:
-Quick start (1-2 months):Basic role definitions and assignments for small organization
-Comprehensive implementation (3-4 months):Full governance structure, documentation, and communication
-Mature program (6-12 months):Complete implementation with training, performance integration, and continuous improvement

This is not a one-time project.Roles evolve as the organization grows and changes. You'll establish the foundation now and refine continuously.

Using This Workbook

Work through sections sequentially—each builds on previous work. Customize to your organization's size and needs. Small organizations can simplify; larger organizations may need to expand. Document as you go—you'll need evidence for audits. Celebrate progress—implementing governance is substantial work that provides real value.

Let's get started building clear security accountability!

## Section 1: Security Governance Structure Design

Objective:Design the security governance structure that defines how security decisions are made, who has authority, and how security integrates into organizational governance.

Time to Complete:3-4 weeks

Resources Needed:Executive input, understanding of organizational structure, governance documentation

### Step 1: Define Security Reporting Structure

Why This Matters:The security leader's reporting relationship determines independence, authority, and effectiveness. This is one of the most important governance decisions.

Decision Point: Where Should the Security Leader Report?

Option 1: Report to CEO (Best Practice)-Advantages:Maximum independence, executive authority, direct access to top decision-maker, signals security importance
-Appropriate when:Organization is mature, security is strategic priority, resources available for dedicated role
-Challenges:May feel isolated from IT, requires strong leadership skills

Option 2: Report to Board (Advanced)-Advantages:Ultimate independence, oversight perspective, appropriate for highly regulated environments
-Appropriate when:Large enterprise, significant regulatory requirements, Board has security expertise
-Challenges:Can feel disconnected from operations, requires exceptional leadership

Option 3: Report to CIO (Common but Requires Safeguards)-Advantages:Collaboration with IT, shared resources, practical in smaller organizations
-Appropriate when:Limited resources, need close IT coordination, strong compensating controls
-Challenges:Potential conflicts of interest, less independence, may be subordinated to operational needs
-Required safeguards:Independent reporting to CEO/Board on security matters, authority to override IT decisions on security, direct escalation rights

Action Steps:

Assess Current Structure(Week 1)

Where does security report today?

Is current structure effective?

What issues exist with current structure?

What does leadership think about current structure?

Evaluate Options (Week 1)

Consider organizational size, maturity, and resources

Assess leadership's understanding and commitment to security

Evaluate need for independence versus collaboration

Consider audit and compliance requirements

Make Recommendation (Week 2)

Prepare proposal for executive leadership

Document rationale for recommended structure

Address concerns about cost, organizational impact

Include implementation timeline

Obtain Approval (Week 2)

Present to CEO or executive team

Get written approval of security reporting structure

Document decision and rationale

Communicate (Week 3)

Announce reporting structure to organization

Update organizational charts

Clarify authority and decision rights

What does leadership think about current structure?

Evaluate Options(Week 1)

Consider audit and compliance requirements

Make Recommendation(Week 2)

Include implementation timeline

Obtain Approval(Week 2)

Document decision and rationale

Communicate(Week 3)

Template: Security Reporting Structure Proposal

Recommended Structure:[Security Leader] reports to [CEO/CIO/Board]

Rationale:- Organization size and complexity: [context]
- Security maturity level: [current state]
- Compliance requirements: [SOC 2, ISO, etc.]
- Resource availability: [budget, staff]

Authority Granted:- [List specific authorities needed]
- [Escalation rights]
- [Decision-making scope]

Safeguards (if reporting to CIO):- Independent reporting to CEO on security matters
- Authority to override IT on security grounds
- Direct Board reporting on major incidents

Implementation:- Effective date: [date]
- Organizational changes needed: [if any]
- Communication plan: [approach]

### Step 2: Design Security Governance Bodies

Action Steps:

Establish Security Steering Committee(Week 1)

Purpose:Cross-functional governance for strategic security decisions

Charter Elements:-Membership:CISO (chair), CIO, CFO, General Counsel, CHRO, key business unit leaders
   -Frequency:Quarterly meetings with ad-hoc sessions as needed
   -Responsibilities:- Review and approve security policies
     - Prioritize security initiatives
     - Review major risks and incidents
     - Resolve business-security conflicts
     - Approve security budget recommendations
   -Decision Authority:Recommend strategy, approve operational initiatives
   -Escalation:Material matters to executive team or Board

Define Executive Security Reviews(Week 2)

Monthly Security Dashboard:- 1-page summary of security metrics and status
   - Distributed to executive team
   - Highlights issues needing attention

Quarterly Security Review:- 1-hour meeting with executive leadership
   - Deep dive on risks, incidents, initiatives
   - Strategic guidance and decisions

Annual Security Program Review:- Half-day comprehensive review
   - Program effectiveness assessment
   - Multi-year roadmap and strategy
   - Budget and resource planning

Establish Board Security Oversight(Week 3)

Committee Assignment:- Assign security oversight to Board committee (typically Audit Committee)
   - Update committee charter to include security responsibilities
   - Define security reporting requirements and frequency

Board Reporting:- Quarterly: Security status report
   - Ad-hoc: Major incidents and material changes
   - Annual: Comprehensive program review

Board Education:- Provide cybersecurity training for Board members
   - Bring in external experts as needed
   - Keep Board current on evolving threats

Document Three Lines of Defense(Week 4)

If appropriate for your organization, document three lines model:
   -First Line:Business units own and manage risks
   -Second Line:Security, risk, compliance provide oversight
   -Third Line:Internal audit provides independent assurance

Clarify how these lines work together and maintain independence.

Success Criteria:- ☐ Security reporting structure defined and approved
- ☐ Security Steering Committee chartered with members assigned
- ☐ Executive review cadence established
- ☐ Board oversight defined with committee assignment
- ☐ Governance documentation created

### Step 3: Map Decision Rights and Escalation

Action Steps:

Define Decision Authorities(Week 1)

Create decision rights matrix:

| Decision Type | CISO | CIO | CFO | CEO | Board |
| --- | --- | --- | --- | --- | --- |
| Day-to-day security operations | Decides | Informed | - | - | - |
| Security policies and standards | Decides | Consulted | - | Approves | - |
| Security technology < $50K | Decides | Consulted | Informed | - | - |
| Security technology > $50K | Recommends | Consulted | Recommends | Approves | - |
| Accept high security risk | Recommends | Consulted | - | Decides | Informed |
| Accept critical security risk | Recommends | Consulted | Consulted | Recommends | Decides |
| Security budget | Recommends | Consulted | Recommends | Approves | - |
| Major incident response actions | Decides | Consulted | Informed | Consulted | Informed |

Define Escalation Paths(Week 2)

Routine Issues:Security team handlesSignificant Issues:Escalate to CISOMajor Issues:CISO escalates to CEOCritical Issues:CEO involves Board

Escalation Criteria:- Routine: Within scope of normal operations
   - Significant: Requires CISO decision, resource allocation, or policy exception
   - Major: Business impact, significant cost, high risk, regulatory implications
   - Critical: Enterprise risk, major incident, regulatory enforcement, customer impact

Document specific examples for each level.

Create Escalation Procedures(Week 3)

Procedure Elements:- Who can escalate
   - How to escalate (communication channels)
   - Response timeframes by severity
   - Documentation requirements
   - Follow-up and closure

Emergency Escalation:- 24/7 contact for critical security incidents
   - Rapid decision-making process
   - Authority to act immediately

Quick Win:Create simple one-page decision rights and escalation guide. Post it visibly for security team. This prevents delays and ensures consistent escalation.

## Section 2: Role Definition and Documentation

Objective:Define all security roles with clear responsibilities, authorities, and accountabilities. Create documentation that can be used in job descriptions, communications, and audits.

Time to Complete:4-5 weeks

Resources Needed:HR collaboration, understanding of organizational structure, role templates

### Step 1: Identify All Security Roles

Action Steps:

List Formal Security Positions(Week 1)

Positions whose primary purpose includes security:
   - Chief Information Security Officer / Security Official
   - Security Manager / Security Lead
   - Security Analysts
   - Security Engineers
   - Security Architects
   - Governance, Risk, and Compliance Analysts
   - Security Operations Center (SOC) personnel
   - Identity and Access Management specialists

List all positions that exist or that you plan to create.

Identify Roles with Security Responsibilities(Week 1)

Positions where security is part of the job but not the primary focus:
   - Board of Directors
   - CEO and executive leadership
   - CIO and IT leadership
   - IT administrators and engineers
   - Business unit leaders
   - All managers and supervisors
   - Data owners
   - All employees

Define Functional Roles(Week 2)

Not formal positions but assigned responsibilities:
   - Security Champions (in business units)
   - Incident Response Team members
   - Security Steering Committee members
   - Data owners for specific assets
   - Application security coordinators

### Step 2: Document Role Responsibilities

Action Steps:

Create Role Description Template(Week 1)

Template Structure:

Role Title:[Name of role]

Purpose:[Why this role exists - one sentence]

Key Responsibilities:- [Specific responsibility 1]
   - [Specific responsibility 2]
   - [Continue listing 5-10 key responsibilities]

Authority:- [Decision-making authority]
   - [Resource authority]
   - [Enforcement authority]

Accountability:- [What this role is ultimately accountable for]
   - [How performance is measured]

Reports To:[Reporting relationship]

Coordinates With:[Key relationships]

Required Competencies:- [Skills, knowledge, certifications needed]

Time Commitment:[Full-time, part-time, or percentage of time]

Document Each Role(Weeks 2-4)

Priority Order:1. CISO/Security Leader role (most critical)
   2. Security team roles
   3. Executive and Board roles
   4. Manager roles
   5. All-personnel role
   6. Functional roles (champions, data owners)

For each role:- Use template consistently
   - Be specific about responsibilities (avoid vague language like "support security")
   - Define clear authorities
   - Identify competencies needed
   - Review with stakeholders who hold or interact with role

Create RACI Matrices(Week 4)

For major security processes, create RACI matrices showing who is:
   -Responsible (does the work)
   -Accountable (ultimately answerable)
   -Consulted (provides input)
   -Informed (kept updated)

Key Processes to Document:- Security policy development and approval
   - Risk assessment and management
   - Security control implementation
   - Access management (request, approval, provisioning, review)
   - Security monitoring and incident response
   - Compliance management
   - Security training delivery
   - Vendor security assessment

RACI Rules:- Each activity has exactly ONE Accountable party
   - Each activity has one or more Responsible parties
   - Consulted and Informed are as appropriate
   - Avoid too many C's (consultation paralysis)

Example RACI Matrix:

| Activity | CISO | CIO | Business Unit Leader | IT Admin | All Employees |
| --- | --- | --- | --- | --- | --- |
| Develop security policy | A, R | C | C | I | I |
| Approve security policy | C | C | C | - | I |
| Implement security controls | A | C, R | I | R | I |
| Provision user access | C | I | A | R | I |
| Report security incidents | I | I | I | R | R |

### Step 3: Integrate with Job Descriptions

Action Steps:

Review Existing Job Descriptions(Week 1)

For each position with security responsibilities:- Locate current job description
   - Review current security content (if any)
   - Assess adequacy and accuracy
   - Identify what needs to be added or changed

Add Security Responsibilities(Weeks 2-3)

Work with HR to update job descriptions:

Section to Add: "Information Security Responsibilities"

Include specific responsibilities from role documentation, appropriate to the position level:

Executive positions:Security oversight, resource allocation, risk decisions, tone-setting

Managers:Team security enforcement, access approval, policy compliance oversight

IT positions:Security control implementation, secure configuration, monitoring

Security positions:Full role description documented in Step 2

All positions:Basic security responsibilities (policy compliance, training, incident reporting)

Emphasize:- Security is part of everyone's job, not optional
   - Non-compliance has consequences
   - Questions and concerns should be raised

Update for New Hires (Week 4)

All new job postings include security responsibilities

Security discussed during interviews

Expectations set during hiring process

Used in offer letters and employment agreements

Update for New Hires(Week 4)

All new job postings include security responsibilities

Common Challenge:"HR says we can't update all job descriptions at once—too much work."Solution:Prioritize. Update security team positions first, then managers, then highest-risk positions, then all positions over time. Document that updates are in progress. Supplement job descriptions with separate security responsibility documentation until updates complete.

### Step 4: Assign Data Ownership

Action Steps:

Identify Major Information Assets(Week 1)

List critical information assets needing owners:
   - Customer relationship data
   - Financial data and records
   - Employee personal information
   - Intellectual property
   - Product information
   - Strategic plans and contracts
   - Critical operational data
   - Major systems and applications

Assign Owners(Week 2)

Selection Criteria:- Business executive or manager who uses the data
   - Authority to make decisions about the data
   - Understands business value and sensitivity
   - Typically director-level or above

Owner Responsibilities:- Classify the information asset
   - Define access requirements
   - Approve access requests
   - Conduct access reviews
   - Define retention requirements
   - Accountable for protecting the asset

Document Assignment:- Asset name and description
   - Assigned owner (name and title)
   - Owner acknowledgment
   - Date assigned

Communicate Ownership(Week 3)

To each data owner:- Notify them of ownership assignment
   - Explain owner responsibilities
   - Provide data owner guide
   - Offer training or support
   - Get acknowledgment

To organization:- Publish data ownership registry
   - Make ownership visible (data catalog, asset inventory)
   - Include in asset management documentation

Success Criteria:- ☐ All security roles identified and listed
- ☐ Role descriptions created for all roles using template
- ☐ RACI matrices created for major security processes
- ☐ Job descriptions updated (or plan to update) with security responsibilities
- ☐ Data owners assigned for all major information assets
- ☐ Data owners notified and acknowledged responsibilities

## Section 3: Executive and Board Engagement

Objective:Establish active executive and Board engagement in security governance, ensuring leadership understands responsibilities and provides necessary support.

Time to Complete:3-4 weeks

Resources Needed:Executive access, presentation materials, Board meeting time

### Step 1: Educate Leadership on Security Responsibilities

Action Steps:

Prepare Executive Security Briefing(Week 1)

Content:- Why security governance matters
   - Leadership's security responsibilities (from role descriptions)
   - Regulatory and compliance context (SOC 2, ISO, HIPAA, PCI, etc.)
   - Consequences of inadequate security governance
   - What you need from leadership (time, decisions, resources)

Format:- 30-minute presentation
   - Executive summary document
   - Q&A session

Tone:- Business-focused, not technical
   - Emphasize enablement, not just risk
   - Clear about what's required, not optional
   - Request specific commitments

Conduct Executive Briefings(Week 2)

Individually or Small Groups:- CEO first (most important)
   - Then other C-level executives
   - Focus on their specific responsibilities
   - Address their questions and concerns
   - Get their buy-in and commitment

Document Commitments:- What each executive agrees to do
   - Time commitments (quarterly reviews, policy approvals, etc.)
   - Resources they'll provide
   - Any concerns or constraints

Provide Board Security Education(Week 3)

Board Cybersecurity Training:- Arrange cybersecurity training for Board (in-person or online)
   - Cover: Cyber threats, security governance, Board responsibilities, regulatory requirements
   - Use external experts if needed (credibility)
   - 2-3 hours recommended

Ongoing Education:- Include security updates in Board materials regularly
   - Provide articles or briefings on emerging threats
   - Bring in external speakers periodically
   - Ensure Board stays current

### Step 2: Establish Board Reporting

Action Steps:

Create Board Reporting Package Template(Week 1)

Quarterly Board Security Report Template:

Page 1: Executive Summary- Overall security posture (Red/Yellow/Green)
   - Top 3-5 highlights or concerns
   - Actions requested from Board

Page 2: Security Metrics Dashboard- 4-6 key metrics with trends
   - Visual charts (not dense tables)
   - Context for what metrics mean

Page 3: Risk Update- Top security risks
   - Changes since last report
   - Risk treatment status

Page 4: Incidents and Compliance- Significant incidents summary
   - Compliance status
   - Audit findings status

Page 5: Strategic Initiatives- Major security projects
   - Budget utilization
   - Looking ahead

Appendix (optional):- Detailed metrics
   - Risk register
   - Incident details
   - Additional context

Schedule Regular Board Reporting(Week 2)

Work with Board/Committee to:- Add security as standing agenda item
   - Allocate time for security reporting (30-45 minutes quarterly)
   - Schedule presentations for upcoming year
   - Define expectations for reporting depth

Commit to:- Quarterly security reports
   - Ad-hoc reporting for major incidents
   - Annual comprehensive review

Conduct First Board Presentation(Weeks 3-4)

Prepare thoroughly:- Use approved template
   - Focus on business impact and risk
   - Avoid excessive technical jargon
   - Rehearse presentation
   - Anticipate questions
   - Prepare backup slides with additional detail

During presentation:- Start with executive summary
   - Be clear and concise
   - Relate security to business objectives
   - Be honest about challenges
   - Ask for what you need
   - Allow time for questions

After presentation:- Document Board questions and guidance
   - Follow up on any commitments
   - Incorporate feedback into next report

Quick Win:After first Board presentation, send thank-you note to Board members summarizing key points and any actions you committed to. This demonstrates professionalism and accountability.

### Step 3: Obtain Formal Approvals

Action Steps:

Information Security Policy Approval (Week 1)

Present policy to executive team for review

Address any questions or concerns

Obtain executive approval

Present to Board or Board committee for final approval

Document Board/executive approval in meeting minutes

Publish approved policy

Security Strategy Approval (Week 2)

Develop or update security strategy document

Align with business strategy

Include multi-year roadmap

Resource requirements

Present to executives and Board

Obtain approval

Document approval

Security Budget Approval (Week 3)

Prepare security budget for fiscal year

Justify investments with risk reduction and business value

Present to CFO and CEO

Include in Board materials

Obtain approval

Track approvals for audit evidence

Information Security Policy Approval(Week 1)

Present policy to executive team for review

Publish approved policy

Security Strategy Approval(Week 2)

Develop or update security strategy document

Document approval

Security Budget Approval(Week 3)

Prepare security budget for fiscal year

Success Criteria:- ☐ Executive team educated on security responsibilities
- ☐ Individual executive commitments documented
- ☐ Board cybersecurity training completed
- ☐ Board reporting template created
- ☐ Security added to Board agenda as standing item
- ☐ First Board security report delivered successfully
- ☐ Information Security Policy formally approved by Board/executives
- ☐ Security strategy and budget approved

## Section 4: Security Team Building and Development

Objective:Build, organize, and develop the security team to effectively execute the security program.

Time to Complete:Ongoing (initial setup 4-6 weeks)

Resources Needed:Hiring budget, HR support, training resources

### Step 1: Define Security Team Structure

Action Steps:

Assess Current State(Week 1)

Current Security Staffing:- Who handles security today?
   - What are their skills and backgrounds?
   - What's working well?
   - What gaps exist?
   - How much of their time is security versus other duties?

Define Target Structure(Week 2)

Consider organization size and needs:

Small Organization (< 100 employees):- 1 person: IT Manager/Security Lead (may be part-time security)
   - Augment with: Managed security services, consultants, security tools with managed detection and response

Medium Organization (100-500 employees):- Security Lead/Manager (full-time)
   - 1-2 Security Analysts/Engineers
   - IT staff with security duties
   - Consider: Managed SOC, external pentesting, compliance consultants

Large Organization (500+ employees):- CISO
   - Security Operations team (3-5+)
   - Governance, Risk, and Compliance team (2-3+)
   - Security Architecture and Engineering (2-3+)
   - Specialized roles as needed

Define:- Position titles and levels
   - Reporting relationships
   - Responsibilities for each position
   - Headcount targets
   - Budget requirements

Create Hiring Plan(Week 3)

Prioritize roles:1. Security Leader (if don't have one)
   2. Security Generalist/Analyst (if only have one person)
   3. Specialized roles based on highest needs

For each role:- When to hire (immediate, 6 months, 12 months)
   - Budget allocated
   - Job description prepared
   - Competency requirements defined

Alternative strategies:- Managed security services vs. staff
   - Consultants for specialized needs
   - Internal transfers or upskilling existing staff
   - Internship or entry-level programs

### Step 2: Hire Security Team Members

Action Steps:

Develop Job Descriptions(Week 1)

For each position, include:- Title and level
   - Purpose of the role
   - Key responsibilities (from role documentation)
   - Required competencies and qualifications
   - Preferred certifications (CISSP, CISM, Security+, GIAC, cloud security)
   - Experience requirements
   - Reporting relationship
   - Salary range

Get HR approval for job descriptions and salary ranges

Recruit and Interview(Ongoing)

Sourcing candidates:- Post on job boards and LinkedIn
   - Leverage professional networks
   - Security conferences and events
   - University recruiting programs
   - Staffing agencies specializing in security
   - Employee referrals

Interview process:- Screen for technical competency
   - Assess communication skills (critical for security roles)
   - Evaluate cultural fit
   - Check references thoroughly
   - Consider practical assessments (depending on role)
   - Background checks for all security positions

Onboard Security Team Members(Per hire)

Security Team Onboarding:- General company onboarding
   - Security program overview
   - Access to systems and tools
   - Introduction to key stakeholders
   - Review of policies and procedures
   - 30-60-90 day plan
   - Assigned mentor or buddy
   - Initial training needs assessment

### Step 3: Develop Team Capabilities

Action Steps:

Assess Competencies(Week 1)

For each team member:- Current skills and knowledge
   - Certifications held
   - Experience areas
   - Strengths and development needs
   - Career interests

Identify gaps:- Team-level gaps (no one has cloud security expertise)
   - Individual development needs

Create Development Plans(Week 2-3)

For each team member:-Short-term (3-6 months):Immediate training needs for current role
   -Medium-term (6-12 months):Skill development, certifications
   -Long-term (1-2 years):Career development, specialization

Include:- Specific training (courses, conferences, workshops)
   - Certification goals and timeline
   - On-the-job development opportunities
   - Mentoring or coaching
   - Budget allocated

Track progress and provide support

Invest in Training(Ongoing)

Training Types:-Certifications:CISSP, CISM, CISA, Security+, GIAC specializations, cloud security (AWS, Azure, GCP)
   -Conferences:RSA, Black Hat, DEF CON, industry-specific security events
   -Online training:SANS, Udemy, Pluralsight, vendor training
   -Workshops:Hands-on technical skills
   -Lunch-and-learns:Team knowledge sharing

Budget guideline:3-5% of security salary budget for training

Foster Team Culture (Ongoing)

Regular team meetings (weekly)

Knowledge sharing sessions

Celebrate successes

Learn from failures without blame

Encourage innovation and ideas

Support work-life balance

Recognition and appreciation

Foster Team Culture(Ongoing)

Regular team meetings (weekly)

Success Criteria:- ☐ Security team structure defined
- ☐ Hiring plan created with priorities and timeline
- ☐ Job descriptions developed for security positions
- ☐ Key security positions filled or in hiring process
- ☐ Onboarding process for security team established
- ☐ Individual development plans created for team members
- ☐ Training budget allocated and training in progress

## Section 5: Business Unit Security Integration

Objective:Integrate security responsibilities into business units through data ownership, security champions, and clear accountability.

Time to Complete:3-4 weeks

Resources Needed:Business unit leader buy-in, communication support

### Step 1: Establish Data Ownership Program

(Building on Section 2, Step 4)

Action Steps:

Create Data Owner Guide(Week 1)

Develop simple guide explaining:- What it means to be a data owner
   - Owner responsibilities and authorities
   - How to fulfill owner responsibilities
   - Resources and support available
   - Common scenarios and decisions
   - How to get help

Make it practical and accessible, not policy-speak.

Train Data Owners(Week 2)

Conduct training for all data owners:- 1-hour workshop or webinar
   - Review data owner guide
   - Explain data classification
   - Walk through access approval and review processes
   - Answer questions
   - Provide examples

Record training for future data owners

Support Data Owners (Ongoing)

Provide templates and tools

Answer questions promptly

Review their decisions when asked

Conduct periodic check-ins

Address any issues or concerns

Recognize good data stewardship

Support Data Owners(Ongoing)

Provide templates and tools

### Step 2: Launch Security Champion Program

Action Steps:

Design Champion Program(Week 1)

Program Elements:-Purpose:Extend security team reach into business units
   -Selection:Volunteer or nominated, interested in security, respected in unit
   -Commitment:2-4 hours per month
   -Responsibilities:- Security liaison between unit and security team
     - Promote security awareness in their area
     - Answer basic security questions
     - Escalate security concerns
     - Support security initiatives in their unit
   -Benefits:- Additional security training
     - Regular security updates
     - Networking with other champions
     - Professional development opportunity
     - Recognition

Recruit Security Champions(Week 2)

Process:- Work with business unit leaders to identify candidates
   - Look for: Interest in security, good communicators, respected peers
   - Aim for 1 champion per department or business unit
   - Send invitation letter explaining program
   - Get commitment from champions and their managers

Manager approval important- champions need work time for role

Launch and Support Program(Weeks 3-4)

Kickoff:- Initial champion meeting or training
   - Provide champion toolkit (resources, contacts, FAQs)
   - Set expectations
   - Build community among champions

Ongoing:- Monthly champion meetings or updates
   - Provide early visibility into security initiatives
   - Recognize champion contributions
   - Annual appreciation event
   - Track program effectiveness

### Step 3: Integrate with Business Processes

Action Steps:

Embed Security in Project Processes (Week 1)

Require security review for new projects

Include security in project kickoffs

Security risk assessment as project gate

Security sign-off before production launch

Integrate with Procurement (Week 2)

Vendor security assessment before vendor selection

Security requirements in RFPs

Security terms in contracts

Security involved in vendor decisions

Coordinate with Change Management (Week 3)

Security review of changes

Security impact assessment

Security approval for high-risk changes

Security considerations in change advisory board

Embed Security in Project Processes(Week 1)

Require security review for new projects

Security sign-off before production launch

Integrate with Procurement(Week 2)

Vendor security assessment before vendor selection

Security involved in vendor decisions

Coordinate with Change Management(Week 3)

Security review of changes

Success Criteria:- ☐ Data owner guide created and distributed
- ☐ Data owner training conducted
- ☐ Security champion program designed
- ☐ Security champions recruited from each business unit
- ☐ Champion program launched with toolkit and support
- ☐ Security integrated into project, procurement, and change processes

## Section 6: Training and Competency Development

Objective:Establish training programs that ensure all personnel understand their security responsibilities and develop necessary competencies.

Time to Complete:3-4 weeks to establish, ongoing delivery

Resources Needed:Training content, delivery platform, tracking system

### Step 1: Define Training Requirements by Role

Action Steps:

Map Training to Roles(Week 1)

All Personnel:- General security awareness (annual)
   - Policy acknowledgment (hire and annual)
   - Phishing awareness
   - Basic incident reporting

Managers:- Manager security responsibilities
   - Access approval and review
   - Incident response for managers
   - Security policy enforcement

Technical Staff:- Secure system administration
   - Secure configuration
   - Log management and monitoring
   - Incident response technical procedures

Developers:- Secure development lifecycle
   - Secure coding practices
   - Application security testing
   - Common vulnerabilities (OWASP Top 10)

Security Team:- Role-specific technical training
   - Certification preparation
   - Advanced threat detection
   - Incident response procedures

Executives:- Executive security briefing
   - Security governance
   - Risk management
   - Regulatory requirements

Data Owners:- Data ownership responsibilities
   - Data classification
   - Access management

Security Champions:- Extended security training
   - Security communication
   - Security tools and resources

Define Competency Requirements(Week 2)

For each security role, document:- Required knowledge
   - Required skills
   - Required experience
   - Desired certifications
   - How to assess competency

Create competency matrices

### Step 2: Develop and Deliver Training

Action Steps:

Obtain or Create Training Content(Week 1)

Options:-Buy training platform:KnowBe4, Proofpoint, SANS Security Awareness (recommended for general awareness)
   -Use free resources:NIST, CISA, SANS reading room
   -Create custom content:For organization-specific policies and procedures

Minimum content needed:- General security awareness module (30-45 minutes)
   - Policy acknowledgment and quiz
   - Role-specific modules
   - Phishing simulations

Implement Training Delivery(Week 2)

Delivery Methods:- Online training (most scalable)
   - In-person workshops (for specialized or executive training)
   - Webinars (for updates and role-specific content)
   - On-demand resources (documentation, videos, job aids)

Schedule:- New hire: Within 30 days
   - Annual: Once per year for all personnel
   - Role-specific: As assigned
   - Updates: As needed when policies change

Track Training Completion (Week 3-4)

Training tracking system (learning management system or spreadsheet)

Monitor completion rates

Send reminders to non-completers

Escalate overdue training to managers

Report completion metrics to leadership

Maintain records for compliance

Track Training Completion(Week 3-4)

Training tracking system (learning management system or spreadsheet)

### Step 3: Assess and Improve

Action Steps:

Measure Effectiveness(Ongoing)

Metrics:- Training completion rate
   - Quiz scores
   - Phishing simulation click rates
   - Time to complete training
   - Security incident trends (do trained people have fewer incidents?)

Feedback:- Training surveys
   - Participant feedback
   - Manager feedback
   - Incident analysis

Continuously Improve (Quarterly reviews)

Update content based on new threats

Refresh stale content

Address gaps identified through incidents

Improve low-scoring modules

Add new scenarios

Keep content current and engaging

Continuously Improve(Quarterly reviews)

Update content based on new threats

Success Criteria:- ☐ Training requirements defined for all roles
- ☐ Competency requirements documented for security roles
- ☐ Training content obtained or created
- ☐ Training delivery platform implemented
- ☐ Training scheduled and initiated
- ☐ Tracking system operational
- ☐ Completion rates monitored and reported

## Section 7: Role Review and Continuous Improvement

Objective:Establish processes to review, update, and improve security roles and responsibilities as the organization evolves.

Time to Complete:2-3 weeks to establish, ongoing maintenance

Resources Needed:Review schedule, governance support

### Step 1: Establish Review Processes

Action Steps:

Annual Comprehensive Review(Week 1)

Schedule annual review of:- All security role assignments
   - Role descriptions and documentation
   - RACI matrices
   - Job descriptions
   - Data ownership assignments
   - Security champion roster

Review includes:- Are roles still accurate and current?
   - Are people still in assigned roles?
   - Are there gaps or overlaps?
   - Do role descriptions match reality?
   - Are authorities appropriate?
   - What's changed in past year?

Output:- Updated role documentation
   - Reassignments as needed
   - Identified gaps and action plans

Quarterly Metrics Review(Week 2)

Monitor role-related metrics:- Training completion by role
   - Access review completion by managers
   - Security champion participation
   - Incident response effectiveness
   - Policy compliance by unit

Use metrics to identify:- Roles not being fulfilled
   - Training needs
   - Resource gaps
   - Process improvements

Change-Triggered Reviews(Week 3)

Review roles when:- Organizational restructuring
   - Key personnel changes
   - Mergers or acquisitions
   - New business lines or products
   - Major technology changes
   - Regulatory changes
   - Significant security incidents

Process:- Assess impact of change on security roles
   - Update role assignments
   - Update documentation
   - Communicate changes
   - Ensure no gaps during transition

### Step 2: Manage Role Performance

Action Steps:

Integrate with Performance Management (Ongoing)

Security responsibilities in annual objectives

Security performance in reviews

Recognition for strong security performance

Improvement plans for poor performance

Address Performance Issues (As needed)

Integrate with Performance Management(Ongoing)

Security responsibilities in annual objectives

Improvement plans for poor performance

Address Performance Issues(As needed)

When someone isn't fulfilling security responsibilities:- Determine cause (lack of understanding, lack of time, lack of authority, other priorities)
   - Provide support (training, resources, authority)
   - Set clear expectations
   - Follow up and monitor improvement
   - Escalate if no improvement
   - Consider reassignment if persistent issues

Recognize Excellence (Ongoing)

Acknowledge people who excel in security roles

Highlight security champions

Share success stories

Include in awards and recognition programs

Make security part of culture of excellence

Recognize Excellence(Ongoing)

Acknowledge people who excel in security roles

### Step 3: Document and Communicate

Action Steps:

Maintain Current Documentation (Ongoing)

Keep role descriptions up to date

Update organizational charts when changes occur

Maintain accurate RACI matrices

Keep contact lists current

Version control all documentation

Communicate Changes (As changes occur)

Announce role changes to affected parties and organization

Update published documentation

Provide context for why changes made

Ensure clarity about new responsibilities

Make Documentation Accessible (Week 1)

Publish role documentation on intranet or shared drive

Make easy to find and reference

Keep contact information current

Ensure people know where to find it

Maintain Current Documentation(Ongoing)

Keep role descriptions up to date

Version control all documentation

Communicate Changes(As changes occur)

Announce role changes to affected parties and organization

Ensure clarity about new responsibilities

Make Documentation Accessible(Week 1)

Publish role documentation on intranet or shared drive

Success Criteria:- ☐ Annual role review process established and scheduled
- ☐ Quarterly metrics review process established
- ☐ Change-triggered review process defined
- ☐ Security integrated into performance management
- ☐ Performance issue resolution process defined
- ☐ Recognition program includes security excellence
- ☐ Documentation maintenance process established
- ☐ Documentation accessible and current

## Conclusion: Sustaining Security Accountability

Congratulations!You've established clear security roles and responsibilities that create accountability throughout your organization. You've defined governance structures, documented roles, engaged leadership, built your team, integrated security into business units, established training, and created processes for continuous improvement.

What You've Accomplished:

Clear security governance structure with defined reporting and decision rights

Comprehensive role documentation for all security responsibilities

Active executive and Board engagement in security oversight

Well-organized security team with development plans

Security integrated into business units through data ownership and champions

Training programs ensuring everyone understands their responsibilities

Processes for reviewing and improving roles over time

Maintaining Momentum:

Security roles and responsibilities aren't static. As your organization evolves, roles must evolve with it:

Monthly:- Monitor role-related metrics
- Address performance issues promptly
- Support people in their security roles

Quarterly:- Review metrics with leadership
- Assess governance effectiveness
- Adjust as needed

Annually:- Comprehensive review of all roles
- Update documentation
- Refresh training
- Assess program maturity

As Changes Occur:- Review impact on security roles
- Update assignments and documentation
- Communicate changes clearly
- Ensure continuity during transitions

Signs of Success:

You'll know your role implementation is successful when:
- People know who's responsible for security matters
- Security questions get answered quickly
- Issues are escalated appropriately
- Leadership is engaged and informed
- Compliance evidence is readily available
- Security is integrated into daily operations
- Accountability is clear when things go wrong

Common Pitfalls to Avoid:

Documentation without reality:Don't create beautiful role descriptions that don't match reality. Make documentation reflect actual practice.

Assignment without authority:Don't assign responsibilities without corresponding authority. People can't succeed without proper authority.

Communication failure:Don't assume people know their responsibilities. Communicate clearly and repeatedly.

Set-and-forget:Don't establish roles once and never review. Regular review and updates are essential.

Perfection paralysis:Don't wait for perfect documentation. Start with good enough and improve over time.

Next Steps:

In the next 30 days:
- Complete any in-progress role assignments
- Ensure all critical roles have documented owners
- Conduct first governance meetings (Board, executive, steering committee)
- Launch or continue training programs

In the next 90 days:
- Complete first review cycle of role effectiveness
- Address any gaps or issues identified
- Refine processes based on lessons learned
- Prepare for first annual comprehensive review

Remember:Clear roles and responsibilities are the foundation of effective security governance. The work you've done creates accountability, enables effective decision-making, and ensures security receives the attention it needs at all organizational levels.

You've built something valuable and sustainable. Maintain it, evolve it, and let it support your security program's success!

## Appendices

### Appendix A: Templates and Tools

Governance Templates:- Security Governance Structure Diagram
- Security Steering Committee Charter
- Board Security Report Template
- Executive Security Dashboard
- Decision Rights Matrix
- Escalation Procedure Template

Role Documentation Templates:- Security Role Description Template
- RACI Matrix Template
- Job Description Security Section Template
- Data Owner Assignment Form
- Security Champion Nomination Form

Training and Development:- Training Requirements Matrix by Role
- Competency Assessment Template
- Individual Development Plan Template
- Training Tracking Spreadsheet
- Training Effectiveness Survey

Review and Maintenance:- Annual Role Review Checklist
- Quarterly Metrics Dashboard
- Role Change Impact Assessment
- Performance Issue Documentation
- Recognition Nomination Form

### Appendix B: Sample Role Descriptions

Included in appendix:
- Chief Information Security Officer
- Security Manager
- Security Analyst
- Data Owner
- Security Champion
- Manager (security responsibilities)
- All Personnel (security responsibilities)

### Appendix C: Competency Frameworks

Competency frameworks for key security roles:
- Technical competencies
- Business competencies
- Leadership competencies
- Regulatory knowledge
- Certifications and qualifications

### Appendix D: Communication Templates

Templates for communicating roles:
- Role Assignment Announcement
- Data Ownership Notification Letter
- Security Champion Invitation
- Policy Acknowledgment Form
- Organizational Change Communication

### Appendix E: Metrics and KPIs

Sample metrics for monitoring role effectiveness:
- Training completion rates by role
- Access review completion (managers)
- Security champion participation
- Incident response effectiveness
- Governance meeting attendance
- Documentation currency
- Role coverage (no gaps)