| Policy Owner: | Chief Information Security Officer / Engineering Manager |
| --- | --- |
| Effective Date: | January 1, 2025 |
| Version: | 1.0 |
| Classification: | Internal Use Only |

# Secure Development Policy Implementation Workbook

Implementation Workbook

# Secure Development Policy Implementation Workbook

## Introduction

### How to Use This Workbook

This workbook provides step-by-step guidance for implementing the Secure Development Policy at your organization. Whether you're starting from scratch or enhancing existing practices, this workbook will help you build a comprehensive secure development program.

Who should use this workbook:- Security leaders implementing or improving application security programs
- Engineering managers integrating security into development processes
- DevOps teams securing CI/CD pipelines
- Development teams adopting secure coding practices
- Organizations preparing for SOC 2, HIPAA, ISO 27001, or PCI DSS audits

How this workbook is organized:

This workbook contains eight implementation sections, each covering a key aspect of secure development:

Secure Development Program Setup- Establish governance, roles, and foundational elements

Security Requirements and Threat Modeling- Build security into planning and design

Secure Coding Training and Culture- Develop security knowledge and positive culture

Code Review and SAST Implementation- Catch vulnerabilities during development

Security Testing Program- Identify issues before production through DAST and penetration testing

Third-Party Component Management- Manage supply chain risk from dependencies

CI/CD Pipeline Security- Automate security throughout deployment pipeline

Metrics and Continuous Improvement- Measure progress and drive continuous improvement

Each section follows a consistent structure:
-Overview:What you're implementing and why it matters
-Prerequisites:What you need before starting
-Implementation Steps:Detailed, actionable steps with specific guidance
-Success Criteria:How to know you've succeeded
-Common Challenges:Obstacles you might face and how to address them
-Quick Wins:Fast, high-value actions you can take immediately

Implementation approach:

You don't need to implement everything at once. We recommend a phased approach:

Phase 1 (Months 1-3): Foundation- Section 1: Program Setup
- Section 3: Training (initial training)
- Section 4: Code Review and SAST (basic implementation)

Phase 2 (Months 4-6): Expansion- Section 2: Threat Modeling (for high-risk projects)
- Section 5: Security Testing (DAST, initial penetration testing)
- Section 6: Third-Party Component Management (SCA tools)

Phase 3 (Months 7-12): Maturity- Section 7: CI/CD Pipeline Security (automation)
- Section 8: Metrics and Continuous Improvement
- Expand threat modeling to all projects
- Advanced training and security champions program

Adjust the timeline based on your:- Organization size and complexity
- Current maturity level
- Available resources
- Compliance deadlines
- Risk profile

Getting started:

Assess your current state:Use the maturity assessment in Appendix A to understand where you are today

Prioritize based on risk:If you handle sensitive data (PII, PHI, payment cards), prioritize accordingly

Get executive support:Secure commitment from CISO and CTO/VP Engineering

Identify your implementation team:Who will lead each section?

Set realistic timelines:Better to implement well slowly than poorly quickly

Celebrate progress:Recognize teams and individuals who embrace secure development

Resources you'll need:

Budget:Security tools (SAST, DAST, SCA), training, potentially consulting

Time:Developer time for training, security activities, remediation

People:Application security expertise (hire or contract), security champions

Tools:Development environment access, CI/CD system access, tool procurement process

Throughout this workbook, you'll find practical examples, templates, and real-world guidance. This isn't just theory—it's a practical roadmap based on what actually works in real organizations.

Let's begin building your secure development program.

## Section 1: Secure Development Program Setup

### Overview

Before implementing specific security activities, you need a foundation: governance structure, roles and responsibilities, policies and standards, and executive support. This section helps you establish that foundation.

What you're building:- Governance structure and decision-making authority
- Roles and responsibilities clearly defined
- Documented policies and standards
- Communication channels and escalation paths
- Metrics and reporting structure
- Executive support and commitment

Why this matters:Without clear governance and accountability, security initiatives fragment, priorities conflict, and nothing gets enforced consistently. A strong foundation enables everything else.

Time to implement:4-6 weeks

### Prerequisites

Executive awareness of need for secure development program

Basic understanding of current development practices

Authority to define policies and assign responsibilities

### Implementation Steps

Step 1: Secure Executive Sponsorship (Week 1)

Secure development requires investment (tools, time, training) and organizational change. Executive support is essential.

Actions:1.Prepare business case:- Cost of security incidents (breaches, downtime, reputation)
   - Compliance requirements (SOC 2, regulatory)
   - Competitive advantage (customers increasingly demand security)
   - Reduced long-term costs (cheaper to prevent than fix after production)

Present to executives (CISO, CTO, CEO):

Current state and risks

Proposed program overview

Resource requirements (tools, training, time)

Expected timeline and outcomes

ROI and risk reduction

Obtain commitment:

Budget approval for tools and training

Acknowledgment that security work takes time

Agreement on priorities and timelines

Support for policy enforcement

ROI and risk reduction

Obtain commitment:

Deliverable:Executive sponsorship secured, documented in email or meeting notes

Step 2: Define Governance Structure (Week 1-2)

Establish who makes decisions and how security integrates with development.

Actions:1.Identify key stakeholders:- CISO or security leader
   - CTO or VP Engineering
   - Application Security Manager (or hire/designate)
   - Development managers
   - DevOps lead
   - Compliance/Legal representative

Create governance bodies:

Security Steering Committee:Executive-level governance, meets quarterly
Reviews program metrics and trends
Approves major initiatives and budgets
Resolves escalated issues

Reviews program metrics and trends

Approves major initiatives and budgets

Resolves escalated issues

Application Security Working Group: Operational coordination, meets monthly
Development, security, DevOps representatives
Coordinates security activities
Reviews and updates standards
Addresses cross-team issues

Development, security, DevOps representatives

Coordinates security activities

Reviews and updates standards

Addresses cross-team issues

Define decision-making authority:

Who approves exceptions to policy?

Who prioritizes security work vs. features?

Who approves production deployments with security issues?

Who determines risk acceptance?

Reviews program metrics and trends

Approves major initiatives and budgets

Resolves escalated issues

Application Security Working Group:Operational coordination, meets monthly

Development, security, DevOps representatives

Coordinates security activities

Reviews and updates standards

Addresses cross-team issues

Define decision-making authority:

Deliverable:Governance charter documenting structure, membership, responsibilities, meeting cadence

Step 3: Assign Roles and Responsibilities (Week 2)

Define who does what in secure development.

Actions:1.Designate Application Security owner:- Could be dedicated Application Security Manager or distributed responsibility
   - Responsible for program implementation and oversight
   - Budget for security tools and training
   - Authority to enforce policy

Define core roles:

Application Security Team:Security expertise, testing, guidance

Development Teams:Write secure code, fix vulnerabilities

DevOps Team:Secure pipelines and infrastructure

Engineering Managers:Enforce practices, allocate time

Architects:Secure design

QA Team: Security testing

Document RACI matrix:

Use matrix from Policy Section 1.3

Customize for your organization

Communicate to all stakeholders

Identify gaps:

Do you have application security expertise? (If not, hire or contract)

Do you have security champions in development teams? (Develop them)

Do managers understand their security responsibilities?

QA Team:Security testing

Document RACI matrix:

Communicate to all stakeholders

Identify gaps:

Deliverable:RACI matrix customized for your organization, role assignments documented

Step 4: Adopt or Customize Policy (Week 2-3)

The Secure Development Policy (Enterprise or SMB edition) is your foundation. Adopt it or customize it.

Actions:1.Review policy against your needs:- Does it address your technology stack?
   - Does it match your development methodology (Agile, DevOps, etc.)?
   - Does it address your compliance requirements?
   - Is the language appropriate for your organization?

Customize as needed:

Adjust terminology to match your organization

Add or remove framework addendums based on applicability

Adjust timeframes or requirements based on risk tolerance

Add organization-specific considerations

Review with stakeholders:

Legal/compliance review

Engineering leadership review

Developer representative review (ensure it's practical)

Security team review

Approve and publish:

Formal approval from CISO and CTO

Publish on company intranet

Communicate to all affected personnel

Add organization-specific considerations

Review with stakeholders:

Security team review

Approve and publish:

Deliverable:Approved Secure Development Policy published and communicated

Step 5: Develop Supporting Standards (Week 3-4)

The policy is high-level; you need detailed standards for implementation.

Actions:1.Secure Coding Standards:- Language-specific secure coding guidelines
   - Based on OWASP, CWE/SANS, language security guides
   - Practical examples and code snippets
   - Tools and libraries to use
   - Common pitfalls to avoid

Security Testing Standards:

Which tests are required for which systems

Tool configuration requirements

How to triage findings

Remediation timeframes by severity

Code Review Standards:

What to look for in security reviews

Review checklist

Documentation requirements

Third-Party Component Standards:

Approved component evaluation criteria

Vulnerability response requirements

Update and patching standards

Remediation timeframes by severity

Code Review Standards:

Documentation requirements

Third-Party Component Standards:

Deliverable:Core standards documented and published

Step 6: Establish Communication Channels (Week 4)

Teams need to know how to ask questions, report issues, and escalate concerns.

Actions:1.Create communication channels:- Email distribution list for security announcements
   - Slack/Teams channel for security questions (#security-help or similar)
   - Office hours or regular Q&A sessions
   - Issue tracking system for security findings

Define escalation paths:

How to report security vulnerabilities

How to escalate urgent security issues

How to request exceptions to policy

Who to contact for different types of questions

Create documentation repository:

Central location for policies, standards, guidelines

Training materials

Templates and tools

FAQs

Who to contact for different types of questions

Create documentation repository:

Deliverable:Communication channels established, documented, and communicated to teams

Step 7: Define Metrics and Reporting (Week 4-5)

What gets measured gets managed. Define metrics upfront.

Actions:1.Identify key metrics:- Vulnerabilities found by severity and phase (design, code, test, production)
   - Mean time to remediate vulnerabilities
   - Code review coverage
   - Security testing coverage (SAST, DAST, SCA)
   - Training completion rates
   - Compliance with security requirements

Establish baseline:

Measure current state (even if it's zero or unknown)

Document starting point

Create reporting templates:

Monthly dashboard for working group

Quarterly executive summary

Incident reports for security issues

Trend analysis

Set targets:

Where do you want to be in 6 months? 12 months?

Realistic goals based on resources and maturity

Document starting point

Create reporting templates:

Trend analysis

Set targets:

Deliverable:Metrics framework documented, baseline established, reporting templates created

Step 8: Launch Program (Week 5-6)

Announce the program, communicate expectations, and begin implementation.

Actions:1.Announce program:- All-hands meeting or company-wide communication
   - Executive sponsorship visible
   - Explain why this matters
   - What's changing and when
   - Where to get help

Communicate expectations:

Developers: Secure coding, code review, security testing, training

Managers: Enforce practices, allocate time, support team

Everyone: Policy compliance

Provide resources:

Training materials accessible

Tools available and configured

Support channels active

Documentation complete

Begin phased rollout:

Start with pilot team if helpful

Learn and adjust before full rollout

Celebrate early wins

Everyone: Policy compliance

Provide resources:

Documentation complete

Begin phased rollout:

Deliverable:Program launched, initial activities underway

### Success Criteria

You've successfully set up your program when:
- [ ] Executive sponsorship secured with documented commitment
- [ ] Governance structure established and operating
- [ ] Roles and responsibilities clearly defined and accepted
- [ ] Policy approved and published
- [ ] Core standards documented
- [ ] Communication channels active and used
- [ ] Metrics defined and baseline measured
- [ ] Program announced and implementation begun
- [ ] Teams know where to get help and what's expected

### Common Challenges and Solutions

Challenge:"Developers resist additional security requirements"Solution:- Involve developers early in defining standards (they'll support what they help create)
- Frame security as quality and reliability, not just compliance
- Provide tools that make security easier, not harder
- Celebrate developers who find and fix security issues
- Start with "quick wins" that demonstrate value

Challenge:"We don't have dedicated application security staff"Solution:- Consider contracting application security expertise initially
- Develop security champions from development team (train interested developers)
- Use managed security testing services
- Leverage security vendors for tool implementation and training
- Plan to hire as program matures

Challenge:"Management says they support security but doesn't allocate time"Solution:- Quantify time requirements (e.g., "security adds 10-15% to development time")
- Track time spent on security activities vs. fixing production security issues
- Show cost of production security incidents vs. prevention
- Escalate to executive sponsors when time not allocated
- Include security tasks in sprint planning and estimation

Challenge:"Our technology stack isn't covered by standard guidelines"Solution:- Research security best practices for your specific technologies
- Consult with security experts familiar with your stack
- Adapt general principles to your technologies
- Document your stack-specific guidelines
- Contribute back to community if possible

### Quick Wins

Implement these quick wins while working through full program setup:

Enable pre-commit secret scanning(1-2 days)

Prevents committing credentials to Git

Low overhead, high value

Tools: git-secrets, Talisman, GitGuardian

Create security Slack/Teams channel (1 hour)

Easy way for developers to ask security questions

Builds security awareness through visibility

Schedule lunch-and-learn security sessions (ongoing)

Monthly 30-60 minute sessions on security topics

Build knowledge and culture

Low cost, high engagement

Document top 5 security requirements for your applications (1 day)

Gives developers immediate actionable guidance

Can expand over time

Run free/open source SAST tool on codebase (1-2 days)

Get baseline of security issues

Identify hot spots requiring attention

Tools: Semgrep, SonarQube Community Edition

Tools: git-secrets, Talisman, GitGuardian

Create security Slack/Teams channel(1 hour)

Builds security awareness through visibility

Schedule lunch-and-learn security sessions(ongoing)

Low cost, high engagement

Document top 5 security requirements for your applications(1 day)

Can expand over time

Run free/open source SAST tool on codebase(1-2 days)

## Section 2: Security Requirements and Threat Modeling

### Overview

Security begins with requirements. If you don't define security requirements upfront, you'll retrofit security later (expensive and incomplete). Threat modeling helps identify security requirements based on understanding potential attacks.

What you're implementing:- Security requirements process integrated into project planning
- Threat modeling methodology for understanding security threats
- Templates and tools to make the process efficient
- Training for architects and developers on these practices

Why this matters:Designing security in is 10x cheaper than retrofitting. Requirements guide implementation and testing.

Time to implement:6-8 weeks (foundation), ongoing for each project

### Implementation Steps

Step 1: Define Security Requirements Process (Week 1-2)

Establish when and how security requirements are identified.

Actions:1.Integrate into project lifecycle:- Security requirements identified during project planning/requirements phase
   - Mandatory for all new projects and major enhancements
   - Part of standard requirements documentation

Create requirements template:

Authentication requirements

Authorization and access control

Data protection (encryption, retention, disposal)

Input validation and output encoding

Audit logging

Session management

API security

Error handling

Cryptography

Compliance requirements

Define requirements by risk level:

High-risk systems (customer-facing, sensitive data): Comprehensive requirements

Medium-risk systems (internal, moderate sensitivity): Standard requirements

Low-risk systems (internal, non-sensitive): Basic requirements

Establish review process:

Product manager drafts initial requirements with security team consultation

Application Security team reviews and approves

Requirements tracked in project management system

Compliance requirements

Define requirements by risk level:

Low-risk systems (internal, non-sensitive): Basic requirements

Establish review process:

Deliverable:Security requirements template, process documented, integrated into project workflow

Step 2: Select and Train on Threat Modeling Methodology (Week 2-3)

Threat modeling can be complex. Choose an appropriate methodology and train your team.

Common Methodologies:-STRIDE:Identify threats by category (Spoofing, Tampering, Repudiation, Information Disclosure, Denial of Service, Elevation of Privilege) - Microsoft's approach, good for beginners
-PASTA:Process for Attack Simulation and Threat Analysis - comprehensive, risk-centric
-Attack Trees:Visual representation of how attackers might achieve goals
-VAST:Visual, Agile, and Simple Threat modeling - designed for Agile/DevOps

Recommendation for most organizations:Start with STRIDE—it's well-documented, approachable, and effective.

Actions:1.Choose methodology:- Consider your team's background and comfort with security
   - Consider your development methodology (Agile → VAST, traditional → STRIDE)
   - Can start simple and evolve

Train key personnel:

Architects: In-depth threat modeling training

Application Security team: Expert-level training

Development leads: Awareness and overview

Developers: Basic understanding

Create lightweight process:

Not every project needs comprehensive threat modeling

High-risk projects: Full threat modeling workshop

Medium-risk: Lightweight threat modeling (1-2 hours)

Low-risk: Security requirements checklist

Developers: Basic understanding

Create lightweight process:

Deliverable:Methodology selected, key personnel trained, tiered approach documented

Step 3: Create Threat Modeling Template and Process (Week 3-4)

Make threat modeling repeatable and efficient.

Actions:1.Create threat modeling template:- Project overview and context
   - Architecture diagram(s) showing:
     - System components
     - Data flows
     - Trust boundaries (what's inside/outside your control)
     - Entry points (where data enters system)
   - Assets to protect (what would attackers want?)
   - Threat identification (STRIDE or chosen methodology)
   - Risk assessment of each threat (likelihood × impact)
   - Mitigating controls and security requirements
   - Open questions and assumptions

Define threat modeling process:

When:During architecture/design phase, before implementation

Who:Architect leads, Application Security facilitates, development team participates

Duration:2-4 hours for comprehensive, 1 hour for lightweight

Output: Documented threat model with security requirements

Create architecture diagram standards:

Use consistent symbols and notation

Show data flows with arrows

Mark trust boundaries with dotted lines

Identify external entities clearly

Tools: Draw.io, Lucidchart, Microsoft Threat Modeling Tool

Output:Documented threat model with security requirements

Create architecture diagram standards:

Deliverable:Threat modeling template created, process documented

Step 4: Pilot Threat Modeling (Week 4-5)

Run threat modeling sessions with real projects before full rollout.

Actions:1.Select pilot projects:- Mix of high and medium risk
   - Teams willing to try new process
   - 2-3 projects

Conduct threat modeling sessions:

Application Security team facilitates

Follow your defined process

Document everything

Time the session

Collect feedback:

Was it valuable?

Was it too time-consuming?

What would make it better?

What security issues did we identify?

Refine process:

Adjust template based on feedback

Improve facilitation approach

Update documentation

Time the session

Collect feedback:

What security issues did we identify?

Refine process:

Deliverable:Pilot threat models completed, process refined based on lessons learned

Step 5: Integrate into SDLC (Week 6-7)

Make security requirements and threat modeling standard practice.

Actions:1.Update project templates:- Add security requirements section to project plans
   - Include threat modeling checkpoint in project schedule
   - Add security review gate before development begins

Train teams:

Architects: How to conduct threat modeling

Product managers: How to identify security requirements

Developers: How to participate in threat modeling

Create recorded training for asynchronous learning

Establish checkpoints:

Security requirements review before design approval

Threat modeling before implementation begins (high/medium risk)

Application Security team reviews for high-risk projects

Track compliance:

Are teams doing threat modeling when required?

Are security requirements documented?

Metrics on completion rates

Create recorded training for asynchronous learning

Establish checkpoints:

Application Security team reviews for high-risk projects

Track compliance:

Deliverable:Process integrated into SDLC, teams trained, checkpoints established

Step 6: Build Threat Library (Week 7-8)

As you conduct threat models, build a library of common threats and controls.

Actions:1.Document common threats:- Organize by application type (web app, API, mobile)
   - Organize by asset type (customer data, credentials, financial data)
   - Common attack scenarios for your organization

Document standard mitigations:

For each common threat, document standard controls

Reuse across projects

Speeds up threat modeling

Create reference materials:

Examples of good threat models

Common mistakes to avoid

Quick reference guides

Speeds up threat modeling

Create reference materials:

Deliverable:Threat library started and made accessible to teams

### Success Criteria

You've successfully implemented security requirements and threat modeling when:
- [ ] Security requirements are documented for all new projects
- [ ] Threat modeling is performed for high-risk projects before implementation
- [ ] Teams trained and capable of conducting threat models
- [ ] Templates and process documented and followed
- [ ] Security requirements tracked and validated during testing
- [ ] Threat library growing with reusable knowledge
- [ ] Teams report process is valuable (not just compliance checkbox)

### Common Challenges and Solutions

Challenge:"Threat modeling takes too long / slows us down"Solution:- Use tiered approach: comprehensive for high-risk, lightweight for others
- Build reusable threat library to speed up common scenarios
- Time-box sessions (2 hours maximum)
- Focus on high-value threats, not exhaustive lists
- Get better with practice—first sessions are slower

Challenge:"We don't have security expertise to facilitate threat modeling"Solution:- Train architects as threat modeling facilitators
- Use threat modeling tools with built-in guidance (Microsoft Threat Modeling Tool)
- Contract with security consultants for initial sessions
- Start with lightweight approach (security requirements checklist)
- Build expertise over time

Challenge:"Developers don't see the value / treat it as checkbox"Solution:- Show examples of security issues that would have been caught by threat modeling
- Involve developers in real threat modeling sessions (interactive, engaging)
- Track and share when threat modeling prevents security issues
- Keep sessions focused and efficient
- Make it conversation, not paperwork

Challenge:"Our agile process doesn't have a 'design phase'"Solution:- Integrate threat modeling into sprint planning for large features
- Conduct lightweight threat modeling during backlog refinement
- Use "security spike" user stories for threat modeling activity
- Continuous threat modeling as architecture evolves
- Adapt methodology to your process (consider VAST for Agile)

### Quick Wins

Create top 10 security requirements list(1 day)

Document 10 most common security requirements

Developers can reference immediately

Expand over time

Conduct one threat modeling session (4 hours)

Pick high-value project

Follow basic STRIDE approach

Show team how it works

Learn by doing

Create architecture diagram template (2 hours)

Standard format for showing system architecture

Include sample diagrams

Makes threat modeling easier

Security requirements checklist (1 day)

Simple checklist for common requirements

Can use instead of full threat model for low-risk projects

Easy to complete and verify

Expand over time

Conduct one threat modeling session(4 hours)

Learn by doing

Create architecture diagram template(2 hours)

Makes threat modeling easier

Security requirements checklist(1 day)

## Section 3: Secure Coding Training and Culture

### Overview

Security knowledge is the foundation. Developers need to understand common vulnerabilities, how to write secure code, and how to use security tools. But knowledge alone isn't enough—you need a culture where security is valued and supported.

What you're building:- Comprehensive security training program
- Security champions network
- Positive security culture (security as enabler, not blocker)
- Ongoing learning and knowledge sharing

Why this matters:Developers can't write secure code if they don't know how. Tools find issues, but people prevent them. Culture determines whether security is sustained long-term.

Time to implement:8-10 weeks (initial), ongoing

### Implementation Steps

Step 1: Assess Current Knowledge and Skills (Week 1)

Understand your baseline before training.

Actions:1.Survey development team:- What security training have you had?
   - What security topics do you understand well?
   - What areas do you want to learn more about?
   - How confident are you in writing secure code?

Review recent security issues:

What types of vulnerabilities are being found?

What knowledge gaps led to these issues?

What training would have prevented them?

Assess by role:

Developers: Secure coding knowledge

Architects: Secure design knowledge

QA: Security testing knowledge

Managers: Security program knowledge

What training would have prevented them?

Assess by role:

Deliverable:Training needs assessment completed, knowledge gaps identified

Step 2: Design Training Program (Week 2-3)

Create comprehensive yet practical training.

Training Components:

1. Onboarding Training (Required for all new developers):- Overview of Secure Development Policy
- Introduction to common vulnerabilities (OWASP Top 10)
- How to use security tools (SAST, SCA)
- Where to get help
- Duration: 2-4 hours
- Delivery: Mix of recorded content and live Q&A

2. Annual Secure Coding Training (Required annually):- In-depth coverage of secure coding practices
- Language-specific guidance
- Common vulnerabilities with examples
- How to prevent vulnerabilities
- Tool usage
- Hands-on exercises
- Duration: 4-8 hours
- Delivery: Combination of online courses and instructor-led training

3. Role-Specific Training:-Architects:Threat modeling, secure design patterns (8 hours)
-QA Engineers:Security testing methodologies (4 hours)
-Managers:Security program oversight, metrics (2 hours)

4. Topic-Specific Training (Just-in-time):- Training when adopting new technologies
- Training after security incidents (lessons learned)
- Training on emerging threats
- Duration: 1-2 hours per topic

5. Hands-On Training (Ongoing):- Capture the flag (CTF) exercises
- Vulnerable application labs (OWASP WebGoat, DVWA, others)
- Code review exercises
- Real-world scenarios

Actions:1.Select training providers/platforms:- Commercial options: Secure Code Warrior, Security Journey, PluralSight, Coursera
   - Free options: OWASP training materials, YouTube, security blogs
   - Custom: Develop internal training for organization-specific needs
   - Mix: Combination of commercial and custom

Create training curriculum:

Map out what's covered in each training

Ensure no gaps in critical knowledge areas

Ensure coverage of OWASP Top 10 at minimum

Language-specific content for your technology stack

Plan hands-on components:

Set up vulnerable application lab environment

Create code review exercises from real issues (sanitized)

Schedule CTF events or competitions

Language-specific content for your technology stack

Plan hands-on components:

Deliverable:Training program designed, providers selected, curriculum documented

Step 3: Deploy Initial Training (Week 4-6)

Roll out training to all development personnel.

Actions:1.Communicate training requirements:- Who needs what training
   - Deadlines for completion
   - Why this matters
   - Where to access training

Schedule training sessions:

Instructor-led sessions (if applicable)

Time for self-paced learning

Hands-on labs

Provide dedicated time:

Managers: Give team time to complete training

Don't expect training on personal time

Include in sprint planning

Track completion:

Learning management system or spreadsheet

Follow up with individuals who haven't completed

Report completion rates to management

Gather feedback:

Was training valuable?

What would make it better?

What topics need more coverage?

Was it too technical? Not technical enough?

Hands-on labs

Provide dedicated time:

Include in sprint planning

Track completion:

Report completion rates to management

Gather feedback:

Deliverable:Initial training deployed, majority of team trained, feedback collected

Step 4: Establish Security Champions Program (Week 5-7)

Security champions are developers who get advanced security training and advocate for security in their teams.

Actions:1.Identify candidates:- Look for developers interested in security
   - Volunteer basis (not assigned)
   - Ideally one per team/squad
   - Mix of experience levels

Provide advanced training:

More in-depth security training

Threat modeling facilitation

Code review for security

Security tool expertise

Regular security champion meetups/training

Define security champion responsibilities:

First point of contact for security questions in their team

Review security-sensitive code

Help with threat modeling

Promote security awareness

Share security knowledge

Attend security champion meetings (monthly)

NOT responsible for all security in team (team responsibility)

Provide recognition:

Acknowledge in team meetings

Security champion badge/title

Certificate of completion

Career development opportunity

Consider in performance reviews

Create community:

Monthly security champion meetings

Slack/Teams channel for champions

Share knowledge and challenges

Bring in guest speakers

Regular security champion meetups/training

Define security champion responsibilities:

NOT responsible for all security in team (team responsibility)

Provide recognition:

Consider in performance reviews

Create community:

Deliverable:Security champions identified, trained, and active

Step 5: Build Security Culture (Week 6-10)

Training alone doesn't create culture. Culture comes from what's valued, recognized, and reinforced.

Actions:1.Make security visible and positive:- Share security wins (vulnerabilities found and fixed before production)
   - Celebrate developers who write secure code
   - Recognize teams with low vulnerability rates
   - Share security metrics and trends
   - "Security hero" recognition program

Provide easy access to security resources:

Secure coding cheat sheets posted/accessible

Security guidance in documentation

Quick reference guides

Office hours for security questions

Friendly, approachable security team

Frame security positively:

Security as quality and reliability

Security as protecting customers

Security as competitive advantage

NOT just compliance or avoiding punishment

Remove friction:

Make security tools easy to use

Automate security checks

Fast feedback on security issues

Help developers fix issues, don't just report them

Blameless security:

Security issues are learning opportunities

Focus on systemic improvements, not individual blame

Reward reporting and fixing, not hiding

Leadership role modeling:

Executives and managers demonstrate security commitment

Participate in training

Ask about security in reviews

Allocate time for security work

Friendly, approachable security team

Frame security positively:

NOT just compliance or avoiding punishment

Remove friction:

Help developers fix issues, don't just report them

Blameless security:

Reward reporting and fixing, not hiding

Leadership role modeling:

Deliverable:Security culture initiatives launched, initial positive signals visible

Step 6: Establish Ongoing Learning (Week 8-10)

Security isn't one-and-done. Threats evolve, technologies change.

Actions:1.Monthly "lunch and learn" sessions:- 30-60 minute sessions on security topics
   - Mix of external speakers and internal presentations
   - Interactive and engaging
   - Record for those who can't attend live

Security newsletter or blog:

Weekly or bi-weekly digest

Relevant security news

Internal security updates

Tips and tricks

Recent vulnerabilities and lessons learned

Hands-on practice:

Quarterly CTF competitions

Vulnerable app challenges

Bug bounty program (internal or external)

Code review challenges

Conference and external training:

Send developers to security conferences

Support security certifications

Encourage security community participation

Learning from incidents:

Post-mortem presentations from security incidents

What happened, why, how to prevent

Turn incidents into learning opportunities

Recent vulnerabilities and lessons learned

Hands-on practice:

Code review challenges

Conference and external training:

Encourage security community participation

Learning from incidents:

Deliverable:Ongoing learning programs established and scheduled

### Success Criteria

You've successfully built training and culture when:
- [ ] All developers completed secure coding training
- [ ] Annual training program established and compliance tracked
- [ ] Security champions program active with champions in most teams
- [ ] Security resources readily accessible to developers
- [ ] Developers report feeling confident in writing secure code
- [ ] Security is discussed positively (not just as compliance burden)
- [ ] Developers proactively ask security questions
- [ ] Security issues are treated as learning opportunities
- [ ] Ongoing learning programs active and attended

### Common Challenges and Solutions

Challenge:"Developers don't have time for training"Solution:- Make training part of work time, not personal time
- Managers must allocate time explicitly
- Track as sprint work or separate allocation
- Show ROI (training prevents costly production issues)
- Make training engaging and relevant (not boring compliance check)

Challenge:"Training is too theoretical / not relevant to our work"Solution:- Include hands-on exercises with real code
- Use examples from your technology stack
- Show vulnerabilities from your actual applications (sanitized)
- Let developers practice in safe environment
- Supplement vendor training with custom internal content

Challenge:"Can't find volunteers for security champions"Solution:- Make benefits clear (career development, interesting work)
- Provide substantial training and recognition
- Don't overburden champions (not responsible for all security)
- Start small with few champions who are truly interested
- Provide ongoing support and community
- Consider incentives (conference attendance, certifications)

Challenge:"Security team seen as blockers / 'security police'"Solution:- Reframe security team as helpers and advisors
- Provide guidance, not just criticism
- Participate in fixing, not just finding
- Celebrate security successes together
- Fast response to questions and requests
- Friendly, approachable demeanor

### Quick Wins

OWASP Top 10 lunch session(1 hour prep, 1 hour session)

Present top 10 with examples relevant to your apps

Interactive discussion

Immediate awareness boost

Security cheat sheet (4 hours)

One-page quick reference for secure coding

Post in offices, share digitally

Easy to reference while coding

"Ask Me Anything" security office hours (1 hour weekly)

Open forum for developers to ask questions

Builds relationship between security and development

Addresses blockers immediately

Security wins newsletter (2 hours monthly)

Celebrate vulnerabilities found and fixed

Share tips and updates

Positive reinforcement

Immediate awareness boost

Security cheat sheet(4 hours)

Easy to reference while coding

"Ask Me Anything" security office hours(1 hour weekly)

Addresses blockers immediately

Security wins newsletter(2 hours monthly)

## Section 4: Code Review and SAST Implementation

### Overview

Code review is one of the most effective ways to find security vulnerabilities. Combining human review with automated Static Application Security Testing (SAST) provides comprehensive coverage during development.

What you're implementing:- Security-focused code review process
- SAST tools integrated into development workflow
- Developer training on secure code review
- Metrics to track coverage and effectiveness

Why this matters:Catching vulnerabilities during code review is 10x cheaper than finding them in testing, 50x cheaper than fixing in production. SAST automates finding common issues so humans can focus on complex logic flaws.

Time to implement:6-8 weeks

### Implementation Steps

Step 1: Establish Code Review Requirements (Week 1)

Define when and how code review happens.

Actions:1.Mandate code review:- All code must be reviewed before merging to main branches
   - No exceptions (not even for senior developers)
   - Reviewer must be different from author

Define review scope:

Functional correctness

Code quality and maintainability

Security considerations(this is the new emphasis)

Test coverage

Create review checklist:

Use Security Code Review Checklist from Policy Appendix B

Customize for your technologies

Make it scannable (not exhaustive)

Focus on high-risk areas: authentication, authorization, input validation, sensitive data handling

Set expectations:

Reviewers: Expected to check for security issues

Authors: Expected to address security feedback

Timeframe: Reviews completed within 1-2 business days

Test coverage

Create review checklist:

Focus on high-risk areas: authentication, authorization, input validation, sensitive data handling

Set expectations:

Deliverable:Code review requirements documented and communicated

Step 2: Train Developers on Security Code Review (Week 2-3)

Developers need to know what to look for.

Training Content:- How to spot common vulnerabilities (injection, XSS, authentication flaws)
- Secure coding patterns vs. anti-patterns
- How to use the security code review checklist
- Examples of good and bad security reviews
- How to provide constructive security feedback

Training Delivery:- 2-hour training session (live)
- Recorded for future reference
- Hands-on exercises: Review sample code for security issues
- Real examples from your codebase (sanitized)

Actions:1.Create training materials2.Schedule training sessions for all developers3.Provide practice exercises4.Make security champions advanced reviewers

Deliverable:Developers trained on security code review

Step 3: Select and Deploy SAST Tool (Week 3-5)

SAST tools automate finding common vulnerabilities in source code.

SAST Tool Selection Criteria:- Language support (covers your technology stack)
- Accuracy (low false positive rate)
- Integration with development tools (IDE, Git, CI/CD)
- Ease of use for developers
- Customizable rules
- Reporting and metrics
- Cost and licensing

Popular SAST Tools:-Commercial:Checkmarx, Veracode, Fortify, Snyk Code, GitHub Advanced Security
-Open Source:SonarQube, Semgrep, Bandit (Python), Brakeman (Ruby), ESLint (JavaScript)

Actions:1.Evaluate tools:- Trial 2-3 tools with your actual code
   - Scan representative applications
   - Compare results (coverage, false positives)
   - Test integration with your workflow
   - Consider developer feedback

Select tool(s):

Primary SAST tool for all languages

Potentially specialized tools for specific languages

Balance cost vs. capability

Deploy and configure:

Install SAST tool

Configure for your languages and frameworks

Integrate with version control (GitHub, GitLab, Bitbucket)

Configure rules (start with defaults, tune over time)

Set up reporting dashboard

Establish baseline:

Scan existing code to understand current state

Expect many findings initially

Don't require fixing all backlog immediately

Focus on new code and high-risk areas

Balance cost vs. capability

Deploy and configure:

Set up reporting dashboard

Establish baseline:

Deliverable:SAST tool selected, deployed, configured, baseline established

Step 4: Integrate SAST into Development Workflow (Week 5-6)

Make SAST automatic and easy for developers.

Integration Points:1.IDE Integration (Optional but Helpful):- SAST plugin for IDEs (VS Code, IntelliJ, etc.)
   - Real-time feedback while coding
   - Catch issues before commit

Pre-Commit Hooks (Optional):

SAST check before allowing commit

Fast scan (< 1 minute)

Can be bypassed with flag (for work in progress)

Pull Request / Merge Request (Required):

SAST scans automatically on every PR/MR

Results visible in PR/MR interface

Block merge if critical findings (configurable)

Developer sees results before review

CI/CD Pipeline (Required):

Comprehensive SAST scan in CI

Fail build if critical/high findings exceed threshold

Results logged and tracked

Can be bypassed with flag (for work in progress)

Pull Request / Merge Request (Required):

Developer sees results before review

CI/CD Pipeline (Required):

Actions:1.Configure integrations:- Set up hooks and plugins
   - Test with sample code
   - Ensure fast feedback (< 5 minutes for PR scan)

Define failure criteria:

What severity findings fail the build?

Critical: Always fail

High: Fail if exceeding threshold (e.g., >5 new high severity)

Medium/Low: Report but don't fail

Create developer documentation:

How to run SAST locally

How to interpret results

How to fix common findings

How to suppress false positives (with justification)

Medium/Low: Report but don't fail

Create developer documentation:

Deliverable:SAST integrated into development workflow, documentation provided

Step 5: Establish Triage and Remediation Process (Week 6-7)

SAST will find many issues. You need a process to manage them.

Actions:1.Triage process:- New findings automatically create tickets
   - Application Security team or security champions perform initial triage
   - Classify: True positive, false positive, or needs investigation
   - Prioritize based on severity and exploitability
   - Assign to development team

Remediation expectations:

Critical: Fix before merging code

High: Fix within current sprint or next sprint

Medium: Fix within 30 days

Low: Backlog, fix when touching related code

False positive management:

Document reason for false positive

Suppress in tool (with justification)

Track suppressed findings

Periodic review of suppressions

Backlog management:

Many findings from initial scan

Prioritize: High-risk applications, high-severity findings, external-facing

Allocate time in each sprint for security backlog

Track progress toward zero backlog

Low: Backlog, fix when touching related code

False positive management:

Periodic review of suppressions

Backlog management:

Deliverable:Triage and remediation process established, backlog prioritized

Step 6: Tune and Optimize (Week 7-8)

Initial SAST deployment will have high false positive rate. Tune over time.

Actions:1.Analyze false positives:- What types of false positives are common?
   - Can rules be tuned to reduce them?
   - Can code patterns be adjusted to avoid triggering false positives?

Tune tool configuration:

Adjust severity ratings

Enable/disable specific rules

Configure for frameworks (e.g., Spring Security, ASP.NET)

Add custom rules if needed

Developer feedback:

Are findings actionable?

Is tool slowing down development?

What would make it more helpful?

Improve guidance:

Create internal wiki with fix guidance for common findings

Link to examples and documentation

Provide code snippets for common fixes

Add custom rules if needed

Developer feedback:

What would make it more helpful?

Improve guidance:

Deliverable:SAST tool tuned for lower false positive rate, developer feedback incorporated

### Success Criteria

You've successfully implemented code review and SAST when:
- [ ] All code reviewed before merging (100% coverage)
- [ ] Reviews include security considerations
- [ ] SAST integrated into development workflow
- [ ] SAST runs automatically on all code changes
- [ ] Critical findings block merges
- [ ] False positive rate < 30% (ideally < 20%)
- [ ] Developers understand how to interpret and fix findings
- [ ] Security backlog being reduced
- [ ] Time from finding to fix is decreasing
- [ ] Vulnerabilities found in production are decreasing

### Common Challenges and Solutions

Challenge:"SAST has too many false positives"Solution:- Tune tool configuration
- Use tool's framework-specific rulesets
- Invest time upfront in suppressing known false positives
- Track false positive rate and work to improve it
- Consider different or additional tools if current tool isn't working

Challenge:"SAST slows down CI/CD pipeline"Solution:- Run fast incremental scans on PRs, comprehensive scans nightly
- Use caching to speed up scans
- Scan in parallel with other CI tasks
- Consider running only on changed files for PRs
- If pipeline still too slow, optimize other parts of pipeline too

Challenge:"Developers ignore SAST findings"Solution:- Block merges for critical findings (can't ignore)
- Require triage comment explaining why deferred
- Track metrics and report to management
- Show examples of real vulnerabilities SAST found
- Improve training on fixing findings
- Make findings more actionable with clear guidance

Challenge:"Too many findings in existing code to fix"Solution:- Don't require fixing all backlog immediately
- Focus on net new findings first (prevent getting worse)
- Prioritize backlog: high severity, external-facing, handles sensitive data
- Allocate % of each sprint to security backlog (e.g., 10-15%)
- Track trend: Is backlog growing or shrinking?
- Consider "security sprint" to knock out major backlog

### Quick Wins

Add security section to PR template(30 minutes)

Reminder to check for security issues

Quick security checklist

Makes security visible in every review

Run open source SAST tool on one app (4 hours)

SonarQube Community, Semgrep free tier

Get immediate feedback on code security

Identify hot spots

Security code review training session (2 hours)

Show examples of security issues in code

Practice finding issues

Immediate skill boost

Create top 10 secure coding tips (2 hours)

Quick reference for common issues

Post where developers will see it

Reinforces training

Makes security visible in every review

Run open source SAST tool on one app(4 hours)

Identify hot spots

Security code review training session(2 hours)

Immediate skill boost

Create top 10 secure coding tips(2 hours)

## Section 5: Security Testing Program (DAST and Penetration Testing)

### Overview

While SAST finds issues in source code, DAST (Dynamic Application Security Testing) and penetration testing find issues in running applications. These techniques identify runtime vulnerabilities, configuration issues, and business logic flaws.

What you're implementing:- DAST tool and process for automated security testing
- Penetration testing program (internal or external)
- Integration of security testing into release cycle
- Vulnerability management for findings

Why this matters:Some vulnerabilities only appear at runtime. Configuration issues, authentication flaws, and complex business logic vulnerabilities often require testing the running application.

Time to implement:6-8 weeks

### Implementation Steps

Step 1: Select and Deploy DAST Tool (Week 1-3)

DAST tools test running applications by simulating attacks.

DAST Tool Selection Criteria:- Web application and API testing support
- Authenticated scanning capabilities
- Integration with CI/CD
- Accuracy (coverage and false positive rate)
- Ease of configuration
- Reporting
- Cost

Popular DAST Tools:-Commercial:Burp Suite Enterprise, Acunetix, Netsparker, Rapid7 AppSpider, Qualys WAS
-Open Source:OWASP ZAP, Nikto

Actions:1.Evaluate tools:- Trial with sample applications
   - Test authenticated scanning
   - Evaluate ease of use
   - Compare finding quality

Select tool

Deploy DAST infrastructure:

Install DAST tool

Set up scanning agents

Configure network access to test environments

Set up reporting dashboard

Create test application inventory:

List applications requiring DAST scanning

Prioritize: External-facing, high-risk, handles sensitive data

Document test environment URLs

Select tool

Deploy DAST infrastructure:

Set up reporting dashboard

Create test application inventory:

Deliverable:DAST tool deployed, test application inventory created

Step 2: Configure DAST for Your Applications (Week 3-4)

DAST requires configuration to test effectively.

Configuration Elements:1.Authentication:- Provide test credentials
   - Configure authentication method (form-based, OAuth, API keys, etc.)
   - Ensure test accounts have appropriate access for comprehensive scanning

Scan scope:

Define what URLs/endpoints to scan

Exclude URLs that shouldn't be scanned (logout, delete actions in shared test environment)

Configure scan depth and thoroughness

Scan policies:

Standard scan for most applications

More thorough scan for high-risk applications

Lighter/faster scan for CI/CD integration

Configure checks (OWASP Top 10, etc.)

False positive handling:

Initial scans will have false positives

Document and suppress false positives

Tune configuration to reduce false positives

Configure scan depth and thoroughness

Scan policies:

Configure checks (OWASP Top 10, etc.)

False positive handling:

Actions:1.Configure authentication for test applications2.Define scan policies3.Run pilot scans on 2-3 applications4.Analyze results and tune5.Document configuration standards

Deliverable:DAST configured for production use, pilot scans completed

Step 3: Integrate DAST into Development Process (Week 4-5)

DAST should run regularly, not just occasionally.

Integration Approaches:

Pre-Production Scanning (Required):

DAST scan before production deployment

Run in staging/UAT environment

Critical/high findings block deployment

Part of release checklist

Scheduled Scanning (Required):

Weekly scans of production or production-like environment

Detect configuration drift

Find new vulnerabilities

Continuous monitoring

CI/CD Integration (Optional but Recommended):

Fast DAST scan in deployment pipeline

Run against ephemeral test environment

Catch issues early

Requires fast scan profiles (30-60 minutes)

Part of release checklist

Scheduled Scanning (Required):

Continuous monitoring

CI/CD Integration (Optional but Recommended):

Actions:1.Set up scheduled scans:- Weekly for high-risk applications
   - Monthly for lower-risk applications
   - Configure alerting for new findings

Integrate into release process:

DAST scan required before production release

Results reviewed by security team

Sign-off process for deployments with findings

Configure alerting:

Email notifications for new critical/high findings

Dashboard for tracking scan results

Integration with ticketing system

Sign-off process for deployments with findings

Configure alerting:

Deliverable:DAST integrated into development process, scheduled scans running

Step 4: Establish Penetration Testing Program (Week 5-6)

Penetration testing is manual security testing by skilled professionals.

Program Design:

Frequency:- Critical systems: Annual + after major changes
- High-risk systems: Annual
- Medium-risk systems: Every 2 years
- Low-risk systems: On-demand

Scope:- Define what systems/applications are tested
- Define what's in scope (attacks allowed)
- Define what's out of scope (off-limits)
- Internal vs. external perspective

Resources:- Internal security team (if you have penetration testing expertise)
- External security firms (most common)
- Bug bounty programs (crowd-sourced, ongoing)

Actions:1.Decide internal vs. external:- Internal: More cost-effective if you have expertise, better context
   - External: Independent perspective, specialized skills, auditor preference
   - Both: Internal for frequent testing, external annually

Select external firm (if applicable):

Request proposals from 3-5 firms

Check references

Evaluate methodology and reporting

Verify tester qualifications (OSCP, GPEN, etc.)

Define penetration testing standards:

Scope and methodology

Reporting requirements

Remediation and re-testing

Documentation

Schedule initial penetration tests:

Prioritize high-risk/critical applications

Plan for 2-4 weeks per test (depending on scope)

Schedule for time when team can support (provide info, fix issues)

Verify tester qualifications (OSCP, GPEN, etc.)

Define penetration testing standards:

Documentation

Schedule initial penetration tests:

Deliverable:Penetration testing program established, initial tests scheduled

Step 5: Manage Security Testing Findings (Week 6-7)

DAST and penetration testing will find vulnerabilities. You need to manage them.

Vulnerability Management Process:

Finding Intake:

DAST findings automatically created as tickets

Penetration test findings manually created from report

Classify severity (Critical, High, Medium, Low)

Triage:

Verify finding is valid (not false positive)

Assess exploitability in your environment

Assign to development team

Set remediation timeline based on severity

Remediation:

Development team fixes vulnerability

May require code change, configuration change, or compensating control

Test fix in non-production environment

Verification:

Security team or QA verifies fix

Re-scan with DAST to confirm

Penetration tester re-tests (if penetration test finding)

Close ticket only after verification

Tracking and Reporting:

Dashboard showing open findings by severity

Track time to remediate

Report to management

Trend analysis

Classify severity (Critical, High, Medium, Low)

Triage:

Set remediation timeline based on severity

Remediation:

Test fix in non-production environment

Verification:

Close ticket only after verification

Tracking and Reporting:

Actions:1.Set up ticketing workflow2.Define SLAs for remediation by severity3.Assign vulnerability management coordinator4.Create tracking dashboard5.Establish reporting cadence

Deliverable:Vulnerability management process established, tracking in place

Step 6: Continuous Improvement (Week 7-8)

Analyze results and improve the program.

Actions:1.Analyze findings:- What types of vulnerabilities are most common?
   - Are certain teams or applications more vulnerable?
   - Are findings decreasing over time?
   - Root cause analysis for recurring issues

Improve preventive controls:

Common findings suggest training gaps

Update secure coding standards

Improve code review focus areas

Tune SAST to catch issues earlier

Tune testing:

Reduce false positives in DAST

Improve scan coverage

Optimize scan performance

Better authentication configuration

Report to stakeholders:

Monthly security testing summary

Trends and improvements

Challenges and needs

Celebrate progress

Tune SAST to catch issues earlier

Tune testing:

Better authentication configuration

Report to stakeholders:

Deliverable:Continuous improvement process established, initial insights documented

### Success Criteria

You've successfully implemented security testing when:
- [ ] DAST tool deployed and scanning applications regularly
- [ ] Pre-production DAST scans required before release
- [ ] Penetration testing program established with schedule
- [ ] Critical applications tested annually
- [ ] Findings tracked and remediated within SLA
- [ ] False positive rate manageable (< 30%)
- [ ] Vulnerability trends improving
- [ ] Production security incidents decreasing
- [ ] Teams understand and support security testing

### Common Challenges and Solutions

Challenge:"DAST takes too long / delays releases"Solution:- Run DAST earlier in process (not just before release)
- Use faster scan profiles for CI/CD
- Run comprehensive scans weekly, lighter scans before release
- Start DAST scan when build starts (parallel)
- Improve application testability (faster to scan)

Challenge:"Can't get test credentials working for authenticated DAST scan"Solution:- Work with application team to create service account for scanning
- Simplify authentication if possible (dedicated test auth)
- Use API authentication instead of form-based if available
- Consider scanning both authenticated and unauthenticated
- Document authentication setup for each application

Challenge:"Penetration testing is expensive"Solution:- Start with high-priority applications only
- Use bug bounty program as cost-effective alternative
- Develop internal penetration testing capability
- Combine multiple applications in single penetration test
- Less frequent comprehensive tests + more frequent automated testing

Challenge:"Development team doesn't prioritize fixing security findings"Solution:- Executive support for security remediation requirements
- Block deployments for critical findings
- Track metrics and report to management
- Include security work in sprint planning
- Show impact of vulnerabilities (what could happen)
- Tie remediation to performance reviews

### Quick Wins

Run OWASP ZAP against one application(4 hours)

Free, open source DAST tool

Immediate findings

Demonstrates value of DAST

Create penetration testing plan (4 hours)

List applications to test

Prioritize by risk

Budget and schedule

Actionable roadmap

Pre-production security checklist (2 hours)

Simple checklist before production deployment

Include DAST scan requirement

Makes security testing mandatory

Security testing dashboard (4 hours)

Visual dashboard of open findings

Makes vulnerabilities visible

Drives accountability

Demonstrates value of DAST

Create penetration testing plan(4 hours)

Actionable roadmap

Pre-production security checklist(2 hours)

Makes security testing mandatory

Security testing dashboard(4 hours)

## Section 6: Third-Party Component Management

### Overview

Modern applications depend heavily on third-party libraries and components. These dependencies introduce supply chain risk—vulnerabilities in dependencies become vulnerabilities in your applications. A comprehensive component management program is essential.

What you're implementing:- Software Composition Analysis (SCA) tools for dependency scanning
- Component approval and evaluation process
- Vulnerability monitoring and remediation
- Software Bill of Materials (SBOM) for all applications

Why this matters:70-90% of modern application code comes from third-party dependencies. Supply chain attacks are increasing. You must know what you're using and manage associated risks.

Time to implement:4-6 weeks

### Implementation Steps

Step 1: Select and Deploy SCA Tool (Week 1-2)

SCA tools scan dependencies for known vulnerabilities and license issues.

SCA Tool Selection Criteria:- Language and package manager support
- Vulnerability database coverage
- License compliance features
- CI/CD integration
- Ease of use
- Remediation guidance
- Cost

Popular SCA Tools:-Commercial:Snyk, WhiteSource/Mend, Sonatype Nexus Lifecycle, Black Duck, Veracode SCA
-Open Source:OWASP Dependency-Check, npm audit, pip-audit, bundler-audit
-Platform-Integrated:GitHub Dependabot, GitLab Dependency Scanning

Actions:1.Evaluate tools with your applications2.Select tool(consider using platform-integrated tool if available and sufficient)
3.Deploy SCA tool:- Install and configure
   - Set up reporting dashboard
   - Configure alerting

Scan all applications to establish baseline:

Expect many findings initially

Understand current dependency risk

Prioritize remediation

Deliverable:SCA tool deployed, baseline scans completed

Step 2: Integrate SCA into Development Workflow (Week 2-3)

Make dependency scanning automatic and continuous.

Integration Points:

Development Environment (Optional):

IDE plugins show vulnerable dependencies

Real-time awareness

Pre-Commit Checks (Optional):

Check for newly added vulnerable dependencies before commit

Pull Request/Merge Request (Recommended):

SCA scan on every PR/MR

Show new vulnerabilities introduced

Block merge if critical vulnerabilities

CI/CD Pipeline (Required):

Comprehensive SCA scan on every build

Fail build if critical vulnerabilities exceed threshold

Generate SBOM

Continuous Monitoring (Required):

Monitor dependencies for newly disclosed vulnerabilities

Alert when new vulnerabilities affect your applications

Even if you haven't changed code, new vulnerabilities discovered

Real-time awareness

Pre-Commit Checks (Optional):

Check for newly added vulnerable dependencies before commit

Pull Request/Merge Request (Recommended):

Block merge if critical vulnerabilities

CI/CD Pipeline (Required):

Generate SBOM

Continuous Monitoring (Required):

Actions:1.Configure integrations2.Set failure thresholds(e.g., fail build for critical vulnerabilities)
3.Enable continuous monitoring and alerting4.Document process for developers

Deliverable:SCA integrated into workflow, continuous monitoring enabled

Step 3: Establish Component Approval Process (Week 3-4)

Not all components should be used. Establish evaluation criteria.

Component Evaluation Criteria:-Security:Known vulnerabilities, security track record
-Maintenance:Active development, recent updates
-Popularity:Widely used (more scrutiny)
-License:Compatible with your requirements
-Dependencies:Minimal transitive dependencies
-Alternatives:Better options available?

Approval Process:

Developers evaluate before adding:

Check criteria above

Run SCA scan on component

Document evaluation

Automatic approval:

Components with no known vulnerabilities

Active maintenance

Compatible license

Used in other approved applications

Security team approval required:

Components with known vulnerabilities

Cryptographic libraries

Authentication/authorization libraries

Components handling sensitive data

Unmaintained or deprecated components

Document evaluation

Automatic approval:

Used in other approved applications

Security team approval required:

Actions:1.Document evaluation criteria and process2.Create component approval workflow3.Maintain list of approved/prohibited components4.Train developers on process

Deliverable:Component approval process established and documented

Step 4: Generate and Maintain SBOMs (Week 4)

Software Bill of Materials (SBOM) is an inventory of all components in an application.

Why SBOMs Matter:- Know what you're using
- Quickly identify affected applications when vulnerability disclosed
- Compliance requirement (increasingly)
- Supply chain security visibility

SBOM Formats:-SPDX:Standard format, widely supported
-CycloneDX:Purpose-built for security, gaining adoption
-SWID Tags:ISO standard

Actions:1.Configure SCA tool to generate SBOMs2.Generate SBOM for each application in every build3.Store SBOMs in centralized location4.Make SBOMs accessible to security team5.Update SBOMs with every release

Deliverable:SBOM generation automated, SBOMs centrally stored

Step 5: Establish Vulnerability Response Process (Week 5)

When vulnerabilities are discovered in dependencies, you must respond quickly.

Vulnerability Response Process:

Identification:

SCA tool alerts to new vulnerability

Security advisory received

Continuous monitoring detects new CVE

Assessment:

Which applications use vulnerable component?

What version are we using?

Is it exploitable in our usage?

What's the severity and risk?

Decision:

Update immediately:Critical vulnerability, easily exploitable

Update in current sprint:High severity

Update soon:Medium severity, schedule in upcoming sprint

Accept risk:Low severity or not exploitable in our context

Replace component: No patch available, find alternative

Remediation:

Update dependency to patched version

Test to ensure no breaking changes

Deploy update

Verify vulnerability resolved

Verification:

Re-scan to confirm vulnerability fixed

Monitor for any issues from update

Continuous monitoring detects new CVE

Assessment:

What's the severity and risk?

Decision:

Replace component:No patch available, find alternative

Remediation:

Verify vulnerability resolved

Verification:

Actions:1.Document response process2.Define response timeframes by severity(use policy requirements)
3.Assign vulnerability coordinator4.Create tracking system5.Establish escalation path for complex vulnerabilities

Deliverable:Vulnerability response process established and operational

Step 6: Address Dependency Backlog (Week 5-6)

Initial scans will reveal many vulnerable dependencies. Plan remediation.

Prioritization:- Critical severity → immediate
- High severity → within 30 days
- Medium severity → within 90 days
- Low severity → opportunistic updates

Actions:1.Categorize backlog:- By severity
   - By application (prioritize critical applications)
   - By patchability (patch available vs. no patch)

Allocate remediation time:

Dedicate % of sprint capacity to dependency updates (e.g., 15%)

Schedule "security sprint" if backlog overwhelming

Track progress:

Dashboard showing vulnerability trends

Report regularly to management

Celebrate progress

Prevent backlog growth:

Block new critical vulnerabilities

Encourage regular dependency updates

Automate updates where possible (Dependabot, Renovate)

Schedule "security sprint" if backlog overwhelming

Track progress:

Celebrate progress

Prevent backlog growth:

Deliverable:Backlog prioritized, remediation in progress, trends improving

### Success Criteria

You've successfully implemented third-party component management when:
- [ ] SCA tool deployed and scanning all applications
- [ ] New critical vulnerabilities block builds/deployments
- [ ] Continuous monitoring alerts for new vulnerabilities
- [ ] SBOMs generated for all applications
- [ ] Component approval process followed
- [ ] Vulnerability response process operating effectively
- [ ] Remediation meeting SLA targets
- [ ] Dependency backlog decreasing
- [ ] Teams understand and follow component management practices

### Common Challenges and Solutions

Challenge:"Too many vulnerable dependencies to fix"Solution:- Prioritize ruthlessly (critical first, then high)
- Focus on applications with highest risk/exposure
- Allocate dedicated time each sprint
- Automate updates where possible
- Track trend—is it getting better or worse?
- Consider "security sprint" to address backlog

Challenge:"Updating dependencies breaks the application"Solution:- Comprehensive testing before deploying updates
- Update regularly (smaller, less risky changes)
- Use semantic versioning guidance (patch updates safest)
- Consider using lock files to ensure consistency
- Have rollback plan
- Test updates in non-production first

Challenge:"No patch available for vulnerability"Solution:- Assess if vulnerability exploitable in your context
- Implement compensating controls (WAF rules, input validation)
- Find alternative component
- Vendor code into your application (take over maintenance)
- Document risk and mitigation
- Monitor for patch availability

Challenge:"Developers resist updating dependencies"Solution:- Automate with Dependabot, Renovate (automated PRs)
- Show examples of breaches from vulnerable dependencies
- Make it policy requirement (not optional)
- Track metrics and report to management
- Provide support for updates (don't just demand it)

### Quick Wins

Enable GitHub Dependabot or GitLab Dependency Scanning(2 hours)

Platform-integrated SCA

Automatic vulnerability alerts

Automated update PRs

Free for most tiers

Run npm audit / pip-audit on one application (1 hour)

Free, built-in security scanning

Immediate visibility into vulnerabilities

Demonstrates need

Create list of prohibited dependencies (2 hours)

Known vulnerable or unmaintained components

Prevents use in new projects

Easy policy enforcement

Dependency update day (monthly, 4 hours)

Dedicated time to update dependencies

Team activity

Reduces backlog regularly

Free for most tiers

Run npm audit / pip-audit on one application(1 hour)

Demonstrates need

Create list of prohibited dependencies(2 hours)

Easy policy enforcement

Dependency update day(monthly, 4 hours)

## Section 7: CI/CD Pipeline Security

### Overview

CI/CD pipelines automate building, testing, and deploying code. These pipelines are high-value targets for attackers—compromise the pipeline and you compromise everything it deploys. Securing the pipeline is critical.

What you're implementing:- Security controls for build and deployment infrastructure
- Secrets management in pipelines
- Security gates integrated into automated workflows
- Pipeline monitoring and access controls

Why this matters:Pipeline compromise can result in malicious code deployed to production, stolen credentials, or supply chain attacks. Pipelines must be as secure as production systems.

Time to implement:6-8 weeks

### Implementation Steps

Step 1: Assess Current Pipeline Security (Week 1)

Understand your current state before improving.

Assessment Areas:- Access controls (who can modify pipelines?)
- Secrets management (how are credentials handled?)
- Build environment security (are build agents secured?)
- Security testing integration (what security checks are automated?)
- Artifact integrity (are artifacts signed/verified?)
- Deployment controls (who can deploy to production?)
- Monitoring and logging (are pipeline activities logged?)

Actions:1.Inventory CI/CD systems:- What systems are in use (Jenkins, GitHub Actions, GitLab CI, CircleCI, etc.)?
   - How many pipelines?
   - What do they deploy?

Document current security controls:

What's currently implemented?

What's missing?

What's the biggest risk?

Identify quick wins and priorities:

What can be fixed quickly?

What has highest risk?

What's the biggest risk?

Identify quick wins and priorities:

Deliverable:Pipeline security assessment completed, priorities identified

Step 2: Implement Access Controls (Week 1-2)

Control who can modify pipelines and deploy code.

Access Control Requirements:

Pipeline Modification:

Only authorized personnel can modify pipeline definitions

Changes reviewed and approved (code review for pipeline code)

Pipeline-as-code in version control

Separate permissions from regular code commits

Production Deployment:

Separate permission from non-production deployment

Principle of least privilege

Developers typically cannot deploy to production directly

Require approval for production deployments

Build System Access:

Limit who can access build servers/agents

Monitor access to build systems

Regular access reviews

Separate permissions from regular code commits

Production Deployment:

Require approval for production deployments

Build System Access:

Actions:1.Review and restrict pipeline modification permissions2.Implement approval workflows for production deployments3.Document who has what access and why4.Schedule quarterly access reviews5.Enable MFA for CI/CD system access

Deliverable:Access controls implemented and documented

Step 3: Implement Secrets Management (Week 2-4)

Secrets in pipelines (credentials, API keys, certificates) must be protected.

Secrets Management Requirements:- Never hardcode secrets in pipeline definitions
- Store secrets in secure secret management system
- Encrypt secrets at rest
- Secrets injected at runtime, not stored in logs
- Different secrets for different environments
- Regular secret rotation
- Audit access to secrets

Implementation Options:

CI/CD Platform Secrets Management:

GitHub Actions Secrets, GitLab CI/CD Variables, Jenkins Credentials

Built-in, easy to use

Sufficient for many use cases

Dedicated Secrets Management:

AWS Secrets Manager, Azure Key Vault, HashiCorp Vault

More features, better security

Centralized secrets across multiple systems

Sufficient for many use cases

Dedicated Secrets Management:

Actions:1.Select secrets management approach2.Migrate secrets out of pipeline code:- Identify all secrets currently in pipeline definitions
   - Move to secure secrets management
   - Test to ensure pipelines still work
   - Remove secrets from version control history if needed

Implement secret rotation:

Regular rotation schedule (e.g., quarterly)

Automated rotation where possible

Track secret age

Configure secret usage:

Secrets only available to jobs that need them

Secrets masked in logs

Secrets not passed to untrusted code (PRs from forks)

Document secrets management:

How to add/update secrets

Secret rotation procedures

Who has access to what secrets

Track secret age

Configure secret usage:

Secrets not passed to untrusted code (PRs from forks)

Document secrets management:

Deliverable:Secrets management implemented, secrets migrated, documentation complete

Step 4: Integrate Security Gates (Week 4-5)

Automate security checks in the pipeline.

Security Gates to Implement:

Pre-Commit (Optional but Recommended):

Secret scanning (prevent committing credentials)

Basic linting

Pull Request/Merge Request:

SAST scan (static code analysis)

SCA scan (dependency vulnerabilities)

Code review requirement

Block merge if critical findings

CI Build:

Comprehensive SAST scan

SCA scan with SBOM generation

Unit tests including security tests

Container image scanning (if applicable)

IaC security scanning (if applicable)

Fail build if critical findings

Pre-Deployment:

DAST scan in staging/test environment

Security approval gate for production

Verify all critical findings resolved

Basic linting

Pull Request/Merge Request:

Block merge if critical findings

CI Build:

Fail build if critical findings

Pre-Deployment:

Actions:1.Implement security tool integrations(use tools from previous sections)
2.Configure failure thresholds:- Critical severity: Always fail
   - High severity: Fail if exceeding threshold
   - Medium/Low: Report but don't fail (initially)

Test security gates:

Verify gates work correctly

Verify they don't have excessive false positives

Tune as needed

Document bypass procedures:

How to bypass gate in emergency (with approval and documentation)

Require justification and approval

Audit all bypasses

Tune as needed

Document bypass procedures:

Deliverable:Security gates implemented and operational

Step 5: Secure Build Environment (Week 5-6)

Build agents and infrastructure must be secured.

Build Environment Security Requirements:- Patched and up-to-date build agents
- Minimal software installed (attack surface reduction)
- Network segmentation from production
- Monitoring for compromise
- Ephemeral/immutable build agents where possible
- Restricted network access from build agents

Actions:1.Inventory build infrastructure:- Build servers, agents, runners
   - Container images used for builds
   - Dependencies and tools installed

Harden build agents:

Apply security patches regularly

Remove unnecessary software

Implement host-based firewalls

Enable audit logging

Use immutable infrastructure where possible

Implement network controls:

Build agents on separate network segment

Restrict outbound access (allowlist approach)

Monitor network activity

Use ephemeral build agents:

Agents created for each build, destroyed after

No persistent state

Reduces risk of compromise

Available in most modern CI/CD platforms

Use immutable infrastructure where possible

Implement network controls:

Monitor network activity

Use ephemeral build agents:

Deliverable:Build environment secured, hardening documented

Step 6: Implement Pipeline Monitoring and Logging (Week 6-7)

Monitor pipeline activity for security and compliance.

Monitoring and Logging Requirements:- Log all pipeline executions
- Log who triggered builds/deployments
- Log security test results
- Log production deployments
- Alert on anomalous activity
- Protect logs from tampering
- Retain logs for compliance (typically 1+ year)

Actions:1.Enable comprehensive logging:- Pipeline execution logs
   - Access logs
   - Security scan results
   - Deployment logs

Centralize logs:

Send to centralized logging system (SIEM, log management platform)

Enable search and analysis

Configure alerting:

Failed security scans

Production deployments

Pipeline failures

Unusual access patterns

Secrets accessed

Create monitoring dashboard:

Pipeline health

Security scan results

Deployment frequency

Time to detect and remediate issues

Implement log retention:

Retain per compliance requirements

Protect from deletion or modification

Enable search and analysis

Configure alerting:

Secrets accessed

Create monitoring dashboard:

Time to detect and remediate issues

Implement log retention:

Deliverable:Pipeline monitoring and logging implemented

### Success Criteria

You've successfully secured CI/CD pipelines when:
- [ ] Access controls implemented (least privilege, MFA)
- [ ] Secrets managed securely (not hardcoded)
- [ ] Security gates integrated (SAST, SCA, DAST)
- [ ] Build environment secured and hardened
- [ ] Pipeline activities logged and monitored
- [ ] Production deployments require approval
- [ ] Security findings block deployments
- [ ] Developers understand and follow pipeline security practices
- [ ] Audit trail available for compliance

### Common Challenges and Solutions

Challenge:"Security gates slow down the pipeline"Solution:- Run security scans in parallel with other tasks
- Use incremental scans where possible
- Cache scan results
- Run comprehensive scans nightly, lighter scans on PR
- Optimize other parts of pipeline too
- Fast feedback is key—optimize for speed

Challenge:"Secrets management is complicated"Solution:- Start with CI/CD platform built-in secrets management
- Migrate to dedicated solution as you mature
- Provide clear documentation and examples
- Automate secret injection (developers don't manually handle)
- Support team with secret management tasks

Challenge:"Developers bypass security gates"Solution:- Make bypasses require explicit approval
- Log all bypasses for audit
- Investigate frequent bypasses (why?)
- Improve gates to reduce false positives
- Executive support for enforcement
- Consequences for unauthorized bypasses

Challenge:"Legacy pipelines don't support security integration"Solution:- Prioritize migration to modern CI/CD platform
- Implement security gates manually in legacy pipelines
- Schedule phased migration
- Don't leave legacy pipelines unsecured indefinitely

### Quick Wins

Enable secret scanning in pipelines(2 hours)

Prevent accidental credential commits

GitHub Actions, GitLab CI have built-in secret scanning

Catches common mistakes

Require approval for production deployments (1 hour)

Simple gate in pipeline configuration

Adds oversight

Prevents accidental deployments

Add security scan stage to one pipeline (4 hours)

Pick one application

Add SAST and SCA scans

Demonstrate value

Replicate to other pipelines

Enable pipeline audit logging (2 hours)

Log who deployed what and when

Essential for compliance

Helps with incident investigation

Catches common mistakes

Require approval for production deployments(1 hour)

Prevents accidental deployments

Add security scan stage to one pipeline(4 hours)

Replicate to other pipelines

Enable pipeline audit logging(2 hours)

## Section 8: Metrics and Continuous Improvement

### Overview

Security programs must be measured to be managed and improved. Metrics provide visibility into program effectiveness, drive accountability, and enable data-driven improvement decisions.

What you're implementing:- Key performance indicators (KPIs) for secure development
- Dashboards and reporting
- Regular program reviews
- Continuous improvement processes

Why this matters:Without metrics, you don't know if you're improving or declining. Metrics drive behavior, justify investment, and demonstrate value to executive leadership.

Time to implement:4-6 weeks initially, ongoing

### Implementation Steps

Step 1: Define Key Metrics (Week 1)

Not all metrics are useful. Focus on actionable metrics tied to outcomes.

Recommended Metrics:

1. Vulnerability Metrics:- Total vulnerabilities found by severity (Critical, High, Medium, Low)
- Vulnerabilities found by phase (Requirements, Design, Code Review, Testing, Production)
- Vulnerabilities found by source (SAST, DAST, SCA, Pen Test, Production Incident)
- Time to remediate by severity (MTTR - Mean Time To Remediate)
- Vulnerability backlog by severity
- Trend: Vulnerabilities in production over time
- Trend: Vulnerabilities found in pre-production over time

2. Security Activity Metrics:- Code review coverage (% of code reviewed)
- Security testing coverage (% of applications with SAST, DAST, Pen Testing)
- Threat modeling coverage (% of projects with threat models)
- Training completion rate (% of personnel trained)

3. Process Metrics:- Deployments blocked by security findings
- False positive rate for security tools (SAST, DAST)
- Security exceptions requested and approved
- Security policy compliance rate

4. Tool Metrics:- SAST scan coverage and frequency
- DAST scan coverage and frequency
- SCA scan coverage and frequency
- Tool effectiveness (vulnerabilities found per tool)

5. Business Impact Metrics:- Security incidents related to application vulnerabilities
- Time to resolve security incidents
- Cost of security remediation vs. prevention
- Audit findings related to secure development

Actions:1.Select 8-12 key metrics(don't track everything, focus on what matters)
2.Define how each metric will be measured3.Establish baseline for each metric4.Set targets(where you want to be in 6 months, 12 months)
5.Document metrics definitions(ensure consistency)

Deliverable:Metrics framework documented, baselines established, targets set

Step 2: Implement Metrics Collection (Week 2-3)

Automate metrics collection where possible.

Collection Approaches:

Automated from Tools:

SAST, DAST, SCA tools provide metrics dashboards

CI/CD platforms provide build/deployment metrics

Ticketing systems provide vulnerability tracking metrics

Export or API integration for centralized reporting

Manual Collection:

Training completion (from LMS or tracking spreadsheet)

Threat modeling completion (from project documentation)

Security exceptions (from approval records)

Some metrics require manual aggregation initially

Centralized Dashboard:

Aggregate metrics from multiple sources

Single pane of glass view

Tools: Grafana, Kibana, Splunk, Tableau, custom dashboards

Export or API integration for centralized reporting

Manual Collection:

Some metrics require manual aggregation initially

Centralized Dashboard:

Actions:1.Identify data sources for each metric2.Configure automated data collection where possible3.Create manual tracking for remaining metrics4.Aggregate into centralized view5.Test metrics accuracy

Deliverable:Metrics collection implemented, data flowing

Step 3: Create Reporting and Dashboards (Week 3-4)

Make metrics visible and actionable for different audiences.

Reporting Needs:

Real-Time Dashboard (Development Teams and Security):

Current vulnerability counts by severity

Recent security scan results

Open security findings by team

Time to remediate trends

Updated continuously or daily

Monthly Report (Management and Working Group):

Metrics summary with trends

Key accomplishments

Challenges and blockers

Action items

Comparison to targets

Quarterly Executive Summary (Executive Leadership):

High-level trends and outcomes

Program maturity progress

Business impact (incidents avoided)

Resource needs and challenges

Strategic recommendations

Audit/Compliance Reports (On-Demand):

Evidence of security activities

Compliance with policy requirements

Remediation tracking

Training completion

Updated continuously or daily

Monthly Report (Management and Working Group):

Comparison to targets

Quarterly Executive Summary (Executive Leadership):

Strategic recommendations

Audit/Compliance Reports (On-Demand):

Actions:1.Create dashboard for real-time visibility2.Design monthly report template3.Design quarterly executive summary template4.Schedule report generation and distribution5.Solicit feedback on reporting format and content

Deliverable:Dashboards and reports created, initial reports distributed

Step 4: Establish Review and Improvement Cadence (Week 4)

Regular reviews drive continuous improvement.

Review Cadence:

Weekly Team Check-In (Security Team):

Review open critical/high findings

Discuss blockers

Coordinate on current activities

Duration: 30 minutes

Monthly Working Group Meeting:

Review monthly metrics

Discuss trends and insights

Identify improvement opportunities

Review and update standards/guidelines

Duration: 1 hour

Quarterly Program Review (with Executive Sponsors):

Present quarterly summary

Discuss program maturity progress

Review resource needs

Approve major initiatives

Duration: 1 hour

Annual Program Assessment:

Comprehensive review of program

Maturity assessment

Goal setting for coming year

Policy review and updates

Duration: Half-day workshop

Duration: 30 minutes

Monthly Working Group Meeting:

Duration: 1 hour

Quarterly Program Review (with Executive Sponsors):

Duration: 1 hour

Annual Program Assessment:

Actions:1.Schedule recurring meetings2.Create meeting agendas/templates3.Assign meeting facilitators4.Document and track action items

Deliverable:Review cadence established and operating

Step 5: Implement Continuous Improvement Process (Week 5)

Use metrics and feedback to drive improvements.

Improvement Process:

Identify Improvement Opportunities:

Analyze metrics for trends and outliers

Solicit feedback from development teams

Learn from security incidents

Benchmark against industry practices

Review audit findings

Prioritize Improvements:

Impact vs. effort analysis

Focus on highest impact improvements

Consider quick wins and longer-term initiatives

Plan and Implement:

Define improvement initiative

Assign owner

Set timeline and success criteria

Execute

Measure Impact:

Track metrics before and after

Determine if improvement effective

Adjust or iterate as needed

Review audit findings

Prioritize Improvements:

Consider quick wins and longer-term initiatives

Plan and Implement:

Execute

Measure Impact:

Improvement Focus Areas:-Shift left:Find issues earlier in lifecycle
-Reduce false positives:Tune tools, improve accuracy
-Faster remediation:Reduce time to fix vulnerabilities
-Better prevention:Training, standards, culture
-Tool effectiveness:Optimize tool usage and coverage
-Developer experience:Make security easier for developers

Actions:1.Document improvement process2.Track improvement initiatives3.Review progress in monthly meetings4.Celebrate improvements achieved

Deliverable:Continuous improvement process operational

Step 6: Maturity Assessment and Roadmap (Week 6)

Assess program maturity and plan future development.

Maturity Model:

Use a framework like OWASP SAMM (Software Assurance Maturity Model) or BSIMM (Building Security In Maturity Model) to assess maturity:

Level 0 - Initial:- Ad hoc security activities
- Reactive to issues
- No formal process

Level 1 - Developing:- Some processes documented
- Basic security activities
- Inconsistent implementation

Level 2 - Defined:- Processes documented and followed
- Security integrated into SDLC
- Metrics tracked
- Regular training

Level 3 - Managed:- Processes measured and optimized
- Advanced security techniques
- Proactive security
- Strong culture

Level 4 - Optimizing:- Continuous improvement
- Industry-leading practices
- Security innovation
- Mature culture

Actions:1.Conduct maturity assessment(use framework or create custom)
2.Identify maturity gaps3.Create 1-year and 3-year roadmap4.Prioritize based on risk and business needs5.Present roadmap to executive sponsors

Deliverable:Maturity assessment complete, roadmap documented and approved

### Success Criteria

You've successfully implemented metrics and continuous improvement when:
- [ ] Key metrics defined and tracked
- [ ] Metrics collection automated where possible
- [ ] Dashboards and reports created and distributed
- [ ] Regular review meetings established and attended
- [ ] Trends showing improvement over time
- [ ] Continuous improvement process operating
- [ ] Maturity roadmap guiding program development
- [ ] Metrics driving decisions and accountability
- [ ] Executive leadership engaged and supportive

### Common Challenges and Solutions

Challenge:"Too many metrics, overwhelming"Solution:- Start with 8-12 key metrics, not 50
- Focus on actionable metrics
- Use dashboards to aggregate and visualize
- Don't track metrics you won't act on
- Adjust over time

Challenge:"Metrics show we're not improving"Solution:- Understand why (insufficient resources? Wrong approach?)
- Metrics revealing problems is good—now you can address them
- Adjust strategy based on data
- May need more time for improvements to show impact
- Escalate resource needs if that's the blocker

Challenge:"Teams gaming the metrics"Solution:- Use multiple related metrics (harder to game)
- Focus on outcomes, not just activities
- Investigate anomalies
- Emphasize culture of honesty and improvement
- Positive incentives for improvement, not punishment for problems

Challenge:"Management doesn't care about metrics / doesn't act on them"Solution:- Frame metrics in business terms (risk reduction, cost avoidance)
- Show impact of security issues in production vs. prevented by program
- Tie to compliance requirements
- Present at right level (executives need summaries, not details)
- Make it easy to understand (visualizations, clear summaries)

### Quick Wins

Create simple vulnerability tracking spreadsheet(2 hours)

Track open vulnerabilities by severity

Show trend over time

Immediate visibility

Set up weekly metrics email (1 hour)

Automated email with key metrics

Keeps security visible

Low effort, high value

Create "security wins" Slack/Teams channel (30 minutes)

Post vulnerabilities found and fixed before production

Celebrate successes

Builds positive culture

Quarterly metrics review with pizza (1 hour prep + meeting)

Review metrics with development teams

Discuss improvements

Recognize teams with best metrics

Food helps attendance

Immediate visibility

Set up weekly metrics email(1 hour)

Low effort, high value

Create "security wins" Slack/Teams channel(30 minutes)

Builds positive culture

Quarterly metrics review with pizza(1 hour prep + meeting)

## Appendices

### Appendix A: Secure Development Maturity Assessment

Use this assessment to understand your current maturity level and identify gaps.

Assessment Instructions:- Rate each area on a scale of 0-4
- 0 = Not implemented
- 1 = Ad hoc/Initial
- 2 = Developing/Partially implemented
- 3 = Defined/Mostly implemented
- 4 = Managed/Fully implemented

Governance and Policy:- [ ] Secure development policy documented and approved
- [ ] Roles and responsibilities clearly defined
- [ ] Executive sponsorship and support
- [ ] Regular policy reviews and updates
- [ ] Compliance tracking

Security Requirements:- [ ] Process for identifying security requirements
- [ ] Security requirements documented for projects
- [ ] Threat modeling performed
- [ ] Security architecture reviews

Secure Coding:- [ ] Secure coding standards documented
- [ ] Developer training on secure coding
- [ ] Code review process includes security
- [ ] SAST tools deployed and used
- [ ] False positive rate managed

Security Testing:- [ ] DAST tools deployed and used
- [ ] Penetration testing performed regularly
- [ ] Security testing integrated into SDLC
- [ ] Findings tracked and remediated timely

Third-Party Components:- [ ] SCA tools deployed and used
- [ ] Component approval process
- [ ] SBOMs generated
- [ ] Vulnerability monitoring active
- [ ] Dependency updates managed

CI/CD Security:- [ ] Pipeline access controls implemented
- [ ] Secrets managed securely
- [ ] Security gates integrated
- [ ] Build environment secured
- [ ] Pipeline activities logged

Culture and Training:- [ ] Security training program established
- [ ] Training completion tracked
- [ ] Security champions program
- [ ] Positive security culture
- [ ] Ongoing learning opportunities

Metrics and Improvement:- [ ] Key metrics defined and tracked
- [ ] Dashboards and reporting
- [ ] Regular program reviews
- [ ] Continuous improvement process
- [ ] Maturity roadmap

Scoring:- 0-32: Initial/Ad Hoc - Significant work needed
- 33-64: Developing - Good foundation, needs expansion
- 65-96: Defined - Solid program, focus on optimization
- 97-128: Managed/Optimizing - Mature program, industry-leading

### Appendix B: Tool Selection Criteria

When selecting security tools, use these criteria:

Functional Requirements:- [ ] Supports your programming languages and frameworks
- [ ] Integrates with your development tools (IDE, Git, CI/CD)
- [ ] Covers the security issues you need to detect
- [ ] Provides actionable remediation guidance

Usability:- [ ] Easy for developers to use
- [ ] Intuitive interface
- [ ] Good documentation
- [ ] Fast feedback (< 5 minutes for quick scans)

Accuracy:- [ ] Acceptable false positive rate (< 30%, ideally < 20%)
- [ ] Good coverage (finds real vulnerabilities)
- [ ] Tunable (can reduce false positives over time)

Integration:- [ ] APIs for automation
- [ ] Integrates with ticketing systems
- [ ] Integrates with CI/CD platforms
- [ ] Single sign-on (SSO) support

Reporting:- [ ] Dashboards and metrics
- [ ] Exportable reports
- [ ] Compliance reports (if needed)
- [ ] Trend analysis

Support and Vendor:- [ ] Good vendor reputation
- [ ] Responsive support
- [ ] Regular updates and improvements
- [ ] Active user community

Cost:- [ ] Fits budget
- [ ] Clear licensing model
- [ ] Scalable pricing

### Appendix C: Training Resources

Free/Low-Cost Training:- OWASP WebGoat - Hands-on vulnerable application for learning
- PortSwigger Web Security Academy - Free web security training
- OWASP Top 10 - Essential reading
- YouTube security channels - Lots of free content
- Security blogs - Follow industry experts

Commercial Training Platforms:- Secure Code Warrior - Gamified secure coding training
- Security Journey - Role-based security training
- PluralSight - Broad technology and security courses
- Coursera - University courses including security
- SANS Secure Coding courses - In-depth but expensive

Hands-On Practice:- HackTheBox - Practice penetration testing
- TryHackMe - Guided security challenges
- PentesterLab - Web application security exercises
- CTF competitions - Capture the flag events

Certifications:- CSSLP - Certified Secure Software Lifecycle Professional
- CEH - Certified Ethical Hacker
- OSCP - Offensive Security Certified Professional
- Security+ - CompTIA Security+

### Appendix D: Vendor Evaluation Template

When evaluating security tool vendors:

Vendor Information:- Company name and overview
- Years in business
- Customer count and references
- Financial stability

Product Evaluation:- Languages/frameworks supported:
- Integration capabilities:
- Accuracy (false positive rate):
- Ease of use rating:
- Performance (scan speed):

Proof of Concept Results:- Scan sample application
- Number of findings:
  - Critical:
  - High:
  - Medium:
  - Low:
- False positives identified:
- Coverage assessment:
- Integration testing results:

Cost:- Licensing model:
- Initial cost:
- Annual cost:
- Scaling cost:

Decision:- [ ] Recommend
- [ ] Consider
- [ ] Do not recommend

Rationale: